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Global Technology Infrastructure  - EMEA

Weekly SAN-BAU Team Meeting

Minutes  

	Date: 30th August 2006
	Time:  13:00 – 14:00hrs

	Chair:  

Salauddin Ahmed

Present:  

Paul Haynes  

Sunil Sharma  

Erica Jansson 

Tim Robinson

Minutes:  

Sonya Mischefski

Aplologies:

Thomas Weise
	SA

PH

SS

EJ

TR

SM

TW


OATS

· Everyone now has access to OATS.  PH has raised a VR to have his ID cloned.
Action: Team to check that they have correct access an ensure working correctly by next team meeting. 

Laptops

Action: SA reiterated the importance of the team ensuring that their laptops have two forms of access – VPN and dial in working and they are brought into the office on a weekly basis. 

RSCA

· All RSCA’s completed for this quarter.

SAN Projects

SANScreen

· SA has assigned EJ to start looking at the violations.

Action: Team to attempt to log on to SANscreen.

ECC

· Stage 1: UAT complete and signed off for the infrastructure servers. 
Disk Media Destruction

· SA advised that DCSN will store, strip and remove disks from RDC.

Action: PH to find out what to do with disks in CGC2 – possibility of DCSN removing them.

Meerbusch Phase III Project

Action:  SA to obtain from Javed Dad details of Phase III Project.

BAU Storage and Switch Expansion

· CTI01068 approved from EMEA, now in the US for approval.

· SA to raise MTE for Meerbusch.

SAN Audit

· Warsaw SAN: Due for installation 9th /10th September.
Clean up of current SAN infrastructure

Action: SS to distribute host names to team.

AOB

Vendor Dial In

· TR to hand over project to EJ.

EUSAN-MGT3/4

· Currently on 3 and 4, need to swap over to 1 and 2.  TL currently working on device groups.

Administration 

· Holidays are to be ran past SA for approval then forwarded to SM for insertion in SAN calendar.
Other Issues

· CGC is to be treated as a COB sight, moving forward RDC gets all new production hosts.
· SymACL: PH to provide team with documentation by close of business Friday 1st September.
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