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Global Technology Infrastructure  - EMEA

Weekly SAN-BAU Team Meeting

Minutes  

	Date: 9 November 2006
	Time:  13:00 – 14:00hrs

	Chair:  

Salauddin Ahmed

Present:  

Thomas Weise  

Sunil Sharma  

Paul Haynes

Andy Johnstone

Shekhar Vyas

Minutes:  

Sonya Mischefski
	SA

TW

SS

PH

AJ

SV

SM


OATS

Action: People with access to print daily OATS and give to team until all team members have access.

SAN Projects

ECC

· Due to SP4 issue, project is on hold
Meerbusch Phase III Project

· All installed, partly allocated.  4.5 terabytes left to assign at EDC.

BAU Storage and Switch Expansion

· Storage will be available on 25th November.  

Action: PH to start planning storage allocation for new DMX’s.

SAN Audit

· RCSA Q4 due – deadline 18th November.

SymCli 

Action: PH to follow Solutions Enabler for other platforms managing their own SymCli.

Vendor Dial In

An Audit item that needs to be in place ASAP.  

Action: SV to work with GR
AOB

Infoman queue in DE

· SA asked that the team review the queue for DE.
Administration 

· SA asked that the team provide him on a Monday achievements / highlights for the previous week. Reminder that the need to be provided in a timely fashion.
Centera Notifications

· TR liaising with KL re automating the notifications

· SS to make list of what docs to add to the Storage Homepage

· Mixed/suspended scripts to be amended – DPC to action

· DPC to create template  on how we can use to report what changes have been made post weekend work (SANScreen).
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