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Global Technology Infrastructure  - EMEA

Weekly SAN-BAU Team Meeting

Minutes  

	Date: 16th November 2006
	Time:  11:00 – 12:00hrs

	Chair:  

Salauddin Ahmed

Present:  

Thomas Weise  

Sunil Sharma  

Andy Johnstone

Shekhar Vyas

David Coles
Minutes:  

Sonya Mischefski
	SA

TW

SS

AJ

SV

DC

SM


OATS

Action: People with access to print daily OATS and give to team until all team members have access.

SAN Projects

BAU Storage and Switch Expansion

· Storage will be available on 25th November.  

Action: SV to start planning storage allocation for new DMX’s and follow up with users.

SAN Audit

· Audit will commence July 2007 – London/Meerbusch/Warsaw and Zurich/Poland centera’s – make sure both environments are clean.

SymCli 

Action: PH to follow Solutions Enabler for other platforms managing their own SymCli.

Vendor Dial In

An Audit item that needs to be in place ASAP

Action: SV to work with GR.  

Action: SA to liaise with JD to discuss what they have to do to mitigate audit exposure.
AOB

Administration 

· TRS must be entered on a weekly basis.
Centera Notifications

· TR liaising with KL re automating the notifications.  Waiting on confirmation to get approval.
Storage Homepage

Action: SS to make list of what docs to add to the Storage Homepage

SANscreen

Start using Maker-Checker process.  DPC to create template on how we can use SANScreen to report what changes have been made post weekend work.  This is need to show management that there is a benefit of using SANscreen

Other action items

· Mixed/suspended scripts to be amended – DPC to action

· Storage request – separate folder – SS to action

· Centera Handover and management – PH to come up with simplified document 
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