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Global Technology Infrastructure  - EMEA

Weekly SAN-BAU Team Meeting

Minutes  

	Date: 23th November 2006
	Time:  11:00 – 12:00hrs

	Chair:  

Salauddin Ahmed

Present:  

Thomas Weise  

Sunil Sharma  

Andy Johnstone

Shekhar Vyas

David Coles
Minutes:  

Sonya Mischefski
	SA

TW

SS

AJ

SV

DC

SM


OATS

· Version 3 being released soon.
Action: People with access to print daily OATS and give to team until all team members have access. (AJ and SV now have accounts)

SAN Projects

BAU Storage and Switch Expansion

· Storage will be available on 25th November.  

· 3 /12 Symms handed over, 7 x raid 1s and one raid 5.

· Full details can be found in SAN Phase 7 document (by Tom Lu) please ensure you all review.

· Mid week zoning has been scheduled up until change freeze.

Action: SV to start planning storage allocation for new DMX’s and follow up with users.

SAN Audit

· Audit will commence July 2007 – London/Meerbusch/Warsaw and Zurich/Poland centera’s – make sure both environments are clean.

· RDCA went well.  Only one non compliant – vendor remote access.  PIT team currently looking into this.

· Reminder to change passwords on connetrix gui monthly (forms part of audit)

SymCli 

Action: PH to follow Solutions Enabler for other platforms managing their own SymCli.

Vendor Dial In

An Audit item that needs to be in place ASAP

Action: SV to work with GR.  

Action: SA to liaise with JD to discuss what they have to do to mitigate audit exposure.
AOB

Administration 

· Must make sure TRS is entered each week.
Centera Notifications

· TR liaising with KL re automating the notifications.  Waiting on confirmation to get approval.
SANscreen

· Start using Maker-Checker process.  DPC to create template on how we can use SANScreen to report what changes have been made post weekend work.  This is need to show management that there is a benefit of using SANscreen
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