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Global Technology Infrastructure  - EMEA

Weekly SAN-BAU Team Meeting

Minutes  

	Date: 6th December 2006
	Time:  11:00 – 12:00hrs

	Chair:  

Salauddin Ahmed

Present:  

Thomas Weise  

Sunil Sharma  

Paul Haynes

Shekhar Vyas

David Coles

Tim Robinson

Minutes:  

Sonya Mischefski
	SA

TW

SS

PH

SV

DC

TR

SM


OATS

· Version 3 has been released.  More options available in the front end, otherwise everything remains the same.
Action: People with access to print daily OATS and give to team until all team members have access. (AJ and SV now have accounts) SS account still outstanding.

Contract Extensions

· Received SOW from EMC re contract extensions.  GB raising CEP (MTE)
SAN Projects

BAU Storage and Switch Expansion

· New CEP raised for extra 88Tb of storage for Q1-2007.

· Raid 5 – further requests are expected over the coming weeks.

· 31Tb raid 5 will be available next year.

· No SRDF storage left in Symm 18.

· Symm 17C/R should not be used if possible.

· Full details can be found in SAN Phase 7 document (by Tom Lu) please ensure you all review.

Action: SV to cross check storage spreadsheet with ARTS tickets.

SAN Audit

SymCli 

Action: PH to follow Solutions Enabler for other platforms managing their own SymCli.

AOB

Administration 

· Must make sure TRS is entered each week.
SANscreen

· Start using Maker-Checker process – on hold for the moment.  v3.5 is currently being looked at for certification.

Centeras

· Paul working on forecasting for model for and machines that we BAU are currently working on.
Change Freeze

· Change freeze from 11th December 2006 – 6th January 2007.

· During change freeze expect to see VRA/CEP changes in our queue for approval.

· Review of all BAU documentation during the change freeze.  SA to allocate docs to group members.

SAN Storage and Forecasting

· New CEP raised for extra 8Tb of storage – target date for storage availability is end of January 2007.
GNS

· Now in place.  Subsequent clean ups will need to be done.
· TL to provide handover of what GNS does.
· Naming convention will be the same as DE.
· TR to edit script for new naming standard.
SAN Clean up.

Action:  SS to provide a list each week of what he’s currently working on.

New Processes/Procedures

· SA asked that team members adhere to TR new procedure / processes and highlight any issues to TR.
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