
Storage Optimisation Programme – Weekly Meeting Minutes.

Date: 23rd November 2006
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1. General Overview

· No update

2. SAN Management Tools - London
· Controls Issue:  The required list of required deliverables from controls is now being tracked on the Global call. David forwarded Vivek evidence that ECC needs to be in CSI.  Still being progressed.

· Ronya made a decision for regional reporting.  Now looking into buying 2 SQL Server 2000 licences to create the environment required to produce the reports.  Testing will also be done locally. Working with P2P to acquire licences. Quotes received. P2P being raised today for 2 x SQL Enterprise licences excluding maintenance costs.  Kathy now has the details of the licences to set up the servers and reporting.
· HP Pilot now fully complete.
· UNIX servers have a stability issue   Suggested workaround is now to put 2 of the servers into production and keep 2 pre-production, where they can be upgraded to SP4 and monitored for any issues. Kathy chasing. SUN investigating.  Unstable until SP4 upgrade.  None are currently in production due to additional issues.  Have now discovered that the stability issue may not be due to the agents.

· Initial planning was carried out for the SP4 upgrade and a meeting held with EMC. It is planned that the upgrade work will have completed by mid November. There then needs to be testing for the new SP4 scripts, testing for upgrading the already deployed agents and a re-run of the security module.  Gary, based on the statement of work from EMC, raised P2P on Monday.  There is now a Wintel resource issue
· Work has begun with SA’s for rollout plan. Integration team have written Post-install scripts, which are now being tested.  Colin working on this – going to project boxes initially. No rollout now planned until SP4 upgrade.  Penta has written the scripts for SP4 & monitoring.
· Need to also focus on database agent deployment. First step is to identify which servers need DB agent to be deployed to them. Suggestion was to use ConfigDB for UNIX and to speak to Tom for the Wintel servers. Dave has spoken to Paul Cornish but needs to speak to other DBA’s. DW to f/up.
3. SAN Management Tools - Germany
· Second meeting to kick off design phase to be scheduled with Zerrin, Javed, Gary & Carl.  Meeting to be held next week.

· Now starting design phase.

· Gary to check statement of work and get back to Dave by end of week.  Now completed – awaiting confirmation of resources from Meerbusch.  Gary still chasing.

· Project may now slip until May 2007

4. Extended Email Storage

· 1st Design meeting held 27 Sep 06.  Requirements docs have been completed by messaging – now to be completed by rest of team before passing back to engineers. Requirements document now in place. With Ian Adams for approval and engineers for comments.  Further design meeting to be set up.  1st design document through.

· Statement of work has been agreed by Ian, but not yet approved by purchasing – delayed by procurement. Still querying statement of work. Meetings continue to be held.

· Firm link now in place between email archiving/exchange 2003 projects. A single Programme Manager (Gary Hirsh) is covering both.  A decision may now be made to go straight to exchange 2007, but that this will be sometime in the future. A firm decision to be made hopefully before end of year. However the message from senior management is that we should not delay EAS due to this.

· Message engineering group have completed design – Carl now looking into the storage piece for this design

· Projects still being worked on independently.

5. Demand Management

· High-level timelines were originally agreed as follows:

· Definition of requirements of process

· Review the US process (documentation received).

· Gap Analysis

· Definition of new process

· Advertise new process.

· Go live!

· Sessions arranged for next week. 1st As Is session held yesterday. Mainly covering demand management processes. Second As-is session held 19/10/06. 38 issues now identified for completed demand mgmt piece.  As-is session for demand mgmt hardware process & Should-be session will be held before starting the As Is on the other 2 initiatives.  As Is for hardware piece has been held. Should be for demand mgmt process was cancelled due to non attendance by the SAN BAU team.
· Last demand mgmt should be session held on 22nd Nov 06.  High level process and list of action items produced.  Working process should be in place by mid December. Further sessions to be held for items 6 & 7.
6. Storage Reclaim

· A PIF has been written and submitted for an initiative to look at formalising Storage Reclaim processes as an enabler project under the Storage Optimisation programme. It will be formally initiated today.

· Part of As is / Should be sessions.  See update on item 7.
7. Storage BAU Process Re-engineering
· This is required due to the introduction of the new toolsets of SANScreen and ECC, which will potentially fundamentally change the working practices of the SAN BAU team.

· Part of As is / Should be sessions.  See update on item 7.

8. Data Migration
· A PIF has been written for an initiative to look at formalising Data Migration processes as an enabler project under the Storage Optimisation programme.

· The PIF is with Carl to review. David has requested that this be agreed to be submitted by Tuesday 1st August.  Carl has agreed the PIF to proceed.
· Carl has requested a requirements document. This will result from the CRW.
· There are 2 potential products – Softek Replicator (favoured by Global Engineering) & Open Replicator.  There is also Hitachi-based product. SAs had concerns with using the products – need to understand the concerns.
· Not yet initiated – DW to raise.  This will probably now be initiated next year.
9. Deployment of low cost storage options
· It was decided to go for DMX-3 rather than Clarion.  It is RAID 5 non-SRDF.
· EMC have dropped purchase price by $1MM
· Orders in place for cabling, floor strengthening and additional power
· Gary has approved the Design document. Approved by all streams – now awaiting Kevin Block’s approval. Now approved.
· Global procurement has not approved the open scale option. Now resolved – opting for one off payment.  
· Service Quality Team docs are no longer required as this is this is purely an infrastructure that is being put in – there are no plans to move applications for this project.
· Equipment now delivered. 
· Mid November hand over to BAU. 8 Nov fibre handover from IBM.  
· Problems with attendance to meetings.
· One pager was sent to Frank Bevacqua on Purchasing’s issues with the on-demand option.  No update from Frank as yet.
· Frames have been moved to their final positions in CGC.
· Switches to be installed and powered up this weekend.  Completed –No issues.
· Power up of disk arrays in CGC completed this weekend – small issue with 2 arrays as billing stopped paying for the line – now resolved.  
· Handed over to BAU on 22 Nov 06 – gone live
10. Application Profiling
GB (Short-term solution)

· Needs to be looked into regarding what applications we have and what can be used on low cost storage.
· Requires work with the business to put a process and scorecarding in place to assist in identification of requirements and suitability.
· Vendors to met with Javed . Further meeting to be scheduled. Dave to attend.
· Brett now clear that this is not a separate project.
· Javed to arrange meeting with Colin, Brett , Carl and Gary.  EMC to be involved post initial meeting.  Javed has confirmed that this is to be set up this week.  He will speak to Zerrin to arrange attendance from EMC.  Mtg set up for first week in December to cover process flow.
· Workflow process needs to fit into demand mgmt piece.
CW (Long-term solution)

· No GDCS PSR for this project as yet – will be kicked off early next year

· Application profiling piece needs to be ready for Q2 2007. 

11. Documentum
· No Updates.

12. NAS Profiling.
· DW and GB to meet with Iain Moore to discuss how this impacts NAS.  DW has liaised with Iain Moore, who is now not available for 2 weeks due to RCSA/audit commitments.  Gary has scheduled a demonstration for Iain tomorrow.

13. AOB
· No issues

Next Meeting: 30th November 2006

Location: Room R, 24th Flr, CGC2

Dial In:  01452-586935  pin 643565
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