EMEA TI Distributed Storage Management

Meeting Minutes

Thursday 3rd December 2009 – 11:00 GMT

Present:		David Coles

Andy Johnstone

Ashok Kumar Reddy

Krishnam Raju Vathsavai

Juliet Mcmullen

Thomas Weise

Apologies:		Gary Battersby (double booked on another meeting)

Next Meeting:  	Thursday 10th December 2009, 11:00 GMT, Conference Call

# I.	Announcements

-	Make sure PLANVIEW is completed before midday Monday for the previous week

-	PLEASE keep a record of all Apertures processed, VTs closed, RFC’s raised / completed.  These statistics are required for the weekly SMART report.

-	Andy Johnstone is has been appointed SAN BAU VoE representative.  Please direct any VoE-related queries to Andy

# II.	Discussion

- Management Updates

- Audit scheduled start 18th January 2010.  Main focus Warsaw & EGG

- Roll-out of a ClarIIon & Centera in Moscow – watch this space

- GB Thanked everyone for their “Daily Update” E-Mails – Keep uo the good work!!

- Storage updates – requests

- HDS & EMC have been given the go-ahead to supply the “Urgent” tranche of storage before the change freeze kicks in – should take the pressure off everyone before xmas

- Knowledge Updates

- Andy sent out an E-Mail detailing how to search for closed Aperture tickets.

- VT Tickets

At the time of this meeting – 36 in queue – 40 reviewed/auctioned and closed this week

- RFCs

- Various COB tests

- Scheduled “Forsythe” disk reclaims

- SRDF/Star Allocation scheduled for 5/6 December

- Aperture

At the time of this meeting, 62 in queue.  Processed / work-flowed 60 this week

- Vendor Related issues

- RDC ECC Instance will be patched to fix the “non-discovery” of certain SYMMs.  Re-scheduled for Monday 7th December

- AIX data loss experienced when upgrading Powerpath.  O/S – Software conflict

# III.	Roundtable

AOB

- Can everyone please keep a close eye on RFCs scheduled for the weekend before Change freeze (12/13 December)?  A limit of 20 RFCs that require our involvement would be ideal.