EMEA TI Distributed Storage Management

Meeting Minutes

Thursday 12th November 2009 – 12:00 GMT

Present:		David Coles

Andy Johnstone

Juliet Mcmullen

Thomas Weise

Apologies:		Ashok Kumar Reddy (Annual Leave)

Krishnam Raju Vathsavai

Gary Battersby

Next Meeting:  	Thursday 19th November 2009, 11:00 GMT, Conference Call

# I.	Announcements

-	Make sure PLANVIEW is completed before midday Monday for the previous week

-	PLEASE keep a record of all Apertures processed, VTs closed, RFC’s raised / completed.  These statistics are required for the weekly SMART report.

-	Juliet will be OOO week beginning 16th November for 5 days – HDS Training course in Sefton Park

# II.	Discussion

- Management Updates

- Audit scheduled start 11th January 2010.  Possible main focus Warsaw & EGG

- Roll-out of a ClarIIon in Moscow – watch this space

- GB Thanked everyone for their “Daily Update” E-Mails – Keep uo the good work!!

- Storage updates – requests

- RFPs have been sent to both HDS & EMC.  Await confirmation of new storage delivery – i.e. How much and When

- TW asked if there were any plans for Meerbusch – more Storage? Refresh? Moving Data Centre?

- Knowledge Updates

- Anything you think the Team should know?  Have a work technique that saved you time? – Share it with the team

- VT Tickets

At the time of this meeting – 35 in queue – 41 reviewed/auctioned and closed this week

- RFCs

- Various COB tests

- Scheduled “Forsythe” disk reclaims

- SRDF/Star Allocation scheduled for Saturday.

- All other RFC’s for W/E 1st November are FYI only for SAN team

- Aperture

At the time of this meeting, 156 in queue.  Processed / work-flowed 33 this week

- Vendor Related issues

- RDC ECC Instance operational once again.  An RCA is pending

- HDS Service Processor for RDCHDS03 is still not operating as expected.  HDS are working on the issue.  Expect an update this week

# III.	Roundtable

AOB