SAN-BAU Weekend Work plan – 21st February 2009


SAN Weekend work plan:  21st February 2009

SAN Work Co-ordinator: Ashok Kumar Reddy Moori

PIT Work Co-ordinator: Ceserian Karnan

Consisting of: 

· ZONING AND LUN MASKING WORK FOR UK/DE
· SOLARIS8 PATCHSET9 INSTALLATION IN EUSAN (eusan-mgt2)










· DCSM WEEKEND SERVER INSTALLATION/MOVES










· PERFORM DISK REMOVES AS PER VR SYSTEM










· INSTALLATION OF EPO ANTI VIRUS ON DMX SVP PT1










· RDCHDS01 - MICROCODE UPGRADE TO 60-04-04










· SAN ADDITION UKEBUPRSD97 ( ukebuprsd97/ukebudrsd97) SPLIT/EST









· GCOT EMEA DOGS- EUROCLEAR COB TEST










· SQL SERVER HOTFIX FOR ETREASURY IN PROD/COB (UKEBUPRSD61 and UKEBUDRSD61) SPLIT/EST





· MIGRATE BAA90 AND BAA91 FDC

· DISK EXPANSION TO BACKUPS EDL UNITS IN WELLE








Locations:
EDC/IXE/CGC/RDC/FDC

SAN Team members on site:

· Ashok Kumar Reddy Moori (D) +65 64263801
· Group Line: +44 (20) 7500 9686 or xt. 5-9686

PIT Team Members on Site

· Ceserian Karnan +44 2075009799

Conference Call Number: Freephone UK 0800 096 6674 DE 0800 096 6674 Pl 008001112878
Conference Code: 
0207 477 2477 (participant #  786012, Leader Pin # 4106)

  

Contents

3Version Control


41.0
Work Overview/Control Log


6Issues Found


6Section 1.1  : Pre-requisites checks


8Section 2.0 : 
SAN BAU and PIT  Weekend Work


9Section 2-1: Post Implementation Review


10Contact List


10And escalation points with grey background, Gary Battersby details included if Salauddin and Javed, are unavailable


12Appendix Matrix





Version Control

	Date
	Version
	Reason for Change

	19/02/09


	022109_v1.0
	1st Draft

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


1.0 Work Overview/Control Log

	Item Number – Description
	Reference: RFC/VT/AP
	Date of Scheduled work
	Status
	Signed Off as complete

	ZONING AND LUN MASKING WORK FOR UK/DE
	Various Aperture Tickets
	21/02/09
	
	

	PERFORM DISK REMOVES AS PER VR SYSTEM

See Forsythe reclaim in Appendix Matrix
	RFC 10825419
	21/02/09
	
	

	INSTALLATION OF EPO ANTI VIRUS ON DMX SVP PT1 

Installation of EPO Anti Virus on DMX SVP PT1 - DMX arrays in CGC
	RFC 10826010
	21/02/09
	
	

	RDCHDS01 - MICROCODE UPGRADE TO 60-04-04 

Microcode upgrade on RDCHDS01
	RFC 10826029
	21/02/09
	
	

	SAN ADDITION UKEBUPRSD97 

 ukebuprsd97/ukebudrsd97 -  SPLIT/EST 
Group Name:  ukebuprsd97_0596_0603
	RFC 10841565
	21/02/09
	
	

	SQL SERVER HOTFIX FOR ETREASURY IN PROD/COB 

UKEBUPRSD61 and UKEBUDRSD61 -  SPLIT/EST

Group Name : ukebuprsd61_2839_2838
	RFC 10845201
	21/02/09
	
	

	GCOT EMEA DOGS- EUROCLEAR COB TEST 

gcopsap1p/gcopsap1c & gccashsyb1p/gccashsyb1c

SRDF/STAR Actions :  Switch/Switchback 

Composite Group GCOT_3471_S2
	RFC 10842773
	21/02/09
	
	

	DISK EXPANSION TO BACKUPS EDL UNITS IN WELLE
	RFC 10835955
	21/02/09
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	Overall Sign Off: 1 Page – To be returned to BAU on completion

Member of: SAN-BAU 

NAME: 

Date: 


Issues Found

Log of all issues found during weekend activities

	ITEM NUMBER
	ISSUE
	FOLLOW UP ACTION
	OWNER
	STATUS

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	


Section 1.1  : Pre-requisites checks

	SPECIFIC PRE-REQUISITES

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 5
	Business As usual
	DE Zone sets prepared
	See Weekend Schedule
	
	

	2. 6
	Business As usual
	UK Zone sets prepared
	See Weekend Schedule
	
	

	3. 7
	Business As Usual
	BAU COB TESTS Agreed
	See Weekend Schedule
	
	

	PRE-REQUISITE STATUS
	SELECTION

	Pre-Requisites complete – Proceed with work
	

	Pre-Requisites not complete – Postpone work
	

	EMEA SAN BAU Manager
Salauddin Ahmed

Date: 


Section 2.0: 
SAN BAU and PIT Weekend Work

	Step
	Time
	Owner
	Details
	Comment
	Applicable Appendix

	1. 
	14:00 
	BAU
	BAU Weekend Work – UK and DE Zoning
	 
	

	2. 
	14:00
	BAU
	Other work (See weekend Schedule for details)
	
	

	EMEA SAN BAU Manager - Sign off: 

Salauddin Ahmed

Date: 


Section 2-1: Post Implementation Review
	

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 
	BAU


	BAU Weekend Work – UK and DE Zoning
	
	
	

	2. 
	BAU
	Other work (See weekend Schedule for details)
	
	
	

	
	

	EMEA Regional Storage and Backup Manager – Sign off.

Gary Battersby

Date: 


Contact List  

And escalation points with grey background, Gary Battersby details included if Salauddin and Javed, are unavailable 

	Company/Department
	Title
	Name
	Contact Number 1
	Contact Number 2
	Contact Email

	Citigroup – SAN
	Head of EMEA Open Storage
	Garry Battersby
	07724 333 312
	020 7500 3838
	Gary.battersby@citi.com

	Citigroup – BAU
	Team Leader SAN BAU
	Salauddin Ahmed
	07764 823 914
	020 7500 6566
	Salauddin.Ahmed@citi.com

	Citigroup – PIT
	Team Leader PIT
	Javed Dad
	07841 429 769
	020 7500 9757
	Javed.Dad@citi.com

	Citigroup – Command centre
	Command Centre
	Command Centre
	Xt 62020
	020 7986 2020
	 Operations, London

	Citigroup – BAU
	BAU  - Secondary On-Call
	David Coles
	07834 807 687
	020 7500 9686
	david.peter.coles@citigroup.com 

	Citigroup – BAU
	BAU  - Primary On-Call
	Ashok Kumar Reddy Moori
	+65 64263801
	+65 81188449
	ashok.kumar1.reddy@citigroup.com

	Citigroup – PIT
	PIT
	Carl Williams
	07966 466 956
	020 7986 5693
	carl.patrick.williams@citigroup.com

	Citigroup – NTSATS Projects
	EMEA Engineer
	Tom Hollinghurst
	02075006326
	
	Tom.hollinghurst@citigroup.com

	Citigroup –Oliver Cabling
	Team Leader
	Trevor Whelan
	07835 186 452
	020 7986 2596
	trevor.whelan@citigreoup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Paolo Sidoli
	N/A
	020 7986 9962
	paolo.sidoli@citigroup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Carl Elrick
	N/A
	020 7986 9962
	carl.elrick@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Mark Matthews
	 07979 607 118
	020 7500 8025
	mark.a.matthews@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Kevin Last
	 07778 814 088
	020 7986 2648
	kevin.last@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Matt Neill
	07971 008 665
	020 7500 8025 
	matthew.neill@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Bob Coe
	N/A
	020 7986 2651
	bob.coe@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	John Mc Bride
	07710 419 677
	776754073 – Mobex
	john.mcbride@citigroup.com

	Citigroup – CRS – UK
	CRS
	CRS
	67788
	N/A
	 EMC CSA

	Citigroup – Security – CGC
	Security – CGC
	Security – CGC
	62400
	020 7986 2400
	 EMC CSA

	Citigroup – Security – RDC
	Security – RDC
	Security – RDC
	54393
	020 7500 4393
	 EMC CSA

	EMC
	SAM
	Graham Rodell
	07920 594 708
	N/A
	Rodell_Graham@emc.com

	EMC
	CE
	Terry Brister
	07713 505 896
	N/A
	brister_terry@emc.com

	EMC
	CE
	Patrick Caborn
	07801 214 303
	N/A
	caborn_patrick@emc.com

	EMC
	CE
	Jochen Terhaag
	00491774252592
	0049 213274522
	Terhaag_jochen@emc.com

	Faktor2
	Lead Engineer
	Stephan Klesel
	00491732935707
	
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ghazanfur Ali
	86864
	07951 488 935
	

	Citigroup – DCSI – UK
	DCSI Representative
	Anthony Carrelo
	62568
	07985 198 797
	

	Citigroup – DCSI – UK
	DCSI Representative
	Michael Curtis
	62568
	07795 053 926
	

	Citigroup – DCSI – UK
	DCSI Representative
	Aaron Fitt-Boyland
	54073
	07921 875 818
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ray Gray
	87269
	07811 714 662
	

	Citigroup – DCSI – UK
	DCSI Representative
	Trevor Hawkins
	58179
	07976 854 113
	

	Citigroup – DCSI – UK
	DCSI Representative
	Linton Nelson
	50246
	07739 785 239
	

	Citigroup – DCSI – UK
	DCSI Representative
	Chris Quinn
	62568
	07957 575 077
	

	Citigroup – DCSI – UK
	DCSI Representative
	Jason Walsh
	50911
	07713 166 270
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	


Appendix Matrix

	APPENDIX
	Comment
	Attachment

	A


	PIT Weekend Work plan Over View 
	

	B
	SAN Weekend work sheet – UK/DE 
	
[image: image1.emf]Host Workplan  21-02-09.xls




	C
	SAN Weekend Zone Cleanup (BAU activity) 
	
[image: image2.wmf]RDC_BLUE_210209_

deletions.xls



	D
	Forsythe reclaim
	
[image: image3.emf]Forsythe Reclaims  21-02-09.xls
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_1296668938.xls
Sheet1

				CR: 10825419										Reclaims for Saturday 21st Feb 2009

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				DISK REMOVES

				ldneqtsdds600ua						10000000c954432c				10000000c95442a2				96										0001,0005,0009,000D,013B,013F,0143,0147,025F,0263,0267,026B,026F,0273,027B,0283,028B,028F				VR3902540				PH

				tcedldat1p		rdc				10000000c9337332				10000000c933730e				383										0165,0169				VR3903250				PH

				tcedldat2p		cgc				10000000c93ae0e9				10000000c93ad0f0				383										0165,0169				VR3903250				PH

				tcedldat1c		cgc				10000000c93acff2				10000000c931bc03				442										0165,0169				VR3903250				PH

				tctxmdb2d		rdc				10000000c95f5c61				10000000c95af9f2				96										0427,042B,0433,046F,0473				VR3909198				PH

				eugendbd		rdc				10000000c945bba9				10000000c945baec				602										075D,0761,0765,0769,076D,0771				VR3874781				PH

				tccam1p		cgc				10000000c945bb00				10000000c945dcff				296										03EF,03F3,03F7				VR3874769				PH

				tccam1c		rdc				10000000c945bc5e				10000000c945dc44				275										03EF,03F3,03F7				VR3874769				PH

				tccam1u		rdc				10000000c945bc65				10000000c945baf1				300										0923,0927,092B				VR3874730				PH

				EXTRA WORK





Sheet2

		bash-2.03$ ./whatgroup -host tcgppdb1p

		GROUP_NAME : tcgppdb1p_2839_2838

		DEVICES    : 4

		bash-2.03$ ./whatgroup -host tcrepdb1p

		GROUP_NAME : tcrepdb1p_1808_1820

		DEVICES    : 5

		bash-2.03$ ./whatgroup -host  tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1

		bash-2.03$ ./whatgroup -host   tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1






_1296740620.xls
Sheet1

														General SAN Workplan for Saturday 21st February 2009

														Zones		Added		Removed		Members				Added		Removed

														CGC Red		7		0		CGC Red				14		0

														CGC Blue		7		0		CGC Blue				14		0

														RDC Red		4		103		RDC Red				9		207

														RDC Blue		9		4		RDC Blue				19		9

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				Server / Zone RENAMES

				Zone & Disk ADDS

				ZONE REMOVES

				DISK ADDS

				DISK REMOVES

				Symm Configure

				RFC#10811948		SOLARIS8 PATCHSET9 INSTALLATION IN EUSAN (eusan-mgt2)																				AR		Information Only (02/21/09 14:00 to 02/21/09 18:00 )

				RFC#10845515		DCSM WEEKEND SERVER INSTALLATION/MOVES																				AR		Information Only (02/20/09 18:00 0 to 02/23/09 23:59  )

				RFC#10825419		PERFORM DISK REMOVES AS PER VR SYSTEM																				AR		02/21/09 14:00 to 02/22/09 18:00

				RFC#10826010		INSTALLATION OF EPO ANTI VIRUS ON DMX SVP PT1																				CPW		02/21/09 14:00 to 02/22/09 18:00

				RFC#10826029		RDCHDS01 - MICROCODE UPGRADE TO 60-04-04																				CPW		02/21/09 14:00 to 02/22/09 18:00

				RFC#10841565		SAN ADDITION UKEBUPRSD97 ( ukebuprsd97/ukebudrsd97) SPLIT/EST																				AR		02/21/09 07:00 to 02/22/09 18:00

				RFC#10842773		GCOT EMEA DOGS- EUROCLEAR COB TEST																				AR		02/21/09 05:00  to 02/21/09 22:00

				RFC#10845201		SQL SERVER HOTFIX FOR ETREASURY IN PROD/COB (UKEBUPRSD61 and UKEBUDRSD61) SPLIT/EST																				AR		02/21/09 11:00 to 02/22/09 23:00

				RFC#10838445		MIGRATE BAA90 AND BAA91 FDC																				AR		Information Only ( 02/21/09 12:00 to 02/22/09 23:59 )

				N/a		FORSYTHE ADDS and REMOVES - Please see attachment																				TR





Sheet2

		bash-2.03$ ./whatgroup -host tcgppdb1p

		GROUP_NAME : tcgppdb1p_2839_2838

		DEVICES    : 4

		bash-2.03$ ./whatgroup -host tcrepdb1p

		GROUP_NAME : tcrepdb1p_1808_1820

		DEVICES    : 5

		bash-2.03$ ./whatgroup -host  tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1

		bash-2.03$ ./whatgroup -host   tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1





C:\Documents and 



Settings\tr69152\Deskto






C:\Documents and  Settings\tr69152\Deskto




MBD00BE3734.xls

20090221


			Allocations


			emeflxbu			zoning done			VR3860538			HPUX			CGC			Tier-2 to Tier-4			7-Feb-09			421 (274 at first) - 280 allocated -


			141 todo.


			0940 - 19C


			13D:0,4C:0


			02F2,02F3,02F4,02F5,02F6,02F7,02F8,02F9,02FA,02FB,02FC,02FD,02FE,02FF,0300,0301,0302,0303,0304,0305


			0306,0307,0308,0309,030A,030B,030C,030D,030E,030F,0310,0311,0312,0313,0314,0315,0316,0317,0318,0319


			031A,031B,031C,031D,031E,031F,0320,0321,0322,0323,0324,0325,0326,0327,0328,0329,032A,032B,032C,032D


			032E,032F,0330,0331,0332,0333,0334,0335,0336,0337,0338,0339,033A,033B,033C,033D,033E,033F,0340,0341


			0342,0343,0344,0345,0346,0347,0348,0349,034A,034B,034C,034D,034E,034F,0350,0351,0352,0353,0354,0355


			0356,0357,0358,0359,035A,035B,035C,035D,035E,035F,0360,0361,0362,0363,0364


			115


			4D:0,13C:0


			0365,0366,0367,0368,0369,036A,036B,036C,036D,036E,036F,0370,0371,0372,0373,0374,0375,0376,0377,0378,0379,037A,037B,037C,037D,037E


			symmask -sid 000290100940 -wwn 50060b0000250714 -dir 4C -port 0 add devs 02F2,02F3,02F4,02F5,02F6,02F7,02F8,02F9,02FA,02FB,02FC,02FD,02FE,02FF,0300,0301,0302,0303,0304,0305 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b0000250714 -dir 4C -port 0 add devs 0306,0307,0308,0309,030A,030B,030C,030D,030E,030F,0310,0311,0312,0313,0314,0315,0316,0317,0318,0319 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b0000250714 -dir 4C -port 0 add devs 031A,031B,031C,031D,031E,031F,0320,0321,0322,0323,0324,0325,0326,0327,0328,0329,032A,032B,032C,032D #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b0000250714 -dir 4C -port 0 add devs 032E,032F,0330,0331,0332,0333,0334,0335,0336,0337,0338,0339,033A,033B,033C,033D,033E,033F,0340,0341 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b0000250714 -dir 4C -port 0 add devs 0342,0343,0344,0345,0346,0347,0348,0349,034A,034B,034C,034D,034E,034F,0350,0351,0352,0353,0354,0355 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b0000250714 -dir 4C -port 0 add devs 0356,0357,0358,0359,035A,035B,035C,035D,035E,035F,0360,0361,0362,0363,0364 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b0000250714 -dir 4D -port 0 add devs 0365,0366,0367,0368,0369,036A,036B,036C,036D,036E,036F,0370,0371,0372,0373,0374,0375,0376,0377,0378,0379,037A,037B,037C,037D,037E #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b000024e804 -dir 13D -port 0 add devs 02F2,02F3,02F4,02F5,02F6,02F7,02F8,02F9,02FA,02FB,02FC,02FD,02FE,02FF,0300,0301,0302,0303,0304,0305 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b000024e804 -dir 13D -port 0 add devs 0306,0307,0308,0309,030A,030B,030C,030D,030E,030F,0310,0311,0312,0313,0314,0315,0316,0317,0318,0319 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b000024e804 -dir 13D -port 0 add devs 031A,031B,031C,031D,031E,031F,0320,0321,0322,0323,0324,0325,0326,0327,0328,0329,032A,032B,032C,032D #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b000024e804 -dir 13D -port 0 add devs 032E,032F,0330,0331,0332,0333,0334,0335,0336,0337,0338,0339,033A,033B,033C,033D,033E,033F,0340,0341 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b000024e804 -dir 13D -port 0 add devs 0342,0343,0344,0345,0346,0347,0348,0349,034A,034B,034C,034D,034E,034F,0350,0351,0352,0353,0354,0355 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b000024e804 -dir 13D -port 0 add devs 0356,0357,0358,0359,035A,035B,035C,035D,035E,035F,0360,0361,0362,0363,0364 #run_in_CGC


			symmask -sid 000290100940 -wwn 50060b000024e804 -dir 13C -port 0 add devs 0365,0366,0367,0368,0369,036A,036B,036C,036D,036E,036F,0370,0371,0372,0373,0374,0375,0376,0377,0378,0379,037A,037B,037C,037D,037E #run_in_CGC


			symmask -sid 000290100940 refresh -nop #run_in_CGC


			LDNIBDSA022 -			VR 3898598			T2 to T4			Windows			RDC			required for Saturday 21st Feb - zones created but need to be added to saturdays zones rollout


			2 LUNS required


			1136 - 18R


			14A:0,3B:0


			00DB,00DC


			symmask -sid 000290101136 -wwn 10000000c93e2ae8 -dir 3B -port 0 add devs 00DB,00DC #run_in_RDC


			symmask -sid 000290101136 -wwn 10000000c93e2ae8 rename ldnibdsa022/lpfc0 #run_in_RDC


			symmask -sid 000290101136 -wwn 10000000c93e2b3d -dir 14A -port 0 add devs 00DB,00DC #run_in_RDC


			symmask -sid 000290101136 -wwn 10000000c93e2b3d rename ldnibdsa022/lpfc1 #run_in_RDC


			ldnibdsa021			- VR 3898568  T2 to T4						Windows			rdc			required for Saturday 21st Feb - zones created but need to be added to saturdays zones rollout


			14A:0,3B:0


			00DD,00DE


			symmask -sid 000290101136 -wwn 10000000c93e2a3f -dir 3B -port 0 add devs 00DD,00DE #run_in_RDC


			symmask -sid 000290101136 -wwn 10000000c93e2a3f rename ldnibdsa021/lpfc0 #run_in_RDC


			symmask -sid 000290101136 -wwn 10000000c93bd0d0 -dir 14A -port 0 add devs 00DD,00DE #run_in_RDC


			symmask -sid 000290101136 -wwn 10000000c93bd0d0 rename ldnibdsa021/lpfc1 #run_in_RDC


			symmask -sid 000290101136 refresh -nop #run_in_RDC


			#************************TR END OF WORK***************************************


			Removes


			fxofxdat1p			CGC			Tier3 removal									VR3921697			21 Feb confirmed


			fxofxdat1p         10000000c93af71b   CGC        1


			fxofxdat1p         10000000c93af54d   CGC        0


			290101067


			00EA,00EB,00EC,00ED,00EE,00EF,00F0,00F1,00F2,00F3,00F4,00F5,00F6,00F7,00F8,00F9,00FA,00FB,00FC,00FD,00FE,00FF,0100


			fxofxdat2p			CGC			Tier3 removal									VR3921697			21 Feb confirmed


			fxofxdat2p         10000000c93af5d1   CGC        1


			fxofxdat2p         10000000c93af620   CGC        0


			290101067


			00EA,00EB,00EC,00ED,00EE,00EF,00F0,00F1,00F2,00F3,00F4,00F5,00F6,00F7,00F8,00F9,00FA,00FB,00FC,00FD,00FE,00FF,0100


			fxofxdat1c			RDC			Tier3 removal									VR3921697			21 Feb confirmed


			fxofxdat1c         10000000c93af70e   RDC        0


			fxofxdat1c         10000000c93af578   RDC        1


			290101150


			00EA,00EB,00EC,00ED,00EE,00EF,00F0,00F1,00F2,00F3,00F4,00F5,00F6,00F7,00F8,00F9,00FA,00FB,00FC,00FD,00FE,00FF,0100


			ldneqtsdds600ua												RDC			Tier-2 to Tier-2			VR3902540			21-Feb-09 - confirmed


			ldneqtsdds600ua    10000000c954432c   RDC        1


			ldneqtsdds600ua    10000000c95442a2   RDC        0


			287750096


			0001,0005,0009,000D,013B,013F,0143,0147,025F,0263,0267,026B,026F,0273,027B,0283,028B,028F


			tcedldat1p			tcedldat2p/tcedldat1c			CGC			Tier-1 to Tier-3			VR3903250			21-Feb-09 - confirmed


			tcedldat1p         10000000c9337332   CGC        0


			tcedldat1p         10000000c933730e   CGC        1


			287750383


			1,650,169


			tcedldat2p         10000000c93ae0e9   CGC        1


			tcedldat2p         10000000c93ad0f0   CGC        0


			287750383


			1,650,169


			tcedldat1c         10000000c93acff2   RDC        0


			tcedldat1c         10000000c931bc03   RDC        1


			287750442


			1,650,169


			tctxmdb2d												RDC			Tier-2 to Tier-4			VR3909198			21-Feb-09 - confirmed


			tctxmdb2d          10000000c95f5c61   RDC        1


			tctxmdb2d          10000000c95af9f2   RDC        0


			287750096


			0427,042B,0433,046F,0473


			ukfxprsd51			ukfxdrsd51						RDC			Tier-1 to Tier-3			VR3913660 & VR3913665			21-Feb-09


			eugendbd						RDC			Tier-2 to Tier-4			6			VR3874781			14-Feb-09 - confirmed


			eugendbd           10000000c945bba9   RDC        0


			eugendbd           10000000c945baec   RDC        1


			287890602


			075D,0761,0765,0769,076D,0771


			tccam1p			tccam1c			CGC			Tier-1 to Tier-1			3			VR3874769			14-Feb-09 - confirmed


			tccam1p            10000000c945bb00   CGC        0


			tccam1p            10000000c945dcff   CGC        1


			287890296


			03EF,03F3,03F7


			tccam1c            10000000c945bc5e   RDC        0


			tccam1c            10000000c945dc44   RDC        1


			287890275


			03EF,03F3,03F7


			tccam1u						RDC			Tier-2 to Tier-2			3			VR3874730			14-Feb-09 - confirmed


			tccam1u            10000000c945bc65   RDC        1


			tccam1u            10000000c945baf1   RDC        0


			287890300


			0923,0927,092B


			Storage removes under review


			*			0


			**			0


			***			0


			5C


			***  emetrnu1,2-Way Mir,closed,168.58,000287750129 - Storage removed 7th Feb.


			* emeflxbu,2-Way Mir,closed,1955.57,000287750129 - gave replacement storage on the 5th Feb.


			6C


			* uksecprsd64,RDF1+Mir,open,134.87,000287750125						- replacement storage given. - 14th Feb?


			***  fxfox6p,RDF1+Mir,open,67.43,000287750125						- DECOM SERVER, - UK SATS UNIX Fixed Income System Administrators - VT18644308 (closed) - VR raised to cover reclaim VR3865897


			gtenfs2cgc,RDF1+Mir,open,202.30,000287750125						0


			***  ldneqtsdds501dr,RDF2+Mir,open,606.90,000287750125			- replacement storage given. - 7th Feb - removed


			***  ldneqtsdatd500,RDF2+Mir,open,168.58,000287750125			- replacement storage given. - 7th Feb - removed


			* ukcfprsd14,RDF1+Mir,open,168.58,000287750125						0			0


			* ukcfprsd13,RDF1+Mir,open,67.43,000287750125						0			0


			* ukcfprsd06,RDF1+Mir,open,67.43,000287750125						0			0


			6R (+ SRDF partner from 6C)


			ldnibdsa022,2-Way Mir,open,67.43,000287750096			- Possible decomm'ed server.			- LONDON EBT ENGINEERING SUPPORT - VT:18644901 - server name updated to ldnibdsa022 - John E Lane emailed


			ldnibdsa021,2-Way Mir,open,67.43,000287750096			0			- LONDON EBT ENGINEERING SUPPORT - vt:18644901 - server name updated to ldnibdsa021 - John E Lane emailed


			***  fxfoxgzap2u,2-Way Mir,open,134.87,000287750096						0


			***  fxfoxgzap1u,2-Way Mir,open,67.43,000287750096						0


			** tctxmdb2d,2-Way Mir,open,168.58,000287750096						0


			* ldneqtsdds600ua,RDF1+Mir,open,606.90,000287750096			- NO SRDF Mirror devices (18 LUNS required) - EMEA CMBIS Wintel Equities - VT18646491 (closed) - VR3861735 raised to cover migration.


			** ukebuuasd69,RDF2+Mir,open,67.43,000287750096						- T2 required - also has 2 devices on 19R total of 4 required. - EMEA CMBIS Wintel GTS Projects - VT18646549 - update email sent - VR3879645 raised for reclaim


			* tcdshampara82,2-Way Mir,open,269.73,000287750096			- 8 LUNS required. - EMEA CMBIS GCOT Unix Support - VT18646567 (closed) - VR3854891 raised to request replacement storage.


			11R finished on 7th Feb


			* lonmsmth,2-Way Mir,closed,269.73,000287890293 - replacement storage given on 7th Feb. reclaim expected 14th Feb.


			***  ukctiuasd33,2-Way Mir,open,101.15,000287890293 - decomm'ed server - storage removal 7th Feb - VT18631417 raised to request SA. VR3856220 raised to request removal.


			Next stages


			Moving servers from 19R to 10R or other T2 if required.











_1296661164.xls
RDC_BLUE_210209

		ERROR		WWN association not found for aistecmbemea1d_0602_14da		5006048c4a372a9d|10000000c967d4c6

		ERROR		WWN association not found for cmbesxwf0301p_0602_10aa		500604844a372a89|10000000c9759d20

		ERROR		WWN association not found for cmbesxwf0301p_0602_13ca		5006048c4a372a8c|10000000c9759d20

		ERROR		WWN association not found for cmbesxwf0302p_0602_13ca		5006048c4a372a8c|10000000c9758506

		ERROR		WWN association not found for cmbesxwf0303p_0602_10aa		500604844a372a89|10000000c9759df1

		ERROR		WWN association not found for cmbesxwf0303p_0602_13ca		5006048c4a372a8c|10000000c9759df1

		ERROR		WWN association not found for cmbesxwf0304p_0602_10aa		500604844a372a89|10000000c9759b62

		ERROR		WWN association not found for cmbesxwf0305p_0602_10aa		500604844a372a89|10000000c97599e4

		ERROR		WWN association not found for cmbesxwf0306p_0602_13ca		5006048c4a372a8c|10000000c975262f

		ERROR		WWN association not found for cmbesxwf0307p_0602_13ca		5006048c4a372a8c|10000000c975857b

		ERROR		WWN association not found for cmbflxpr-1_1808_13ba		50060b0000309890|5006048449afa01c

		ERROR		WWN association not found for ctsybdb1c_0581_13aa		10000000c949b4d7|500604844a37254c

		ERROR		WWN association not found for emeaap1u_0300_14aa		10000000c93a7a09|500604844a36df0d

		ERROR		WWN association not found for emeflxmg_1808_09ba		50060b0000600f58|5006048449afa018

		ERROR		WWN association not found for emeflxmg_1808_14ca		50060b0000600f58|5006048c49afa00d

		ERROR		WWN association not found for emeflxpg_0293_13aa		500604844a36dd4c|50060b0000601060

		ERROR		WWN association not found for emeflxpg_1808_10ba		5006048449afa019|50060b0000601060

		ERROR		WWN association not found for emeflxpg_1808_10ca		5006048c49afa009|50060b0000601060

		ERROR		WWN association not found for emflxmi1-1_1808_14ca		50060b0000bdce7c|5006048c49afa00d

		ERROR		WWN association not found for emflxmi1-2_1808_10ba		5006048449afa019|50060b0000bdce84

		ERROR		WWN association not found for emflxmi1-2_1808_10ca		5006048c49afa009|50060b0000bdce84

		ERROR		WWN association not found for emflxmi3-2_1808_09ba		5006048449afa018|50060b0000bdcfda

		ERROR		WWN association not found for emflxpr1-1_1808_10aa		5006048449afa009|50060b00002d34b8

		ERROR		WWN association not found for emflxpr1-2_1808_10ba		50060b0000bdd55e|5006048449afa019

		ERROR		WWN association not found for emflxpr2-1_1808_10aa		5006048449afa009|50060b000010a5a0

		ERROR		WWN association not found for emflxpr2-1_1808_10ca		5006048c49afa009|50060b000010a5a0

		ERROR		WWN association not found for emflxpr2-2_1808_10aa		5006048449afa009|50060b0000bdd4d2

		ERROR		WWN association not found for emflxpr2-2_1808_10ba		50060b0000bdd4d2|5006048449afa019

		ERROR		WWN association not found for emflxpr3-1_1808_10aa		5006048449afa009|50060b0000bdce80

		ERROR		WWN association not found for emflxpr3-1_1808_10ca		50060b0000bdce80|5006048c49afa009

		ERROR		WWN association not found for eqap2lnd_0602_10aa		500604844a372a89|10000000c933a3bc

		ERROR		WWN association not found for eqap2lnu_0602_14aa		10000000c93b7dbc|500604844a372a8d

		ERROR		WWN association not found for eqap3lnu_0953_09ca_Copy		5006048c52a5b64d|10000000c93ad065

		ERROR		WWN association not found for eqap4lnu_0953_09ca		5006048c52a5b648|10000000c93ad1de

		ERROR		WWN association not found for eqcomet2p_1819_14ba		5006048449afa2dd|10000000c95ad192

		ERROR		WWN association not found for eqdb1u_0953_09aa		5006048452a5b648|10000000c95f4fd2

		ERROR		WWN association not found for eqdb1u_0953_10ba		10000000c95f4fd2|5006048452a5b659

		ERROR		WWN association not found for eqdb2lnu_0953_09ca		10000000c93b704b|5006048c52a5b648

		ERROR		WWN association not found for eqdb2u_0953_09aa		5006048452a5b648|10000000c95f50ec

		ERROR		WWN association not found for eqemsap2d_0602_14ba		500604844a372a9d|10000000c933a4fa

		ERROR		WWN association not found for eqemsap2u_0602_10ba		10000000c949b3e5|500604844a372a99

		ERROR		WWN association not found for eqibexs3_0300_14aa		10000000c93373c4|500604844a36df0d

		ERROR		WWN association not found for eqibexs3_1819_10ca		10000000c93373c4|5006048c49afa2c9

		ERROR		WWN association not found for eqibexs3p_1819_14aa		5006048449afa2cd|10000000c94fc7d2

		ERROR		WWN association not found for eqibexs4_1819_10ca		10000000c9338226|5006048c49afa2c9

		ERROR		WWN association not found for eqibexs4p_0602_09aa		500604844a372a88|10000000c94fc73b

		ERROR		WWN association not found for eqitrs1p_2839_14ca		10000000c94231e2|5006048c52a78dcd

		ERROR		WWN association not found for eqkdbap3p_0593_14ca		10000000c9533d1d|5006048c52a5b64d

		ERROR		WWN association not found for eqkdbap3p_0953_13aa		10000000c9533d1d|5006048452a5b64c

		ERROR		WWN association not found for eqkdbap4p_0593_14ca		5006048c52a5b64d|10000000c952fb8e

		ERROR		WWN association not found for eqkdbap4p_0596_13da		5006048c4a37291c|10000000c952fb8e

		ERROR		WWN association not found for eqkdbap4p_0953_13aa		5006048452a5b64c|10000000c952fb8e

		ERROR		WWN association not found for eqpppt1lnd_0300_13aa		500604844a36df0c|10000000c9423237

		ERROR		WWN association not found for eqpppt1lnd_0300_14da		5006048c4a36df1d|10000000c9423237

		ERROR		WWN association not found for eqptmsap1c_0300_10ca		10000000c94231e2|5006048c4a36df09

		ERROR		WWN association not found for eqsmart1p_1819_13aa		5006048449afa2cc|10000000c95f4ed4

		ERROR		WWN association not found for eqsmart1p_1819_14ba		5006048449afa2dd|10000000c95f4ed4

		ERROR		WWN association not found for eqsmart2p_1819_14ca		10000000c95eeab1|5006048c49afa2cd

		ERROR		WWN association not found for eqtgdb1eud_0953_14ba		10000000c952f9ad|5006048452a5b65d

		ERROR		WWN association not found for eqtgdb1u_0300_14aa		10000000c94f6cac|500604844a36df0d

		ERROR		WWN association not found for eqtgdb1u_0596_13da		10000000c94f6cac|5006048c4a37291c

		ERROR		WWN association not found for eqzap2lnp_0442_14ba		5006048449ae4a9d|10000000c938390a

		ERROR		WWN association not found for eqzap4lnp_0953_14ca		10000000c9319d96|5006048c52a5b64d

		ERROR		WWN association not found for eqzap8lnp_0953_14da		10000000c95c2282|5006048c52a5b65d

		ERROR		WWN association not found for eqzapc2c_0953_13aa		10000000c95c326d|5006048452a5b64c

		ERROR		WWN association not found for eugensimd_0602_13aa		500604844a372a8c|10000000c94fc5d2

		ERROR		WWN association not found for eugensimd_0602_13ca		5006048c4a372a8c|10000000c94fc5d2

		ERROR		WWN association not found for fidptap1c_1819_14aa		10000000c93a7a44|5006048449afa2cd

		ERROR		WWN association not found for figendb1d_0602_14aa		10000000c93fed4c|500604844a372a8d

		ERROR		WWN association not found for figridap1c_0596_13aa		500604844a37290c|10000000c93b9bf1

		ERROR		WWN association not found for figridap1c_1819_13ca		5006048c49afa2cc|10000000c93b9bf1

		ERROR		WWN association not found for figridap1c_2829_14ba		5006048452a78ddd|10000000c93b9bf1

		ERROR		WWN association not found for figridap1u_0953_13ba		5006048452a5b65c|10000000c945bbe1

		ERROR		WWN association not found for figridap1u_0953_14ba		10000000c945bbe1|5006048452a5b65d

		ERROR		WWN association not found for figridap2u_0300_13da		10000000c94fc6bb|5006048c4a36df1c

		ERROR		WWN association not found for figridap2u_0953_14ba		10000000c94fc6bb|5006048452a5b65d

		ERROR		WWN association not found for fiolap1d_0953_14da		10000000c94937b8|5006048c52a5b65d

		ERROR		WWN association not found for fiolap1q_0953_13ba		5006048452a5b65c|10000000c933a3a2

		ERROR		WWN association not found for fiolap1u_0953_14d0		10000000c9337369|5006048c52a5b65d

		ERROR		WWN association not found for fiora1c3p_0596_10aa		10000000c95ce726|500604844a372909

		ERROR		WWN association not found for fiora1s3d_0953_9ba		10000000c95ce7c3|5006048452a5b658

		ERROR		WWN association not found for fiora1s3q_0953_9ba		10000000c95ce980|5006048452a5b658

		ERROR		WWN association not found for fiora2c3p_0596_10aa		500604844a372909|10000000c95ce919

		ERROR		WWN association not found for fiora2c3p_2819_13ba		5006048452a788dc|10000000c95ce919

		ERROR		WWN association not found for fioradb1c_0442_14da		10000000c9464a89|5006048c49ae4a9d

		ERROR		WWN association not found for fioradb1u_0953_10ca		10000000c9464a90|5006048c52a5b649

		ERROR		WWN association not found for fioradb6p_1819_13ca		5006048c49afa2cc|10000000c9706038

		ERROR		WWN association not found for firefdb1euc_1819_10ba		10000000c935dbd3|5006048449afa2d9

		ERROR		WWN association not found for firefdb1euc_1819_13ba		10000000c935dbd3|5006048449afa2dc

		ERROR		WWN association not found for firefdb1euc_1819_13da		10000000c935dbd3|5006048c49afa2dc

		ERROR		WWN association not found for firtap1u_0300_14aa		10000000c93ffc7d|500604844a36df0d

		ERROR		WWN association not found for firtdb1u_0300_10ba		500604844a36df19|10000000c93ffa8b

		ERROR		WWN association not found for fistmap1c_1819_14ca		10000000c96bab01|5006048c49afa2cd

		ERROR		WWN association not found for fistmap1u_0953_13da		5006048c52a5b65c|10000000c95a5e1d

		ERROR		WWN association not found for fisyb2c6p_0953_13da		10000000c95744a5|5006048c52a5b65c

		ERROR		WWN association not found for fisybdb1c_0442_14ca		10000000c944429a|5006048c49ae4a8d

		ERROR		WWN association not found for fisybdb1c_1065_10aa		10000000c944429a|5006048452a5d249

		ERROR		WWN association not found for fisybdb1d_0602_10ba		500604844a372a99|10000000c9464545

		ERROR		WWN association not found for fisybdb1u_0602_14aa		10000000c9464cf1|500604844a372a8d

		ERROR		WWN association not found for fisybdb2u_0602_09ca		5006048c4a372a88|10000000c9464668






