SAN-BAU Weekend Work plan – 7th March 2009


SAN Weekend work plan:  7th March 2009

SAN Work Co-ordinator: Paul Haynes
PIT Work Co-ordinator: Ade Okusanya (not on site)
Consisting of: 

· FIX POWERSUPPLY ISSUE IN 12C (CK287890587) - active










· PERFORM DISK REMOVES AS PER VR SYSTEM  - Forsythe work.










· SAN GROUP REMEDIATION FOR MULTIFONDS CLUSTER -







· SQL VTM PATCHING - ORBIFLOW PR 94 - ukebuprsd94/drsd94 - 14:00 till 18:30 - Andy Hartland email






· SQL VTM PATCHING - CITIDOCS PR - ukgtsprsd28/drsd28 14:00 till 18:00 - Andy Hartland email







· POST IMPLEMENTATION RDC SIT++ COB TEST - rdcgtsfraw%%% servers - about 09:30 till 12:15 (Sat)






· MSSQL SP4 INSTALL ON WEBEXCELLER PROD - UKGOPPRSD01 - about 17:00 till 19:00







· FI EMEA-FIGRIDAP1U AND 2U-UNASSIGN STORAGE - remove luns from figridap1/2u - (disk details above).






· RECON TRADE- VTM Q00USP50 - uksecprsd20 - 13:00 till 19:00 , uksecprsd88 - 14:00 till 19:00







· PROD- VTM REMEDIATION ON SAN SERVERS -EUSAN-MGT3/4 Friday evening - server check after work






· VTM FOR CORP_CONS PROD 5 SERVERS - Patching - check servers after work










· COB test  tcmfondb5p/c - 09:30 Sunday till about 12:00










· CONFIGURE MAXIMUM BANDWIDTH ON FCIP TUNNELS - info only










· SRD REMEDIATION 10GE CEASING PART 2 - info only – Ade looking at this.










· NABTOWER SITE POWER MAINTENANCE - info only










· SRD REMEDIATION 10GE CEASING - info only










· START GC2 PROCESS ON UK/DE CENTERAS - Info only










· DCSM WEEKEND SERVER INSTALLATION/MOVES - info only










· DECOMMISSION MF SG LEGACY SERVERS - MFGEN servers (3) - info only at this stage,








· VTM 6852 INSTALLATION ON MS SQL SERVERS - info only










· UPGRADE POWERPATH ON PROD/COB SERVERS - info only















Locations:
EDC/IXE/CGC/RDC/FDC

SAN Team members on site:

· Paul Haynes: +44 207 500 4972
· Group Line: +44 (20) 7500 9686 or xt. 5-9686

PIT Team Members on Site

· Ceserian Karnan +44 2075009799

Conference Call Number: Freephone UK 0800 096 6674 DE 0800 096 6674 Pl 008001112878
Conference Code: 
0207 477 2477 (participant #  786012, Leader Pin # 4106)
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Version Control

	Date
	Version
	Reason for Change

	19/02/09


	022109_v1.0
	1st Draft

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


1.0 Work Overview/Control Log

	Item Number – Description
	Reference: RFC/VT/AP
	Date of Scheduled work
	Status
	Signed Off as complete

	ZONING AND LUN MASKING WORK FOR UK/DE
	Various Aperture Tickets
	07/03/09
	
	

	PERFORM DISK REMOVES AS PER VR SYSTEM

See Forsythe reclaim in Appendix Matrix
	RFC 10825426
	07/03/09
	
	

	FIX POWERSUPPLY ISSUE IN 12C (CK287890587)
	RFC 10826079
	07/03/09
	
	

	
	
	
	
	

	
	
	
	
	

	Overall Sign Off: 1 Page – To be returned to BAU on completion

Member of: SAN-BAU 

NAME: 

Date: 
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	


Issues Found

Log of all issues found during weekend activities

	ITEM NUMBER
	ISSUE
	FOLLOW UP ACTION
	OWNER
	STATUS

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	


Section 1.1  : Pre-requisites checks

	SPECIFIC PRE-REQUISITES

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 5
	Business As usual
	DE Zone sets prepared
	See Weekend Schedule
	
	

	2. 6
	Business As usual
	UK Zone sets prepared
	See Weekend Schedule
	
	

	3. 7
	Business As Usual
	BAU COB TESTS Agreed
	See Weekend Schedule
	
	

	PRE-REQUISITE STATUS
	SELECTION

	Pre-Requisites complete – Proceed with work
	

	Pre-Requisites not complete – Postpone work
	

	EMEA SAN BAU Manager
Javed Dad
Date: 


Section 2.0: 
SAN BAU and PIT Weekend Work

	Step
	Time
	Owner
	Details
	Comment
	Applicable Appendix

	1. 
	14:00 
	BAU
	BAU Weekend Work – UK and DE Zoning
	 
	

	2. 
	14:00
	BAU
	Other work (See weekend Schedule for details)
	
	

	EMEA SAN BAU Manager - Sign off: 

Javed Dad
Date: 


Section 2-1: Post Implementation Review
	

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 
	BAU


	BAU Weekend Work – UK and DE Zoning
	
	
	

	2. 
	BAU
	Other work (See weekend Schedule for details)
	
	
	

	
	

	EMEA Regional Storage and Backup Manager – Sign off.

Javed Dad
Date: 


Contact List  

And escalation points with grey background. 

	Company/Department
	Title
	Name
	Contact Number 1
	Contact Number 2
	Contact Email

	Citigroup – SAN
	Head of EMEA Open Storage
	Javed Dad
	07841 429 769
	020 7500 9757
	Javed.Dad@citi.com

	Citigroup – PIT
	Team Leader PIT/BAU
	Javed Dad
	07841 429 769
	020 7500 9757
	Javed.Dad@citi.com

	Citigroup – Command centre
	Command Centre
	Command Centre
	Xt 62020
	020 7986 2020
	 Operations, London

	Citigroup – BAU
	BAU  - Secondary On-Call
	David Coles
	07834 807 687
	020 7500 9686
	david.peter.coles@citigroup.com 

	Citigroup – BAU
	BAU  - Primary On-Call
	Ashok Kumar Reddy Moori
	+65 64263801
	+65 81188449
	ashok.kumar1.reddy@citigroup.com

	Citigroup – PIT
	PIT
	Carl Williams
	07966 466 956
	020 7986 5693
	carl.patrick.williams@citigroup.com

	Citigroup – NTSATS Projects
	EMEA Engineer
	Tom Hollinghurst
	02075006326
	
	Tom.hollinghurst@citigroup.com

	Citigroup –Oliver Cabling
	Team Leader
	Trevor Whelan
	07835 186 452
	020 7986 2596
	trevor.whelan@citigreoup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Paolo Sidoli
	N/A
	020 7986 9962
	paolo.sidoli@citigroup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Carl Elrick
	N/A
	020 7986 9962
	carl.elrick@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Mark Matthews
	 07979 607 118
	020 7500 8025
	mark.a.matthews@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Kevin Last
	 07778 814 088
	020 7986 2648
	kevin.last@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Matt Neill
	07971 008 665
	020 7500 8025 
	matthew.neill@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Bob Coe
	N/A
	020 7986 2651
	bob.coe@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	John Mc Bride
	07710 419 677
	776754073 – Mobex
	john.mcbride@citigroup.com

	Citigroup – CRS – UK
	CRS
	CRS
	67788
	N/A
	 EMC CSA

	Citigroup – Security – CGC
	Security – CGC
	Security – CGC
	62400
	020 7986 2400
	 EMC CSA

	Citigroup – Security – RDC
	Security – RDC
	Security – RDC
	54393
	020 7500 4393
	 EMC CSA

	EMC
	SAM
	Graham Rodell
	07920 594 708
	N/A
	Rodell_Graham@emc.com

	EMC
	CE
	Terry Brister
	07713 505 896
	N/A
	brister_terry@emc.com

	EMC
	CE
	Patrick Caborn
	07801 214 303
	N/A
	caborn_patrick@emc.com

	EMC
	CE
	Jochen Terhaag
	00491774252592
	0049 213274522
	Terhaag_jochen@emc.com

	Faktor2
	Lead Engineer
	Stephan Klesel
	00491732935707
	
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ghazanfur Ali
	86864
	07951 488 935
	

	Citigroup – DCSI – UK
	DCSI Representative
	Anthony Carrelo
	62568
	07985 198 797
	

	Citigroup – DCSI – UK
	DCSI Representative
	Michael Curtis
	62568
	07795 053 926
	

	Citigroup – DCSI – UK
	DCSI Representative
	Aaron Fitt-Boyland
	54073
	07921 875 818
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ray Gray
	87269
	07811 714 662
	

	Citigroup – DCSI – UK
	DCSI Representative
	Trevor Hawkins
	58179
	07976 854 113
	

	Citigroup – DCSI – UK
	DCSI Representative
	Linton Nelson
	50246
	07739 785 239
	

	Citigroup – DCSI – UK
	DCSI Representative
	Chris Quinn
	62568
	07957 575 077
	

	Citigroup – DCSI – UK
	DCSI Representative
	Jason Walsh
	50911
	07713 166 270
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	


Appendix Matrix

	APPENDIX
	Comment
	Attachment

	A


	PIT Weekend Work plan Over View 
	No work for this weekend

	B
	SAN Weekend work sheet – UK/DE 
	
[image: image1.emf]E:\ Golden_config_docs\Weekend-Work\2009\March\London\Host Workplan 07-03-09.xls




	C
	SAN Weekend Zone Cleanup (BAU activity) 
	No work for this weekend

	D
	Forsythe reclaim
	
[image: image2.emf]E:\ Golden_config_docs\Weekend-Work\2009\March\London\Forsythe Reclaims 07-03-09.xls




	E
	12C Work sheets
	
[image: image3.emf]E:\ Golden_config_docs\Weekend-Work\2009\March\London\090307 - 10826079 - POWERSUPPLY_ISSUE.xls



 EMBED Excel.Sheet.8  [image: image4.emf]E:\ Golden_config_docs\Weekend-Work\2009\March\London\090307 - Symm PowerDown Worksheet.xls
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														General SAN Workplan for Saturday 7th March 2009

														Zones		Added		Removed		Members				Added		Removed

														CGC Red		1				CGC Red				2

														CGC Blue		1				CGC Blue				2

														RDC Red		4				RDC Red				8

														RDC Blue		4				RDC Blue				8

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				Server / Zone RENAMES

				Zone & Disk ADDS

				ZONE REMOVES

				DISK ADDS

				DISK REMOVES

				figridap1u		RDC				10000000c945bbe1				10000000c945bbb3				2819										538,537,534,533,503				090302100424				PH

				figridap2u		RDC				10000000c93af609				10000000c94fc6bb				2819										538,537,534,533,503				0903021024191				PH

				tcmfondb1p		RDC				10000000c9590cd8				10000000c956ba54				2839		8ba				9aa				0999, 099A, 099B, 099C, 099D, 099E, 099F, 09A0, 09A1, 09A2, 09A3, 09A4, 09A5, 09A6, 09A7, 09A8, 09A9, 09AA, 09AB, 09AC, 09AD, 09AE, 09AF, 09B0, 09B1, 09B2, 09B3, 09B4, 09B5, 09B6, 09B7				10879446				DPC

				tcmfondb1c		CGC				10000000c957497a				10000000c9574a93				2838		8ba				9aa				"				10879446				DPC

				tcmfondb3p		RDC				10000000c9574354				10000000c95743ad				2839		8ba				9aa				0979, 097A, 097B, 097C,097D, 097E, 097F, 0980, 0981, 0982, 0983, 0984, 0985, 0986, 0987, 0988, 0989, 098A, 098B, 098C, 098D, 098E, 098F, 0990, 0991, 0992, 0993, 0994, 0995, 0996, 0997, 0998				10879446				DPC

				tcmfondb3c		CGC				10000000c959109a				10000000c9590cd1				2838		8ba				9aa				"				10879446				DPC

				Symm Configure

				EXTRA WORK

				Saturday

				10826079		FIX POWERSUPPLY ISSUE IN 12C (CK287890587) - active																				AJ

				10825426		PERFORM DISK REMOVES AS PER VR SYSTEM  - Forsythe work.																				PH

				10879446		SAN GROUP REMEDIATION FOR MULTIFONDS CLUSTER - DC perform the device groups PH to perform the symmasking (details above)																				PH

				10745717		SQL VTM PATCHING - ORBIFLOW PR 94 - ukebuprsd94/drsd94 - 14:00 till 18:30 - Andy Hartland email																				PH

				10749907		SQL VTM PATCHING - CITIDOCS PR - ukgtsprsd28/drsd28 14:00 till 18:00 - Andy Hartland email																				PH

				10871305		POST IMPLEMENTATION RDC SIT++ COB TEST - rdcgtsfraw%%% servers - about 09:30 till 12:15 (Sat)																				PH

				10887664		MSSQL SP4 INSTALL ON WEBEXCELLER PROD - UKGOPPRSD01 - about 17:00 till 19:00																				PH

				10895545		FI EMEA-FIGRIDAP1U AND 2U-UNASSIGN STORAGE - remove luns from figridap1/2u - (disk details above).																				PH

				10896086		RECON TRADE- VTM Q00USP50 - uksecprsd20 - 13:00 till 19:00 , uksecprsd88 - 14:00 till 19:00																				PH

				10881176		PROD- VTM REMEDIATION ON SAN SERVERS -EUSAN-MGT3/4 Friday evening - server check after work																				PH

				10899579		VTM FOR CORP_CONS PROD 5 SERVERS - Patching - check servers after work																				PH

				Sunday

				VT19049170		COB test  tcmfondb5p/c - 09:30 Sunday till about 12:00																				PH

				info only

				10895133		CONFIGURE MAXIMUM BANDWIDTH ON FCIP TUNNELS - info only																				PH

				10888407		SRD REMEDIATION 10GE CEASING PART 2 - info only																				PH

				10888756		NABTOWER SITE POWER MAINTENANCE - info only																				PH

				10867679		SRD REMEDIATION 10GE CEASING - info only																				PH

				10894908		START GC2 PROCESS ON UK/DE CENTERAS - Info only																				PH/CW

				10900091		DCSM WEEKEND SERVER INSTALLATION/MOVES - info only																				AJ

				10867978		DECOMMISSION MF SG LEGACY SERVERS - MFGEN servers (3) - info only at this stage,																				PH

				10900136		VTM 6852 INSTALLATION ON MS SQL SERVERS - info only																				PH

				10900672		UPGRADE POWERPATH ON PROD/COB SERVERS - info only																				PH
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		Host name in CGC				PROD/COB?		COB/PROD in RDC		Mail DL		RFC Approver Group		COB required or Not		approval status		contact person		contact number		Confirmed Down		Confirmed UP

		eubmcap3p				PROD		eubmcap3c		*CTI EMEA BAU Infrastructure SA		EESATSA		Not required		Approved		V R, Nithin		+91 (44) 4392-5110

		eubmcap4p				PROD		eubmcap4c		*CTI EMEA BAU Infrastructure SA		EESATSA		Not required		Approved		V R, Nithin		+91 (44) 4392-5110

		eubmcdb1p				PROD		eubmcdb1c		*CTI EMEA BAU Infrastructure SA		EESATSA		Not required		Approved		V R, Nithin		+91 (44) 4392-5110

		loncgceccinf03		SAN TEAM - N/A		PROD		loncgceccinfxxx		*CTI EMEA BAU Infrastructure SA		EESATSA		Not required		Approved		V R, Nithin		+91 (44) 4392-5110						ECC changes

		loncgceccinf05		SAN TEAM - N/A		PROD		loncgceccinfxxx		*CTI EMEA BAU Infrastructure SA		EESATSA		Not required		Approved		V R, Nithin		+91 (44) 4392-5110						ECC changes

		eusan-mgt1		SAN TEAM - N/A		PROD		eusan-mgt2		*CTI EMEA Core Infrastructure SA		EESATSA		Not required		Approved		V R, Nithin		+91 (44) 4392-5110						Downgrade messages 0049 1718661765 - Simon De Friend

		eusan-mgt3		SAN TEAM - N/A		PROD		eusan-mgt4		*CTI EMEA Core Infrastructure SA		EESATSA		Not required		Approved		V R, Nithin		+91 (44) 4392-5110						Downgrade messages 0049 1718661765 - Simon De Friend

		tcdsfinrcpcgc				PROD		tcdsfinrccrdc		*GT EMEA CMBIS Unix Support		EUGCOTUM				Approved		Phil J Brooks  		email or  59675

		ukcrsdrsd03				COB		ukcrsprsd03		*GT EMEA DS Wintel CorpConsumer SA		EGWWINIM				Approved		Michal Janik		+48 603 880 482

		ukctiprsd33				PROD		ukctidrsd33		*GT EMEA DS Wintel CorpConsumer SA		EGWWINIM		Not required		Approved		Michal Janik		+48 603 880 482

		ukhrgprsd05				PROD		ukhrgdrsd05		*GT EMEA DS Wintel CorpConsumer SA		EGWWINIM				Approved		Michal Janik		+48 603 880 482

		ukebudrsd94				COB		ukebuprsd94		*GT EMEA Wintel GTS SA		EUGTSSAA				Approved		Harris, Darren + Dziedzic, Jacek		020 7500 6596

		ukgtsprsd26				PROD		ukgtsdrsd26		*GT EMEA Wintel GTS SA		EUGTSSAA				Approved		Harris, Darren + Dziedzic, Jacek		020 7500 6596

		eqdb1p				PROD		eqdb1c		*GT UK EQ System Administrators		EEEQSAM				Approved		Wiechnik, Robert		+48 (22) 690-1511

		eqdb2p				PROD		eqdb2c		*GT UK EQ System Administrators		EEEQSAM				Approved		Wiechnik, Robert		+48 (22) 690-1511

		eqdb3p				PROD		eqdb3c		*GT UK EQ System Administrators		EEEQSAM				Approved		Wiechnik, Robert		+48 (22) 690-1511

		eqdb4p				PROD		eqdb4c		*GT UK EQ System Administrators		EEEQSAM				Approved		Wiechnik, Robert		+48 (22) 690-1511

		eqdb5p				PROD		eqdb5c		*GT UK EQ System Administrators		EEEQSAM				Approved		Wiechnik, Robert		+48 (22) 690-1511

		ldneqtbk001				PROD		ldneqtbk002		*GT UK Front Office NTSA		EEFNTSAM				Approved		David Warren		+44 (0)20 7986 7714

		ldneqtsdatd500				COB		ldneqtsdatd600		*GT UK Front Office NTSA		EEFNTSAM				Approved		David Warren		+44 (0)20 7986 7714

		ldneqtsdbd500dr				COB		NA		*GT UK Front Office NTSA		EEFNTSAM				Approved		David Warren		+44 (0)20 7986 7714

		ldneqtsdds500dr				COB		ldneqtsdds600		*GT UK Front Office NTSA		EEFNTSAM				Approved		David Warren		+44 (0)20 7986 7714

		ldneqtsdds501dr				COB		ldneqtsdrz600		*GT UK Front Office NTSA		EEFNTSAM				Approved		David Warren		+44 (0)20 7986 7714

										EQZLN4_PROD		EQZASM				pending		Chao, Huiyun		+1 (908) 563-2784

										EQZLN4_PROD		DSDBA1M				pending		Zhao, Fuan		+1 (908) 563-0401/+1 (908) 563-4364

										ukcrsprsd03		EGCCFSA				Approved		Klanga, Anthony

										ukctidrsd33		EUADMDSA				pending		Bennett, Richard Charles

												EEEGASM				Approved

												EUDSPIM				Approved

												EUDSMM				Approved

												CHNGCONT				pending

												EUDSMA				Approved

												EUDSPIA				Approved

												EUMEETA				Approved

												EUDBSYBA				Approved

				Floor tile lifters/Electricians can be booked via the CRS Helpdesk on 67788.



ldneqtsdrz500dr in TAS

rb54402

ak14808

rw59022

rw59022

rw59022

rw59022

rw59022

nv73021

nv73021

nv73021

nv73021

nv73021

nv73021

nv73021

pb79866

mj72132

mj72132

mj72132

hc89448

fz93112

dw19383

dw19383

dw19383

dw19383

dw19383

*CTI EMEA Core Infrastructure SA

*CTI EMEA Core Infrastructure SA
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		RFC - 10826079  -  Issue with Power Supply for EMC Storage Array DMX12C CK287890587

		EMC - SR # 24589756

		Conference Call 08000 966 674 / x80485

		+44 (0) 207 477 2477 - PIN: 786012

		RFC Start Time  - 10:00hrs

		Expected Completion Time - 21:00hrs

		Pre-Requisites																						Status		Comments

		A) Order parts - (Vendor - EMC)																						Completed		Done by Qasim

		B) Receive Parts on site - (Citi - EUDSM)																						Pending		Due Friday, 6th March

		C) Book Electrician and Floor Lifter - (Citi - EUDSM)																						Completed		Lee Plummer

		D) Conf call with EMC and host SA's  (Citi - EUDSM)																						Pending		Sal, to arrange for Friday, 6th

		On the Day - Saturday, 7th March 2009

		1)  Open Conf Call as per above details   (Citi - EUDSM)

		2)  Inform Command Centre (xt 62020) of alerts from ECC for Symm 12C  (Citi - EUDSM)

		3)  Confirmation from host SA's that all batch jobs and applications have been stopped and host brought down																				(Citi - EUDSM)				See attachment for SA contacts

		4)  Power Down Frame - 12c  (Vendor - EMC)

		5)  Investigate issue by re-seating the internal components   (Vendor - EMC)

		6)  Power Up - (Vendor - EMC)

		7)  Check DA's and FA's - following power up and ensure all is OK    (Vendor - EMC)

		8)  Swap out any faulty components - i.e. disks, GBICs, and Line cards, as required.    (Vendor - EMC)

		9)  Health of Storage frame and notify Citi - EUDSM team once all is On-Line and 'Healthy'    (Vendor - EMC)

		10) Keep Citi Customer updated during progress of RFC and if any delays expected  (Citi - EUDSM)

		11) Inform Citi Customers once RFC has been completed  (Citi - EUDSM)

		12) Troubleshoot any issues with Storage access for hosts on Symm 12c   (Citi - EUDSM) and  (Vendor - EMC)

		13) Inform Command Centre of completion of Change and send out email confirmation to relevant emai DL  (Citi - EUDSM)
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				CR: 10826079										Reclaims for Saturday 7th Mar 2009

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				DISK REMOVES

				fxopndb1d		CGC				10000000c93bb726				10000000c93b9922				1868										04B5,04B6,04B7,04B8,04B9,04BA,04BB,04BC,04BD,04BE,04BF,04C0,04C1,04C2,04C3,04C4,04C5,04C6,04C7
04C8,04C9,04CA,04CB,04CC,04CD,04CE,04CF,04D0,04D1,04D2,04D3,04D4,04D5,04D6,04D7,04D8,04D9				VR3947588				PH

				fxopnap1d		RDC				10000000c943ade7				10000000c943b025				2819										0406,0407				VR3947569				PH

				ukfiprsd02		CGC				10000000c952fd4c				10000000c952fa95				603										007B,0099,009D,00A1,00A5,0369				VT:18935926				PH

				tcncsdev2		RDC				10000000c935a69c				10000000c935beca				602										09D1,0A2D,0A31,0A35,0A39,0A3D,0A41,0A45,0A49,0A7B,0A9F,0AA3,0AA7,0AAB,0AAF				VR3854748				PH

				tcncsdev2		RDC				10000000c935a69c				10000000c935beca				1065										05E0,05E1,05E2,05E3,05E4,05E5,05E6,05E7,05E8,05E9,05EA,05EB,05EC,05ED,05EE				VR3854748				PH

				tctxmdb1u		CGC				10000000c95f60f9				10000000c95f1232				877										0895,08A1,08A5,08BD,08C1,08D9,08E5,08E9,08F1,0901,0905,093D,0941,0945,098B				VR3848998				PH

				ukfxprsd30		CGC				10000000c93bca08				10000000c93bc985				296										0031,0049,0055,0061,0075,0079,031D,0321				VR2611141				PH

				ukfxprsd30		CGC				10000000c93bca08				10000000c93bc985				1811										0727,0729,072B,072D,072F,0731,0733,0735,0737,0739,073B,073D,073F,0741,0743
0745,0747,0749,074B,074D,074F,0751,0753,0755,0757,0759,075B,075D				VR2611141				PH

				ukfxdrsd30		RDC				10000000c93ff183				10000000c93bb5ea				275										0031,0049,0055,0061,0075,0079,031D,0321				VR2611141				PH

				ukfxdrsd30		RDC				10000000c93ff183				10000000c93bb5ea				1819										0727,0729,072B,072D,072F,0731,0733,0735,0737,0739,073B,073D,073F,0741,0743
0745,0747,0749,074B,074D,074F,0751,0753,0755,0757,0759,075B,075D				VR2611141				PH

				uksecprsd34		CGC				10000000c9533a86				10000000c9533d5d				1811										04AD,04AF,04B1,04B3,04B5,04B7,04B9,04BB,04BD,04BF,04C1,04C3,04C5,04C7,04C9,04CB,04CD,04CF,04D1,04D3
0585,0587,0589,058B,058D,058F,0591,0593,0595,0597,0599,059B,059D,059F,05A1,05A3,05A5,05A7,05A9,05AB				VR3966004				PH

				uksecdrsd34		RDC				10000000c9533a8a				10000000c9533d49				1819										04AD,04AF,04B1,04B3,04B5,04B7,04B9,04BB,04BD,04BF,04C1,04C3,04C5,04C7,04C9,04CB,04CD,04CF,04D1,04D3
0585,0587,0589,058B,058D,058F,0591,0593,0595,0597,0599,059B,059D,059F,05A1,05A3,05A5,05A7,05A9,05AB				VR3966004				PH

				EXTRA WORK





Sheet2

		bash-2.03$ ./whatgroup -host tcgppdb1p

		GROUP_NAME : tcgppdb1p_2839_2838

		DEVICES    : 4

		bash-2.03$ ./whatgroup -host tcrepdb1p

		GROUP_NAME : tcrepdb1p_1808_1820

		DEVICES    : 5

		bash-2.03$ ./whatgroup -host  tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1

		bash-2.03$ ./whatgroup -host   tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1






