Distributed Storage Management - Weekend Workplan – 21st June  2008


Distributed Storage Management - Weekend work plan: 21st June 2008

SAN Work Co-ordinator: David Coles

PIT Work Co-ordinator: Carl Williams
Locations:
CGC/RDC

SAN Team members on site in CGC:

· David Coles

Conference Call Number: Freephone UK 0800 096 6674 DE 0800 096 6674 Pl 008001112878
Conference Code: 
0207 477 2477 (participant #  786012, Leader Pin # #### )  
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Version Control

	Date
	Version
	Reason for Change

	20/06/08


	v1.0
	1st Draft

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


1.0 Work Overview/Control Log

	Item Number – Description
	Reference: CR/VT/ART
	Date of Scheduled work
	Status
	Signed Off as complete

	1) Zoning and Lun Masking Work for UK and Germany
	Various Aperture Tickets
	
	
	

	2) ukefsprsd01/ukefsdrsd01 are required SPLIT/ESTABLISH
	 VC#09979245
	
	
	

	3) figridap1p, and figridap2p/figridap1c are required required SPLIT/ESTABLISH
	VC#09970417
	
	
	

	4) Load Anti Virus s/w on CNX SVPs 
	VC#09984789 
	
	
	

	5) SAN Stack upgrade for fxofxdat1p, and fxofxdat2p are required SPLIT/ESTABLISH
	VC#09874015
	
	
	

	6) UPGRADE UK CENTERA ARRAYS TO CENTRASTAR 3.1.3
	VC#09874080
	
	
	

	7) uksecprosd75, and uksecprsd76 are required SPLIT/ESTABLISH
	VC#09985308
	
	
	

	8) uksecuasd60_0096_0125, and uksecuasd63_0096_0125 are reuired ESTABLISH
	VC#09989247
	
	
	

	9) uksecprosd75, and uksecprsd76 are required SPLIT/ESTABLISH
	VC#09985308
	
	
	

	10) Migration on Servers eqdb1p/eqdb1c, eqdb2p/eqdb2c, eqdb3p/eqdb3c, eqdb4p/eqdb4c, eqdb5p/eqdb5c - No SAN Work 
	 VC#09970245
	
	
	

	11) loncgceccin02, and loncgceccinf03 will be re-stack to another location - No SAN Work 
	VC#09961859
	
	
	

	12) lnisprod001 will be re-stack to another location - No SAN Work
	 VC#09961842
	
	
	

	13) SAN Decommission for nukcgc-dw01 (Aperture#080519025349)
	VC#09981480
	
	
	

	14) SAN decommission for ldneqtsdca600/ldneqtsdca500dr, and ldneqtsdcb600/ldneqtsdcb500dr (Aperture#080506044844)
	VC#09966801
	
	
	


	Overall Sign Off: 1 Page – To be returned to BAU on completion

Member of: SAN-BAU 

NAME: 

Date: 


Issues Found

Log of all issues found during weekend activities

	ITEM NUMBER
	ISSUE
	FOLLOW UP ACTION
	OWNER
	STATUS

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	


Section 1.1  : Pre-requisites checks

	SPECIFIC PRE-REQUISITES

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 5
	Business As usual
	DE Zone sets prepared
	See Weekend Schedule
	
	

	2. 6
	Business As usual
	UK Zone sets prepared
	See Weekend Schedule
	
	

	3. 7
	Business As Usual
	BAU COB TESTS Agreed
	See Weekend Schedule
	
	

	PRE-REQUISITE STATUS
	SELECTION

	Pre-Requisites complete – Proceed with work
	

	Pre-Requisites not complete – Postpone work
	

	EMEA SAN BAU Manager
Salauddin Ahmed

Date: 


Section 2.0 : 
SAN BAU and PIT  Weekend Work

	Step
	Time
	Owner
	Details
	Comment
	Applicable Appendix

	1. 
	14:00 
	BAU
	BAU Weekend Work – UK and DE Zoning
	 
	

	2. 
	14:30
	BAU
	Other work (See weekend Schedule for details)
	
	

	EMEA SAN BAU Manager - Sign off: 

Salauddin Ahmed

Date: 


Section 2-1: Post Implementation Review
	

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 
	BAU


	BAU Weekend Work – UK and DE Zoning
	
	
	

	2. 
	BAU
	Other work (See weekend Schedule for details)
	
	
	

	
	

	EMEA Regional Storage and Backup Manager – Sign off.

Gary Battersby

Date: 


Contact List  

And escalation points with grey background, Gary Battersby details included if Salauddin and Javed, are unavailable 

	Company/Department
	Title
	Name
	Contact Number 1
	Contact Number 2
	Contact Email

	Citigroup – SAN
	Head of EMEA Open Storage
	Garry Battersby
	07724 333 312
	020 7500 3838
	Gary.battersby@citi.com

	Citigroup – BAU
	Team Leader SAN BAU
	Salauddin Ahmed
	07764 823 914
	020 7500 6566
	Salauddin.Ahmed@citi.com

	Citigroup – PIT
	Team Leader PIT
	Javed Dad
	07841 429 769
	020 7500 9757
	Javed.Dad@citi.com

	Citigroup – Command centre
	Command Centre
	Command Centre
	Xt 62020
	020 7986 2020
	 Operations, London

	Citigroup – BAU
	BAU – On Call Representative
	Paul Haynes
	07796 307 355
	020 7500 9686
	paul.haynes@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	David Coles
	07834 807 687
	020 7500 9686
	david.peter.coles@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	Tim Robinson
	07920 447 481
	020 7500 9686
	tim1.robsinson@citigroup.com 

	Citigroup – BAU/PIT
	BAU
	Thomas Weise
	00491723092778
	0049 213274523
	Thomas.weise@citigroup.com

	Citigroup – PIT
	PIT
	Carl Williams
	07966 466 956
	020 7986 5693
	carl.patrick.williams@citigroup.com

	Citigroup – NTSATS Projects
	EMEA Engineer
	Tom Hollinghurst
	02075006326
	
	Tom.hollinghurst@citigroup.com

	Citigroup –Oliver Cabling
	Team Leader
	Trevor Whelan
	07835 186 452
	020 7986 2596
	trevor.whelan@citigreoup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Paolo Sidoli
	N/A
	020 7986 9962
	paolo.sidoli@citigroup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Carl Elrick
	N/A
	020 7986 9962
	carl.elrick@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Mark Matthews
	 07979 607 118
	020 7500 8025
	mark.a.matthews@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Kevin Last
	 07778 814 088
	020 7986 2648
	kevin.last@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Matt Neill
	07971 008 665
	020 7500 8025 
	matthew.neill@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Bob Coe
	N/A
	020 7986 2651
	bob.coe@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	John Mc Bride
	07710 419 677
	776754073 – Mobex
	john.mcbride@citigroup.com

	Citigroup – CRS – UK
	CRS
	CRS
	67788
	N/A
	 EMC CSA

	Citigroup – Security – CGC
	Security – CGC
	Security – CGC
	62400
	020 7986 2400
	 EMC CSA

	Citigroup – Security – RDC
	Security – RDC
	Security – RDC
	54393
	020 7500 4393
	 EMC CSA

	EMC
	SAM
	Graham Rodell
	07920 594 708
	N/A
	Rodell_Graham@emc.com

	EMC
	CE
	Terry Brister
	07713 505 896
	N/A
	brister_terry@emc.com

	EMC
	CE
	Patrick Caborn
	07801 214 303
	N/A
	caborn_patrick@emc.com

	EMC
	CE
	Jochen Terhaag
	00491774252592
	0049 213274522
	Terhaag_jochen@emc.com

	Faktor2
	Lead Engineer
	Stephan Klesel
	00491732935707
	
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ghazanfur Ali
	86864
	07951 488 935
	

	Citigroup – DCSI – UK
	DCSI Representative
	Anthony Carrelo
	62568
	07985 198 797
	

	Citigroup – DCSI – UK
	DCSI Representative
	Michael Curtis
	62568
	07795 053 926
	

	Citigroup – DCSI – UK
	DCSI Representative
	Aaron Fitt-Boyland
	54073
	07921 875 818
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ray Gray
	87269
	07811 714 662
	

	Citigroup – DCSI – UK
	DCSI Representative
	Trevor Hawkins
	58179
	07976 854 113
	

	Citigroup – DCSI – UK
	DCSI Representative
	Linton Nelson
	50246
	07739 785 239
	

	Citigroup – DCSI – UK
	DCSI Representative
	Chris Quinn
	62568
	07957 575 077
	

	Citigroup – DCSI – UK
	DCSI Representative
	Jason Walsh
	50911
	07713 166 270
	


Appendix Matrix

	APPENDIX
	Comment
	Attachment

	A


	PIT Weekend Work plan Over View 
	

	B
	SAN Weekend work sheet –DE 
	

	C
	SAN Weekend work sheet – UK 
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