Distributed Storage Management - Weekend Workplan – 1st Nov 2008


Distributed Storage Management - Weekend work plan: 1st  Nov 2008

SAN Work Co-ordinator: Ashok Kumar Reddy 

Consisting of: 

1. SAN Zoning and Lun Masking Work for UK– Various Aperture tickets
2. GERMANY - CENTERA NODE INSTALLATIONS 
3. PERFORM DISK REMOVES AS PER VR SYSTEM
4. SECURE CISCO SWITCHES AND TEST EMAIL HOME
5. SAN OPTIMISATION AND RECLAIMS
6. SAN F DRIVE EXPAND ON UKSECPRSD34(VR3485407) (Aperture#081029075226)
Locations:
CGC/RDC/FDC
SAN Team members on site:

· ASHOK KUMAR REDDY
Conference Call Number: Freephone UK 0800 096 6674 DE 0800 096 6674 Pl 008001112878
Conference Code: 
0207 477 2477 (participant #  786012, Leader Pin # #### )  
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Version Control

	Date
	Version
	Reason for Change

	2/Mail/08


	v1.0
	1st Draft

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


1.0 Work Overview/Control Log

	Item Number – Description
	Reference: CR/VT/ART
	Date of Scheduled work
	Status
	Signed Off as complete

	
	For tickets sated below
	
	
	

	1. San Zoning and Lun Masking work for UK -Aperture
	
	
	
	

	2. PERFORM DISK REMOVES AS PER VR SYSTEM
	
	
	
	

	3. SECURE CISCO SWITCHES AND TEST EMAIL HOME
	
	
	
	

	4. SAN OPTIMISATION AND RECLAIMS
	
	
	
	

	5. GERMANY - CENTERA NODE INSTALLATIONS
	
	
	
	

	6. SAN F DRIVE EXPAND ON UKSECPRSD34(VR3485407) (Aperture#081029075226)
	
	
	
	

	
	
	
	
	


	Overall Sign Off: 1 Page – To be returned to BAU on completion

Member of: SAN-BAU 

NAME: 

Date: 


Issues Found

Log of all issues found during weekend activities

	ITEM NUMBER
	ISSUE
	FOLLOW UP ACTION
	OWNER
	STATUS

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	


Section 1.1  : Pre-requisites checks

	SPECIFIC PRE-REQUISITES

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 5
	Business As usual
	DE Zone sets prepared
	See Weekend Schedule
	
	

	2. 6
	Business As usual
	UK Zone sets prepared
	See Weekend Schedule
	
	

	3. 7
	Business As Usual
	BAU COB TESTS Agreed
	See Weekend Schedule
	
	

	PRE-REQUISITE STATUS
	SELECTION

	Pre-Requisites complete – Proceed with work
	

	Pre-Requisites not complete – Postpone work
	

	EMEA SAN BAU Manager
Salauddin Ahmed

Date: 


Section 2.0 : 
SAN BAU and PIT  Weekend Work

	Step
	Time
	Owner
	Details
	Comment
	Applicable Appendix

	1. 
	14:00 
	BAU
	BAU Weekend Work – UK and DE Zoning
	 
	

	2. 
	14:00
	BAU
	Other work (See weekend Schedule for details)
	
	

	3. 
	15:00
	PIT
	SECURE CISCO SWITCHES AND TEST EMAIL HOME
	
	

	4. 
	16:00
	PIT
	SAN OPTIMISATION AND RECLAIMS
	
	

	EMEA SAN BAU Manager – Sign off: 

Salauddin Ahmed

Date: 
	
	
	7. SAN OPTIMISATION AND RECLAIMS


Section 2-1: Post Implementation Review
	

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 
	BAU


	BAU Weekend Work – UK and DE Zoning
	
	
	

	2. 
	BAU
	Other work (See weekend Schedule for details)
	
	
	

	3. PIT
	PIT
	SECURE CISCO SWITCHES AND TEST EMAIL HOME
	
	
	

	4. 
	PIT
	SAN OPTIMISATION AND RECLAIMS
	
	
	

	
	

	EMEA Regional Storage and Backup Manager – Sign off.

Gary Battersby

Date: 


Contact List  

And escalation points with grey background, Gary Battersby details included if Salauddin and Javed, are unavailable 

	Company/Department
	Title
	Name
	Contact Number 1
	Contact Number 2
	Contact Email

	Citigroup – SAN
	Head of EMEA Open Storage
	Garry Battersby
	07724 333 312
	020 7500 3838
	Gary.battersby@citi.com

	Citigroup – BAU
	Team Leader SAN BAU
	Salauddin Ahmed
	07764 823 914
	020 7500 6566
	Salauddin.Ahmed@citi.com

	Citigroup – PIT
	Team Leader PIT
	Javed Dad
	07841 429 769
	020 7500 9757
	Javed.Dad@citi.com

	Citigroup – Command centre
	Command Centre
	Command Centre
	Xt 62020
	020 7986 2020
	 Operations, London

	Citigroup – BAU
	BAU – On Call Representative
	Paul Haynes
	07796 307 355
	020 7500 9686
	paul.haynes@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	David Coles
	07834 807 687
	020 7500 9686
	david.peter.coles@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	Tim Robinson
	07920 447 481
	020 7500 9686
	tim1.robsinson@citigroup.com 

	Citigroup – BAU/PIT
	BAU
	Thomas Weise
	00491723092778
	0049 213274523
	Thomas.weise@citigroup.com

	Citigroup – BAU
	BAU – On Call Representative
	Ashok Kumar Reddy
	0065 64263801
	0065 81188449
	Ashok.kumar1.reddy@citi.com

	Citigroup – BAU
	BAU – On Call Representative
	Krishnam Raju
	0065 64263830
	0065 93377459
	Krishnam.raju.vathsavai@citi.com

	Citigroup – PIT
	PIT
	Carl Williams
	07966 466 956
	020 7986 5693
	carl.patrick.williams@citigroup.com

	Citigroup – NTSATS Projects
	EMEA Engineer
	Tom Hollinghurst
	02075006326
	
	Tom.hollinghurst@citigroup.com

	Citigroup –Oliver Cabling
	Team Leader
	Trevor Whelan
	07835 186 452
	020 7986 2596
	trevor.whelan@citigreoup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Paolo Sidoli
	N/A
	020 7986 9962
	paolo.sidoli@citigroup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Carl Elrick
	N/A
	020 7986 9962
	carl.elrick@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Mark Matthews
	 07979 607 118
	020 7500 8025
	mark.a.matthews@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Kevin Last
	 07778 814 088
	020 7986 2648
	kevin.last@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Matt Neill
	07971 008 665
	020 7500 8025 
	matthew.neill@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Bob Coe
	N/A
	020 7986 2651
	bob.coe@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	John Mc Bride
	07710 419 677
	776754073 – Mobex
	john.mcbride@citigroup.com

	Citigroup – CRS – UK
	CRS
	CRS
	67788
	N/A
	 EMC CSA

	Citigroup – Security – CGC
	Security – CGC
	Security – CGC
	62400
	020 7986 2400
	 EMC CSA

	Citigroup – Security – RDC
	Security – RDC
	Security – RDC
	54393
	020 7500 4393
	 EMC CSA

	EMC
	SAM
	Graham Rodell
	07920 594 708
	N/A
	Rodell_Graham@emc.com

	EMC
	CE
	Terry Brister
	07713 505 896
	N/A
	brister_terry@emc.com

	EMC
	CE
	Patrick Caborn
	07801 214 303
	N/A
	caborn_patrick@emc.com

	EMC
	CE
	Jochen Terhaag
	00491774252592
	0049 213274522
	Terhaag_jochen@emc.com

	Faktor2
	Lead Engineer
	Stephan Klesel
	00491732935707
	
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ghazanfur Ali
	86864
	07951 488 935
	

	Citigroup – DCSI – UK
	DCSI Representative
	Anthony Carrelo
	62568
	07985 198 797
	

	Citigroup – DCSI – UK
	DCSI Representative
	Michael Curtis
	62568
	07795 053 926
	

	Citigroup – DCSI – UK
	DCSI Representative
	Aaron Fitt-Boyland
	54073
	07921 875 818
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ray Gray
	87269
	07811 714 662
	

	Citigroup – DCSI – UK
	DCSI Representative
	Trevor Hawkins
	58179
	07976 854 113
	

	Citigroup – DCSI – UK
	DCSI Representative
	Linton Nelson
	50246
	07739 785 239
	

	Citigroup – DCSI – UK
	DCSI Representative
	Chris Quinn
	62568
	07957 575 077
	

	Citigroup – DCSI – UK
	DCSI Representative
	Jason Walsh
	50911
	07713 166 270
	


Appendix Matrix

	APPENDIX
	Comment
	Attachment

	A


	PIT Weekend Work plan Over View 
	
[image: image1.emf]PIT_Flexcube  renames 311008V3.xls




	B
	SAN Weekend work sheet –DE 
	

	C
	SAN Weekend work sheet – UK 
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Work

		

				Old server Name		Current storage		New Server Name		New Storage		HBA		Switch + Port		WWN		Actions

				fdcgtsfcmad03c		3810		fdcgtsflxaa01u		100.5GB LOCAL no SRDF		LPFC0		emsdsfdc1a-rb-08 05/13		10000000C9720781		Switch changes:

						08A:0/09A:1						LPFC1		emsdsfdc1a-jd-08 05/13		10000000C9723B7C		rename fdcgtsfcmad03c to  fdcgtsflxaa01u

						06B5:6F3				No Cluster		LPFC2		emsdsfdc1a-rb-08 05/14		10000000C972046D		take away zoning to Symm 3810

				Related Servers								LPFC3		emsdsfdc1a-jd-08 05/14		10000000C96FD303		add zoning to symm 3943 FAs 09B:0 & 08B:1

				rdcgtsfcmad04p		3720		to be renamed below		3943								LUN Masking Changes:

						08A:0/09A:1				09B:0/08B:1								remove access to Symm 3810 devs 06B5:6F3

						06B5:6F3				D70:D72								add access to Symm 3943 devs D70:D72

																		rename fdcgtsfcmad03c to  fdcgtsflxaa01u

				Old server Name		Current storage		New Server Name		New Storage		HBA		Switch + Port		WWN		Actions

				fdcgtsfcmad04c		3810		fdcgtsflxaa02u		100.5GB LOCAL no SRDF		LPFC0		emsdsfdc1a-rb-03 10/01		10000000C9703467		Switch changes:

						08A:0/09A:1						LPFC1		emsdsfdc1a-jd-03 10/01		10000000C96B68C4		rename fdcgtsfcmad04c to fdcgtsflxaa02u

						06B5:6F3				No Cluster		LPFC2		emsdsfdc1a-rb-03 10/02		10000000C9703D33		take away zoning to Symm 3810

				Related Servers								LPFC3		emsdsfdc1a-jd-03 10/02		10000000C96BD6A2		add zoning to symm 3943 FAs 09B:0 & 08B:1

				rdcgtsfcmad04p		3720		to be renamed below		3943								LUN Masking Changes:

						08A:0/09A:1				09B:0/08B:1								remove access to Symm 3810 devs 06B5:6F3

						06B5:6F3				D73:D75								add access to Symm 3943 devs D73:D75

																		rename fdcgtsfcmad04c to fdcgtsflxaa02u

				Old server Name		Current storage		New Server Name		New Storage		HBA		Switch + Port		WWN		Actions

				fdcgtsfcmad05c		3810		fdcgtsflxaa03c		100.5GB SRDF		LPFC0		emsdsfdc1a-rb-08 10/09		10000000C9741522		Switch changes:

						03C:1/14c:0				3810		LPFC1		emsdsfdc1a-jd-0810/09		10000000C972378F		rename fdcgtsfcmad05c to fdcgtsflxaa03c

										03C:1/14c:0		LPFC2		emsdsfdc1a-rb-08 10/10		10000000C9705BBC		confirm zoning to 3810 Fas 3c:1/14c:0

						350:386				350:352		LPFC3		emsdsfdc1a-jd-08 10/10		10000000C97065E2		LUN Masking Changes:

																		remove access to Symm 3810 devs 353:386

																		rename fdcgtsfcmad05c to fdcgtsflxaa03c

				Related Servers

				rdcgtsfccad04p		already removed		rdcgtsflxaa03p		Sym masking change required on 3720 - ommitted from changes on 30th Oct								rename rdcgtsfccad04p/lpfc2 to rdcgtsflxaa03p/lpfc2

						Symm 3720

				Old server Name		Current storage		New Server Name		New Storage		HBA		Switch + Port		WWN		Actions

				fdcgtsfccad03u		already removed		fdcgtsflxaa01c		100.5GB SRDF		LPFC0		emsdsfdc1a-rb-08 05/07		10000000C97236CE		Switch changes:

				zones still exist						03C:1/14C:0		LPFC1		emsdsfdc1a-jd-08 05/07		10000000C96FE188		rename fdcgtsfccad03u to fdcgtsflxaa01c

										353:355		LPFC2		emsdsfdc1a-rb-08 05/08		10000000C9723B75		confirm zoning to 3810 Fas 3c:1/14c:0

												LPFC3		emsdsfdc1a-jd-08 05/08		10000000C96FD30E		LUN Masking Changes:

																		add access to Symm 3810 devs 353:355

				Related Servers														rename fdcgtsfccad03u to fdcgtsflxaa01c

				rdcgtsfccad03p		already removed		rdcgtsflxaa01p

				Old server Name		Current storage		New Server Name		New Storage		HBA		Switch + Port		WWN		Actions

				fdcgtsfcmad06c		3810		fdcgtsflxaa02c		100.5GB SRDF		LPFC0		emsdsfdc1a-rb-03 10/03		10000000C9703559		Switch changes:

						03C:1/14C:0				08A:0/09A:1		LPFC1		emsdsfdc1a-jd-03 10/03		10000000C96B4E00		rename fdcgtsfcmad06c to fdcgtsflxaa02c

												LPFC2		emsdsfdc1a-rb-03 10/04		10000000C970323D		add zoning to 3810 Fas 8A:0/9A:1

						350:386				6B5:6B7		LPFC3		emsdsfdc1a-jd-03 10/04		10000000C96BD4FF		LUN Masking Changes:

																		remove access to Symm 3810 devs 350:386

																		add access to symm 3810 devs 6B5:6B7

				Related Servers														rename fdcgtsfcmad06c to fdcgtsflxaa02c

				rdcgtsfcmad04p		3720		rdcgtsflxaa02p

				fdcgtsfcmad05c		3810

						03C:1/14C:0

						350:386

				Additional Zoning Work

				Server		LPFC		WWN		Switch + Port		Array		FA		NOTES

				fftctisdesm001		LPFC0		10000000c97362bd				3943		14a0		Server is currently known as ffctidesm02, please rename existing fcalias to new server name and rename existing zones to reflect new server name

						LPFC1		10000000c9736889						3a1		Current fcalias = ffctidesm02_LPFC0, ffctidesm02_LPFC1. Current zone names = ffctidesm02_LPFC0_3943_14B0, ffctidesm02_LPFC1_3943_3B1

				Server		LPFC		WWN		Switch + Port		Array		FA		NOTES

				fdcgtslbxaa01u		LPFC0		10000000C9703AD1		emdsfdc1a-rb-03 11/12		3943		14a0		Please create fcalias, add port to port-security database for relevant VSAN add port to relevant VSAN and perform zoning

						LPFC1		10000000C9703D28		emdsfdc1a-jd-03 11/12				3a1

				Server		LPFC		WWN		Switch + Port		Array		FA		NOTES

				fdcgtslbxad01u		LPFC0		10000000C970648F		emdsfdc1a-rb-03 11/7		3943		14a0		Please create fcalias, add port to port-security database for relevant VSAN add port to relevant VSAN and perform zoning

						LPFC1		10000000C9706518		emdsfdc1a-jd-03 11/7				3a1
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														General SAN Workplan for Saturday,1st November  2008

														Zones		Added		Removed		Members				Added		Removed

														CGC Red		0		0		CGC Red				0		0

														CGC Blue		0		0		CGC Blue				0		0

														RDC Red		0		0		RDC Red				0		0

														RDC Blue		0		0		RDC Blue				0		0

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				Server / Zone RENAMES

				eqperf1u		RDC				10000000c973c4b8				10000000c973b978				2819														810200505102

				ldneqtsdrz600		RDC				10000000c95443e4				10000000c9544267				0096														810170938343

				eqkdb3p_1136_08ca		RDC

				eqkdb3p_1136_09ca		RDC

				eqkdb3p_1065_03ba		RDC

				eqkdb3p_1065_14aa		RDC

				eqkdb3p_1065_04ba		RDC

				eqkdb3p_1065_13aa		RDC

				eqkdb3p_2819_03da		RDC

				eqkdb3p_2819_14ca		RDC

				eqkdb3p_2819_08aa		RDC

				eqkdb3p_2819_09ba		RDC

				eqkdb3p_2819_04da		RDC

				eqkdb3p_2819_13ca		RDC

				eqkdb4p_1136_08ca		RDC

				eqkdb4p_1136_09ca		RDC

				eqkdb4p_1065_03ba		RDC

				eqkdb4p_1065_14aa		RDC

				eqkdb4p_1065_04ba		RDC

				eqkdb4p_1065_13aa		RDC

				eqkdb4p_2819_03da		RDC

				eqkdb4p_2819_14ca		RDC

				eqkdb4p_2819_08aa		RDC

				eqkdb4p_2819_09ba		RDC

				eqkdb4p_2819_04da		RDC

				eqkdb4p_2819_13ca		RDC

				Zone & Disk ADDS

				uksecprsd34		cgc				10000000c9533a86				10000000c9533d5d				1067												150		81029075226

				uksecdrsd34		RDC				10000000c9533d49				10000000c9533a8a				1150												150		81029075226

				eqsmart5p		RDC				10000000c9754299				10000000c97428e9		99		2839		8a		9b						0943,0944,0945		99		810131155101		All prep done. Zone push required only		AJ

				eqsmart5p		RDC				10000000c9754299				10000000c97428e9		99		2839		7b		10a						0AB8,0AB9,0ABB		99		810131155101		All prep done. Zone push required only		AJ

				eqsmart6p		RDC				10000000c97460cb				10000000c9743c8c		99		2839		8a		9b						0943,0944,0945		99		810131208061		All prep done. Zone push required only		AJ

				eqsmart6p		RDC				10000000c97460cb				10000000c9743c8c		99		2839		7b		10a						0AB8,0AB9,0ABB		99		810131208061		All prep done. Zone push required only		AJ

				eqsmart7p		RDC				10000000c97540c0				10000000c9742cf5		99		2839		8a		9b						0943,0944,0945		99		810131220232		All prep done. Zone push required only		AJ

				eqsmart7p		RDC				10000000c97540c0				10000000c9742cf5		99		2839		7b		10a						0AB8,0AB9,0ABB		99		810131220232		All prep done. Zone push required only		AJ

				ZONE REMOVES

				ldngfosa006		CGC				10000000c93e4f35				10000000c93e4f35		1868												0001,0005,0009,000D,0011,0015				81016064757				AR91297

				ldngfosa007		RDC				10000000c93e4eb5				10000000c93e4ecd		275												0001,0005,0009,000D,0011,0015,083B,083F				81016071931

				DISK ADDS

				DISK REMOVES

				ldngfosa006		CGC				10000000c93e4f35				10000000c93e4f35		1868												0001,0005,0009,000D,0011,0015				81016064757				AR91297

				ldngfosa007		RDC				10000000c93e4eb5				10000000c93e4ecd		275												0001,0005,0009,000D,0011,0015,083B,083F				81016071931

				EQITRSDB1C		RDC				10000000c933a4eb				10000000c933a523		241		596										0111.0115,01E3,01E7,0347,034B,08BB				81023053608		RFC10469900		AJ

				EQITRSDB1C		RDC				10000000c933a4eb				10000000c933a523		34		953										0108				81023053608		RFC10469900		AJ

				Symm Configure

				EXTRA WORK

				10221206		GERMANY - CENTERA NODE INSTALLATIONS (centera_DE_01 (EDC) & centera_DE_02 (EDC)																				tr69152

				10432591		PERFORM DISK REMOVES AS PER VR SYSTEM																				ph47197

				10458314		SECURE CISCO SWITCHES AND TEST EMAIL HOME																				ao08490

				10458176		ASSET OPTIMIZATION - EQIBEXS1/2/3/4																				ph47197

				10458204		SAN OPTIMISATION - EQTAP1P SERVER																				ph47197

				10458213		SAN OPTIMISATION - EQTAP2P SERVER																				ph47197

				10458247		SAN RECLAIM - EQZAP3LNP SERVER																				ph47197

				10458254		SAN RECLAIM - EQZAP4LNP SERVER																				ph47197

				10458262		SAN RECLAIM - EQZAP5LNP SERVER																				ph47197

				10458376		SAN OPTIMISATION - EQITRS1P/C SERVERS																				ph47197

				10458418		SAN OPTIMISATION - EQZEUSDB1/2/3/4 SERVERS																				ph47197

				10463431		SAN OPTIMISATION - EQSMART1P/2P/3P/4P																				ph47197

				10463401		SAN F DRIVE EXPAND ON UKSECPRSD34(VR3485407) (Aperture#081029075226)																				Ar91297






