Distributed Storage Management - Weekend Work plan – 6th Dec 2008


Distributed Storage Management - Weekend work plan: 6th Dec  Nov 2008

SAN Work Co-ordinator: Ashok Kumar Reddy 

Consisting of: 

1. SAN Zoning and Lun Masking Work for UK– Various Aperture tickets
2. MICROCODE UPGRADE ON 19C/R,21C/R,22C/R, 20R
3. UPGRADE HDS-USPV MICROCODE ON 2ND CONTROLLER
4. FASTER PAYMENTS - TECHNICAL COB -SPLIT/ESTABLISH
5. SAN OPTIMISATION AND RECLAIMS
6. MIGRATE SYBASE BINARIES TO SAN & MINI COB - SPLIT/ESTABLISH
7. RDC COB TEST RERUN TAXMINDER - FAILOVER/FAILBACK

8. GCOT EMEA FAILBACK AND VERSION UPGRADE - FAILBACK
9. SWING 4 X FC200 SAN CNX ACROSS TO "S" AND "T"
Locations:
CGC/RDC/FDC
SAN Team members on site:

· ASHOK KUMAR REDDY
Conference Call Number: Freephone UK 0800 096 6674 DE 0800 096 6674 Pl 008001112878
Conference Code: 
0207 477 2477 (participant #  786012, Leader Pin # #### )  
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Version Control

	Date
	Version
	Reason for Change

	2/Mail/08


	v1.0
	1st Draft

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


1.0 Work Overview/Control Log

	Item Number – Description
	Reference: CR/VT/ART
	Date of Scheduled work
	Status
	Signed Off as complete

	
	For tickets sated below
	
	
	

	1. SAN Zoning and Lun Masking Work for UK– Various Aperture tickets
	
	
	
	

	2. MICROCODE UPGRADE ON 19C/R,21C/R,22C/R and 20R
	
	
	
	

	3. UPGRADE HDS-USPV MICROCODE ON 2ND CONTROLLER
	
	
	
	

	4. FASTER PAYMENTS - TECHNICAL COB -SPLIT/ESTABLISH
	
	
	
	

	5. SAN OPTIMISATION AND RECLAIMS
	
	
	
	

	6. MIGRATE SYBASE BINARIES TO SAN & MINI COB - SPLIT/ESTABLISH
	
	
	
	

	7. RDC COB TEST RERUN TAXMINDER - FAILOVER/FAILBACK
	
	
	
	

	8. GCOT EMEA FAILBACK AND VERSION UPGRADE - FAILBACK
	
	
	
	

	9. SWING 4 X FC200 SAN CNX ACROSS TO "S" AND "T"
	
	
	
	

	
	
	
	
	


	Overall Sign Off: 1 Page – To be returned to BAU on completion

Member of: SAN-BAU 

NAME: 

Date: 


Issues Found

Log of all issues found during weekend activities

	ITEM NUMBER
	ISSUE
	FOLLOW UP ACTION
	OWNER
	STATUS

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	


Section 1.1  : Pre-requisites checks

	SPECIFIC PRE-REQUISITES

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 5
	Business As usual
	DE Zone sets prepared
	See Weekend Schedule
	
	

	2. 6
	Business As usual
	UK Zone sets prepared
	See Weekend Schedule
	
	

	3. 7
	Business As Usual
	BAU COB TESTS Agreed
	See Weekend Schedule
	
	

	PRE-REQUISITE STATUS
	SELECTION

	Pre-Requisites complete – Proceed with work
	

	Pre-Requisites not complete – Postpone work
	

	EMEA SAN BAU Manager
Salauddin Ahmed

Date: 


Section 2.0 : 
SAN BAU and PIT  Weekend Work

	Step
	Time
	Owner
	Details
	Comment
	Applicable Appendix

	1. 
	14:00 
	BAU
	BAU Weekend Work – UK and DE Zoning
	 
	

	2. 
	14:00
	BAU
	Other work (See weekend Schedule for details)
	
	

	3. 
	15:00
	PIT
	SAN OPTIMISATION AND RECLAIMS
	
	

	
	
	
	
	
	

	EMEA SAN BAU Manager – Sign off: 

Salauddin Ahmed

Date: 
	
	
	10. SAN OPTIMISATION AND RECLAIMS


Section 2-1: Post Implementation Review
	

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 
	BAU


	BAU Weekend Work – UK and DE Zoning
	
	
	

	2. 
	BAU
	Other work (See weekend Schedule for details)
	
	
	

	3. PIT
	PIT
	SAN OPTIMISATION AND RECLAIMS
	
	
	

	4. 
	
	
	
	
	

	
	

	EMEA Regional Storage and Backup Manager – Sign off.

Gary Battersby

Date: 


Contact List  

And escalation points with grey background, Gary Battersby details included if Salauddin and Javed, are unavailable 

	Company/Department
	Title
	Name
	Contact Number 1
	Contact Number 2
	Contact Email

	Citigroup – SAN
	Head of EMEA Open Storage
	Garry Battersby
	07724 333 312
	020 7500 3838
	Gary.battersby@citi.com

	Citigroup – BAU
	Team Leader SAN BAU
	Salauddin Ahmed
	07764 823 914
	020 7500 6566
	Salauddin.Ahmed@citi.com

	Citigroup – PIT
	Team Leader PIT
	Javed Dad
	07841 429 769
	020 7500 9757
	Javed.Dad@citi.com

	Citigroup – Command centre
	Command Centre
	Command Centre
	Xt 62020
	020 7986 2020
	 Operations, London

	Citigroup – BAU
	BAU – On Call Representative
	Paul Haynes
	07796 307 355
	020 7500 9686
	paul.haynes@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	David Coles
	07834 807 687
	020 7500 9686
	david.peter.coles@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	Tim Robinson
	07920 447 481
	020 7500 9686
	tim1.robsinson@citigroup.com 

	Citigroup – BAU/PIT
	BAU
	Thomas Weise
	00491723092778
	0049 213274523
	Thomas.weise@citigroup.com

	Citigroup – BAU
	BAU – On Call Representative
	Ashok Kumar Reddy
	0065 64263801
	0065 81188449
	Ashok.kumar1.reddy@citi.com

	Citigroup – BAU
	BAU – On Call Representative
	Krishnam Raju
	0065 64263830
	0065 93377459
	Krishnam.raju.vathsavai@citi.com

	Citigroup – PIT
	PIT
	Carl Williams
	07966 466 956
	020 7986 5693
	carl.patrick.williams@citigroup.com

	Citigroup – PIT
	PIT
	Simon Gibbs
	07966 104 118
	
	Simon.gibbs@citi.com

	Citigroup – NTSATS Projects
	EMEA Engineer
	Tom Hollinghurst
	02075006326
	
	Tom.hollinghurst@citigroup.com

	Citigroup –Oliver Cabling
	Team Leader
	Trevor Whelan
	07835 186 452
	020 7986 2596
	trevor.whelan@citigreoup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Paolo Sidoli
	N/A
	020 7986 9962
	paolo.sidoli@citigroup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Carl Elrick
	N/A
	020 7986 9962
	carl.elrick@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Mark Matthews
	 07979 607 118
	020 7500 8025
	mark.a.matthews@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Kevin Last
	 07778 814 088
	020 7986 2648
	kevin.last@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Matt Neill
	07971 008 665
	020 7500 8025 
	matthew.neill@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Bob Coe
	N/A
	020 7986 2651
	bob.coe@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	John Mc Bride
	07710 419 677
	776754073 – Mobex
	john.mcbride@citigroup.com

	Citigroup – CRS – UK
	CRS
	CRS
	67788
	N/A
	 EMC CSA

	Citigroup – Security – CGC
	Security – CGC
	Security – CGC
	62400
	020 7986 2400
	 EMC CSA

	Citigroup – Security – RDC
	Security – RDC
	Security – RDC
	54393
	020 7500 4393
	 EMC CSA

	EMC
	SAM
	Graham Rodell
	07920 594 708
	N/A
	Rodell_Graham@emc.com

	EMC
	CE
	Terry Brister
	07713 505 896
	N/A
	brister_terry@emc.com

	EMC
	CE
	Patrick Caborn
	07801 214 303
	N/A
	caborn_patrick@emc.com

	EMC
	CE
	Jochen Terhaag
	00491774252592
	0049 213274522
	Terhaag_jochen@emc.com

	Faktor2
	Lead Engineer
	Stephan Klesel
	00491732935707
	
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ghazanfur Ali
	86864
	07951 488 935
	

	Citigroup – DCSI – UK
	DCSI Representative
	Anthony Carrelo
	62568
	07985 198 797
	

	Citigroup – DCSI – UK
	DCSI Representative
	Michael Curtis
	62568
	07795 053 926
	

	Citigroup – DCSI – UK
	DCSI Representative
	Aaron Fitt-Boyland
	54073
	07921 875 818
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ray Gray
	87269
	07811 714 662
	

	Citigroup – DCSI – UK
	DCSI Representative
	Trevor Hawkins
	58179
	07976 854 113
	

	Citigroup – DCSI – UK
	DCSI Representative
	Linton Nelson
	50246
	07739 785 239
	

	Citigroup – DCSI – UK
	DCSI Representative
	Chris Quinn
	62568
	07957 575 077
	

	Citigroup – DCSI – UK
	DCSI Representative
	Jason Walsh
	50911
	07713 166 270
	


Appendix Matrix

	APPENDIX
	Comment
	Attachment

	A


	PIT Weekend Work plan Over View 
	
[image: image1.emf]061208.txt




	B
	SAN Weekend work sheet –DE 
	

	C
	SAN Weekend work sheet – UK 
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allocations.



fitetdb1p	rB	VR3583853	Solaris8	CGC	Tier-2 to Tier-4	26-Nov-08	done for weekend.

1 T4 LUN required.

1081 - 18c

8C:0,9C:0

0987





eauditvc2	rb	VR3482447 	Solaris10	CGC	T2 to T2				- done for weekend.

34

0603 - 13C

4D:0,13C:0

0585,0589,058D,0591,0595,0599,059D,05A1,05A5,05A9,05AD,05B1,05B5,05B9,05BD,05C1,05C5,05C9,05CD,05D1

05D5,05D9,05DD,05E1,05E5,05E9,05ED,05F1,05F5,05F9,05FD,0601,0605,0609







eqkdb1p/2p	rrbb	VR3639664 	LINX			CGC	T2 to T2 			- done for weekend

60

(19c allocation move)

0603 - 13C

8C:0,9C:0

0BF1,0BF5,0BF9,0BFD,0C01,0C05,0C09,0C0D,0C11,0C15,0C19,0C1D,0C21,0C25,0C29,0C2D,0C31,0C35,0C39,0C3D

0C41,0C45,0C49,0C4D,0C51,0C55,0C59,0C5D,0C61,0C65,0C69,0C6D,0C71,0C75,0C79,0C7D,0C81,0C85,0C89,0C8D

0C91,0C95,0C99,0C9D,0CA1,0CA5,0CA9,0CAD,0CB1,0CB5,0CB9,0CBD,0CC1,0CC5,0CC9,0CCD,0CD1,0CD3,0CD5,0CD7,0CD9,0CDB,0CDD,0CDF





eqkdbap1p eqkdbap2p 	VR3639664 	rrbb	LINX	CGC	T2 TO T2 LUNs zones already exist.



60

(19c allocation move)

0603 - 13C

8C:0,9C:0

0BF1,0BF5,0BF9,0BFD,0C01,0C05,0C09,0C0D,0C11,0C15,0C19,0C1D,0C21,0C25,0C29,0C2D,0C31,0C35,0C39,0C3D

0C41,0C45,0C49,0C4D,0C51,0C55,0C59,0C5D,0C61,0C65,0C69,0C6D,0C71,0C75,0C79,0C7D,0C81,0C85,0C89,0C8D

0C91,0C95,0C99,0C9D,0CA1,0CA5,0CA9,0CAD,0CB1,0CB5,0CB9,0CBD,0CC1,0CC5,0CC9,0CCD,0CD1,0CD3,0CD5,0CD7,0CD9,0CDB,0CDD,0CDF



gcfindb1c	VR3627766		CGC				T2 to T2	Ready for weekend

0603 - 13C

13D:0,4C:0

04BF,04C3,04C7,04CB,04CF,04D3,04D7,04DB,04DF





--------------------------------------------------------------------------------------------------------------------------------------------------





RECLAIMS



eqtap1p		RDC	19R	21R	Tier-2 to Tier-4	7	VR3479514	01-Nov-08 - confirmed

eqtap1p            10000000c96a7568   RDC        0

eqtap1p            10000000c96a77cd   RDC        1

000290102819

080E,080F,0C75



eqtgdb1eud		RDC			Tier-2 to Tier-4	29	VR3479585	01-Nov-08 - confirmed

eqtgdb1eud         10000000c952f9cb   RDC        0

eqtgdb1eud         10000000c952f9ad   RDC        1

000287890300

036D,0389,0545,0549,0565,0569



000290100953

0040,0044,0048,004C,0050,0054,0058,005C,0060,0064,0068,006C,0114,0118,0128,012C,0130,0134,0A30,0A34,0A38,0A3C,0A40





eqzap3lnp		CGC	22C	21C	Tier-2 to Tier-4	4	VR3479538	01-Nov-08 - confirmed

eqzap3lnp          10000000c93b7c47   CGC        1

eqzap3lnp          10000000c93a2945   CGC        0

000290102838

065C,0660,0664,0668





eqzap4lnp		CGC	8R	20R	Tier-2 to Tier-4	4	VR3479554	01-Nov-08 - confirmed

eqzap4lnp          10000000c9319d96   RDC        1

eqzap4lnp          10000000c9319d2a   RDC        0

000290100953

0364,0368,036C,0380



eqzap5lnp		CGC	18R	21R	Tier-2 to Tier-4	2	VR3479566	01-Nov-08 - confirmed

eqzap5lnp          10000000c949b523   CGC        0

eqzap5lnp          10000000c949b458   CGC        1

000287890877

0C67,0C6B



fxfoxgzap1p	fxfoxgzap1c	RDC			Tier-2 to Tier-4	2	VR3477704	01-Nov-08 - confirmed

fxfoxgzap1p        10000000c95a5f98   RDC        1

fxfoxgzap1p        10000000c9579064   RDC        0

000287890596

05E5,05E9



ukemdrsa03		RDC	6R,10R	21R	Tier-1 to Tier-4 =2    T2 to T4 =  2		VR3481531	01-Nov-08 - confirmed

ukemdrsa03         10000000c93e5157   RDC        0

ukemdrsa03         10000000c93b9a55   RDC        1

000287750096

0069,006D

000287890300

005D,0061

000290102819

0650,0651



ukgctdrsd07	ukgctprsd07	RDC	16C/R,9C/R	18c/r	Tier-1 to Tier-3	10	VR3492890	01-Nov-08 - confirmed

ukgctprsd07        10000000c96a4a8c   RDC        0

ukgctprsd07        10000000c96a4a8d   RDC        1

000287890596

055F,0561,0563,0565,0567,0569,056B,056D,076F,0773,0777,0779



ukgctdrsd07        10000000c96a4a48   CGC        0

ukgctdrsd07        10000000c96a4a49   CGC        1

000287890603

055F,0561,0563,0565,0567,0569,056B,056D,076F,0773,0777,0779



uksecdrsd78		RDC	6R	18R	Tier-1 to Tier-4	2	VR3492862	01-Nov-08 - confirmed

uksecdrsd78        10000000c945bcae   RDC        1

uksecdrsd78        10000000c93bb625   RDC        0

000287750096

0217,021B

000290100953

0C84,0C88



eqdpmln2		CGC	10C	21C	Tier-2 to Tier-4	4	VR3497123	02-Nov-08 - confirmed

eqdpmln2           10000000c93e741e   CGC        3

eqdpmln2           10000000c9322cd9   CGC        2

PLEASE ALSO DELETE FROM SANDB AS ALL STORAGE IS BEING REMOVED.

000287890294

0825,0851,08A1,08AD

000290101868

063A,063B,063C,063D





uksecprsd28	uksecdrsd28	CGC	6C/R	7C/R	Tier-1 to Tier-3	6	VR3497354	02-Nov-08 - confirmed

uksecprsd28        10000000c94512c8   CGC        0

uksecprsd28        10000000c936056e   CGC        1

000287750125

00AB,00AF,00B3,00B7,00BB,00BF





uksecdrsd28        10000000c9451496   RDC        1

uksecdrsd28        10000000c936071e   RDC        0

000287750096

00AB,00AF,00B3,00B7,00BB,00BF





uksecprsp16	uksecdrsp16	RDC	16R/10C	20R/21C	Tier-1 to Tier-3	3	VR3497351	02-Nov-08 - confirmed

uksecprsp16        10000000c95f3c49   RDC        0

uksecprsp16        10000000c95f3c48   RDC        1

000287751819

0049,004D,0051



uksecdrsp16        10000000c95f3962   CGC        0

uksecdrsp16        10000000c95f3963   CGC        1

000287890294

0049,004D,0051



Only count from here down.





ukemprsa02 (1)		CGC	Tier-1 Reclaim	(2*T1 + 2*T4)	VR3481502	02-Nov-08 - confirmed

ukemprsa02         10000000c93a7977   CGC        0

ukemprsa02         10000000c93a796c   CGC        1

000287750383

0085,0089

000290101868

067B,067C



ukemprsa03 (1)		CGC	Tier-1 Reclaim	(2*T1 + 2*T4)	VR3481511	03-Nov-08 - confirmed

ukemprsa03         10000000c93b9abd   CGC        1

ukemprsa03         10000000c93b98c4   CGC        0

000287750125

0069,006D

000290101868

0640,0641



uksecprsd75	uksecdrsd75	CGC	Tier-1 to Tier-3	2	VR3525736	08-Nov-08 - confirmed

uksecprsd75        10000000c93a678d   CGC        0

uksecprsd75        10000000c933826a   CGC        1

000287750383

0111,0115

000287750442

0111,0115





emesmcu1 (2)		CGC	Tier-2 to Tier-2	18	VR3572082	22-Nov-08 - confirmed

emesmcu1           50060b0000252522   CGC        1

emesmcu1           50060b0000252568   CGC        0

000287750129

025B,0263,0267,026B,026F,0273,0277,027F,0283,0287,028B,03FD,0415,0419,041D,0421,0425,0429









eqtgdb3u		CGC	Tier-4 reclaim		VR3572491	22-Nov-08 - confirmed

eqtgdb3u           10000000c95c1d3a   RDC        1

eqtgdb3u           10000000c95c58d2   RDC        0

000290101065

06F2,06F3





figfddb1eup	figfddb1euc	CGC	Tier-2 to Tier-4	20 in total	VR3559107 & VR3583595	22-Nov-08 - confirmed

figfddb1eup        10000000c93801f0   CGC        1

figfddb1eup        10000000c9380515   CGC        0

000287890294

0351,0355,0359,035D,0361,0365,03B5,03B9,03BD,03C1



figfddb1euc        10000000c9380386   RDC        0

figfddb1euc        10000000c938019b   RDC        1

000287890300

0A01,0A05,0A09,0A0D,0A11,0A15,0A19,0A1D,0A21,0A25





figfdrp1eup	figfdrp1euc	CGC	Tier-1 to Tier-3	2 T1	VR3583616	22-Nov-08 - confirmed

figfdrp1eup        10000000c93fed37   CGC        1

figfdrp1eup        10000000c93ff022   CGC        0

000287890296

013B,0143



figfdrp1euc        10000000c93fed5a   RDC        0

figfdrp1euc        10000000c93fed95   RDC        1

000287890275

013B,0143



fiimcap1eup	fiimcap1euc	CGC	Tier-1 to Tier-3	2	VR3583578	22-Nov-08 - confirmed

fiimcap1eup        10000000c935b100   CGC        1

fiimcap1eup        10000000c935b067   CGC        0

000287750125

012B,012F



fiimcap1euc        10000000c935da88   RDC        1

fiimcap1euc        10000000c935e75d   RDC        0

000287750096

012B,012F



fiimcdb1eup	fiimcdb1euc	CGC	Tier-1 to Tier-3	2	VR3559116	22-Nov-08

fiimcdb1eup        10000000c933a4d4   CGC        0

fiimcdb1eup        10000000c9448e55   CGC        1

000287751811

03A5

000287890877

0CD3



fiimcdb1euc        10000000c933733d   RDC        0

fiimcdb1euc        10000000c9337333   RDC        1

000287751819

03A5

000287890602 - device needs to be confirmed - email sent to Alan/Dave.

0EE9





fxfoxgzap1c		RDC	Tier-2 to Tier-4	2	VR3559073	22-Nov-08 - confirmed

fxfoxgzap1c        10000000c9600e7c   CGC        0

fxfoxgzap1c        10000000c95a5e8b   CGC        1

000287890603

0641,0645





tcvocap2u		RDC	Tier-2 to Tier-4	3	VR3561119	22-Nov-08 - confirmed

tcvocap2u          10000000c9654101   RDC        1

tcvocap2u          10000000c9653d28   RDC        0

000287890300

0C51,0C55,0C59



tcvocap3u		RDC	Tier-2 to Tier-4	3	VR3561093	22-Nov-08 - confirmed

tcvocap3u          10000000c9653e9c   RDC        1

tcvocap3u          10000000c965407f   RDC        0

000287890300

0C65,0C69,0C6D







ukfidvsd04			Tier-2 Reclaim		VR3589755	01/12/2008

ukfidvsd04         10000000c9578a02   RDC        0

ukfidvsd04         10000000c9578824   RDC        1

000287890602

0463,0467,046B,046F,0473,0477





eqzeusnfs1	eqzeusnfs2/eqzeusnfs3	CGC	Tier-1 to Tier-3	7	VR3588964	01-Dec-08 - confirmed

eqzeusnfs1         10000000c953721c   CGC        0

eqzeusnfs1         10000000c95363f4   CGC        1

000287751811

00CD



eqzeusnfs2         10000000c953725a   CGC        0

eqzeusnfs2         10000000c9538ff2   CGC        1

000287751811

00CD



eqzeusnfs3         10000000c9439834   RDC        1

eqzeusnfs3         10000000c94393ee   RDC        0

000287751819

00CD







tcsolprod1 (2)		CGC	Tier-3 Reclaim		VR3587832	01-Dec-08 - confirmed

tcsolprod1         10000000c95a6087   CGC        1

tcsolprod1         10000000c95c58c5   CGC        0

000290102838

0863,0864,0865,0866,0876



tcsolcont1         10000000c95c18d0   RDC        0

tcsolcont1         10000000c95c58b5   RDC        1

000290102839

0863,0864,0865,0866,0876





ukcdiru1 (2)		RDC	Tier-3 Reclaim	27 Luns	VR3596589	01-Dec-08 - confirmed

ukcdiru1           50060b00006003b6   RDC        0

ukcdiru1           50060b0000600900   RDC        1

000290102819

009D,009E,009F,00A0,00A1,00A2,00A3,00EA,00EB,00EC,00ED,00EE,00EF,00F0,00F1,00F2,00F3,00F4,00F5,00F6,00F7,00F8,00F9,00FA,00FB,00FC,00FD

Also delete the server from SANDB as the server is no longer on the SAN.







ukcdiru2 (2)		RDC	Tier-4 Reclaim	50 LUNS	VR3596601 	01-Dec-08 - confirmed

ukcdiru2           50060b0000600a20   RDC        1

ukcdiru2           50060b0000600090   RDC        0

000290102819

012B,012C,012D,012E,012F,0130,0131,0132,0133,0134,0135,0136,0137,0138,0139,013A,013B,013C,013D,013E

013F,0140,0141,0142,0143,0144,0145,0146,0147,0148,0149,014A,014B,014C,014D,014E,014F,0150,0151,0152

0153,0154,0155,0156,0157,0158,0159,015A,015B,015C

Also delete the server from SANDB as the server is no longer on the SAN.







ukflxci2 (2)		CGC	Tier-2 to Tier-2	97	VR3606193	01-Dec-08 - confirmed

ukflxci2           50060b0000237b2c   CGC        2

ukflxci2           50060b0000237b22   CGC        3

ukflxci2           50060b0000237aec   CGC        0

ukflxci2           50060b0000237aee   CGC        1

000287750129

0001,0005,0009,000D,0011,0015,0019,001D,0021,0025,0029,002D,0031,0035,0039,003D,0041,0045,0049,004D

0051,0055,0059,005D,0061,0065,0069,006D,0071,0075,0079,007D,0081,0085,0089,008D,0091,0095,0099

00AB,00AF,00B3,00B7,00BB,00BF,00C3,00C7,00CB,00CF,00D3,00D7,00DB,00DF,00E3,00E7,00EB,00EF,00F3,00F7

00FB,00FF,0103,0107,010B,010F,0113,0117,011B,011F,0123,0127,012B,012F,0133,0137,013B,013F,0143,0147

030F,034D,0351,0355,0359,035D,0361,0365,0369,036D,0371,0375,0379,037D,0381,0385,038D,0481



eqqff1p	eqqff2p, eqqff3p & eqqff1c, eqqff2c, eqqff3c		Linux	RDC	Tier-1 to Tier-3	4	VR3620121	06/12/2008 - confirmed



eqqff1p            10000000c9544272   RDC        0

eqqff1p            10000000c9544235   RDC        1

000287890275

053F,0543,0547,054B





eqqff2p            10000000c9544202   RDC        0

eqqff2p            10000000c95441fe   RDC        1

000287890275

053F,0543,0547,054B



eqqff3p            10000000c957886b   RDC        0

eqqff3p            10000000c9516f5e   RDC        1

000287890275

053F,0543,0547,054B



eqqff1c            10000000c95447a7   CGC        1

eqqff1c            10000000c954439f   CGC        0

000287890296

053F,0543,0547,054B



eqqff2c            10000000c95443d0   CGC        0

eqqff2c            10000000c95442ed   CGC        1

000287890296

053F,0543,0547,054B





eqqff3c            10000000c95442db   CGC        0

eqqff3c            10000000c9544347   CGC        1

000287890296

053F,0543,0547,054B



======================================================



From: Maher, Steve [CCC-OT_IT] 

Sent: 05 December 2008 15:26

To: *GT EMEA TI Distributed Storage Mgmt

Cc: *GT EMEA FDC Storage Requests Queries; Zaustowicz, Tomasz [CCC-OT_IT]

Subject: Please add the following activities to this weekends work plan, to be actioned 6/12/08

Hi,



Please add the following activities to this weekends work plan, to be actioned 6/12/08. I will follow up with a separate request to remove the zoning on Saturday 13th December as agreed with Sal.

thanks

 

Steve





VT17822031 - Remove LUN Masking from fdcgtsflxaa03c for devices 350 to 352 as per details below:





$ symmaskdb -sid 3810 list capacity -host fdcgtsflxaa03c



Symmetrix ID      : 000290103810



Host Name         : fdcgtsflxaa03c



Identifiers Found : 10000000c9741522

                    10000000c9705bbc

                    10000000c972378f

                    10000000c97065e2



Device  Cap(MB)  Attr  Dir:P

------  -------  ----  ----

0350      34526         3C:1,14C:0

0351      34526         3C:1,14C:0

0352      34526         3C:1,14C:0



-----------------------------



MB Total: 103578

GB Total:  101.2

 

VT17821955 - Remove LUN Masking from fdcgtsflxaa01c for devices 353 to 355 as per details below:



$ symmaskdb -sid 3810 list capacity -host fdcgtsflxaa01c



Symmetrix ID      : 000290103810



Host Name         : fdcgtsflxaa01c



Identifiers Found : 10000000c96fe188

                    10000000c96fd30e

                    10000000c97236ce

                    10000000c9723b75



Device  Cap(MB)  Attr  Dir:P

------  -------  ----  ----

0353      34526         3C:1,14C:0

0354      34526         3C:1,14C:0

0355      34526         3C:1,14C:0



-----------------------------



MB Total: 103578

GB Total:  101.2

 

VT17821895 - Remove LUN Masking from fdcgtsflxaa02c for devices 6b5 to 6b7 as per details below:



$ symmaskdb -sid 3810 list capacity -host fdcgtsflxaa02c



Symmetrix ID      : 000290103810



Host Name         : fdcgtsflxaa02c



Identifiers Found : 10000000c9703559

                    10000000c970323d

                    10000000c96b4e00

                    10000000c96bd4ff



Device  Cap(MB)  Attr  Dir:P

------  -------  ----  ----

06B5      34526         8A:0, 9A:1

06B6      34526         8A:0, 9A:1

06B7      34526         8A:0, 9A:1



-----------------------------



MB Total: 103578

GB Total:  101.2



VT17821872 - Remove LUN Masking from rdcgtsflxaa01p for devices 353 to 355 as per details below:



$ symmaskdb -sid 3720 list capacity -host rdcgtsflxaa01p

 

Symmetrix ID      : 000290103720

 

Host Name         : rdcgtsflxaa01p

 

Identifiers Found : 10000000c96b1195

                    10000000c96e418f

                    10000000c96c6c24

                    10000000c96b43c0

 

Device  Cap(MB)  Attr  Dir:P

------  -------  ----  ----

0353      34526         3C:1,14C:0

0354      34526         3C:1,14C:0

0355      34526         3C:1,14C:0

 

-----------------------------

 

MB Total: 103578

GB Total:  101.2

 

VT17822002 - Remove LUN Masking from rdcgtsflxaa02p for devices 6b5 to 6b7 as per details below:

(please note the Host name in the VCM database has a missing a in the name) 

 

$ symmaskdb -sid 3720 list capacity -host rdcgtsflxa02p

 

Symmetrix ID      : 000290103720

 

Host Name         : rdcgtsflxa02p

 

Identifiers Found : 10000000c96b3e8a

                    10000000c96b3e9f

                    10000000c96adc4a

                    10000000c96af38f

 

Device  Cap(MB)  Attr  Dir:P

------  -------  ----  ----

06B5      34526         8A:0, 9A:1

06B6      34526         8A:0, 9A:1

06B7      34526         8A:0, 9A:1

 

-----------------------------

 

MB Total: 103578

GB Total:  101.2

 

VT17821935 - Remove LUN Masking from rdcgtsflxaa03p for devices 350 to 352 as per details below:

 

$ symmaskdb -sid 3720 list capacity -host rdcgtsflxaa03p

 

Symmetrix ID      : 000290103720

 

Host Name         : rdcgtsflxaa03p

 

Identifiers Found : 10000000c967e874

                    10000000c967e94e

                    10000000c96b3f7d

                    10000000c96b43ee

 

Device  Cap(MB)  Attr  Dir:P

------  -------  ----  ----

0350      34526         3C:1,14C:0

0351      34526         3C:1,14C:0

0352      34526         3C:1,14C:0

 

-----------------------------

 

MB Total: 103578

GB Total:  101.2

 

$
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Sheet1

														General SAN Workplan for Saturday 06 December  2008

														Zones		Added		Removed		Members				Added		Removed

														CGC Red		0		0		CGC Red				0		0

														CGC Blue		0		0		CGC Blue				0		0

														RDC Red		0		0		RDC Red				0		0

														RDC Blue		0		0		RDC Blue				0		0

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				Server / Zone RENAMES

				Zone & Disk ADDS

				ZONE REMOVES

				DISK ADDS

				DISK REMOVES

				eqdpmln3		RDC				10000000c93bb84a				10000000c93bb668		2-Way Mir		300		4aa				13ba				345,349		207GB		81112063241		RFC#10499792

																		953		7aa				10ba				08A0,08A4,08C0,08C4

				eqdpmln1		CGC				10000000c933831e				10000000c949b2e4		2-Way Mir		877		8aa				9ba				0C23,0C27,0C2B,0C33,0C37,0C3B		207GB		81112062831		RFC#10499792

				UKDRVUASD05		RDC				10000000c9473983				10000000c9473984		RAID-5		2819		4da				13ca				0637,638,639,63a,63b		170GB		81016053554		RFC#10586319

				UKDRVPRSD05		CGC				10000000c9473a7a				10000000c9473a79		RDF1+R-5		1067		3aa				14ba				00a9,00aa,00ab		101GB		81016052157		RFC#10586319

				UKDRVPRSA05		CGC				10000000c9472766				10000000c9472765		2-Way Mir		877		8aa				9ba				0cb1,0cb5,0cb9		101GB		81016050649		RFC#10586319

																RDF1+R-5		2838		7ca				10ca				0b0b,0b0c,0b0d		101GB

				UKDRVDRSD05		RDC				10000000c947265e				10000000c947265d		RDF2+R-5		1150		3aa				14ba				00a9,00aa,00ab		101GB		81016052857		RFC#110586319

				UKDRVDRSA05		RDC				10000000c9473982				10000000c9473981		RDF2+R-5		2839		7ca				10ca				0b0b,0b0c,0b0d		101GB		81016052508		RFC#10586319

				fioradb4p		RDC				10000000C9568FAC				10000000C956AF82		RDF1+R-5		2839		7aa				10ba				087A,08A0,08A1,08A2,08A3,08A4,08A5,08A6,0A7D,0A7E,0A7F,0A80,0A81,0A82,0A83,0A84,0A85,0A86,0A87,0A88		690GB				RFC#10589214

				fioradb4pp		RDC				10000000C95745B5				10000000C95743AF		RAID-5		2819		7aa				10ba				0675,0676,0677,0678,0679,067A,067B,067C,067D,067E,067F,0680,0681,0682,0683,0684,0685,0686,0687		655GB				RFC#10589214

				Symm Configure

				EXTRA WORK

				10588933		RDC COB TEST RERUN TAXMINDER (TCTXMAP1P/C,TCTXMDB1P/C) - FAILOVER/FAILBACK																						12/06/08 10:00 to 12/06/08 19:00

				10589214		UNMASK SAN DISKS (ficctest2    & ficctest1          )																						12/06/08 09:00  to 12/12/08 17:00

				10589734		FASTER PAYMENTS - TECHNICAL COB (tcgppdb1p/c, tcgppdb2p/c, tcrepdb1p/c, tcvocap1p/c, tcvocap2p/c) -SPLIT/ESTABLISH																						12/06/08 08:00  to 12/06/08 18:00

				10594121		MICROCODE UPGRADE ON 19C/R,21C/R,22C/R, 20R																						12/06/08 14:00 to 12/07/08 12:00

				10577206		UPGRADE HDS-USPV MICROCODE ON 2ND CONTROLLER																						12/06/08 12:00 to 12/07/08 18:00

				10588443		SAN OPTIMISATION - EQLIQAP4P/5P/6P(VR3572283)																						12/06/08 08:00  to 12/06/08 23:00

				10588462		SAN OPTIMISATION - EQEXCH5P/6P/7P/8P(VR3572420)																						12/06/08 08:00 to 12/08/08 23:00

				10588503		SAN RECLAIM- EQQFF1P/2P/3P & 1C/2C/3C(VR10588503)																						12/06/08 08:00 to 12/08/08 23:00

				10581896		MIGRATE SYBASE BINARIES TO SAN & MINI COB(eqibexs1p,eqibexs2p,eqibexs3p,eqibexs4p) - SPLIT/ESTABLISH																						12/06/08 08:00 to 12/09/08 23:00

				10282618		SWING 4 X FC200 SAN CNX ACROSS TO "S" AND "T"																						12/07/08 08:00  to 12/07/08 20:00

				10609590		PROVISIONING OF STORAGE EQKDB1,2P EQKDBAP1,2P																						12/06/08 08:00 to 12/08/08 23:00

				10594977		GCOT EMEA FAILBACK AND VERSION UPGRADE(tcdsopsprod81_2838_2839) - FAILBACK(personaly swap)																						12/06/08 10:00 to 12/08/08 06:00

				10586319		DECOMMISSION SERVER ( UKDRVUASD05,UKDRVPRSD05,UKDRVPRSA05,UKDRVDRSD05,UKDRVDRSA05 )																						12/06/08 08:00  to 12/06/08 18:00





Sheet2

		bash-2.03$ ./whatgroup -host tcgppdb1p

		GROUP_NAME : tcgppdb1p_2839_2838

		DEVICES    : 4

		bash-2.03$ ./whatgroup -host tcrepdb1p

		GROUP_NAME : tcrepdb1p_1808_1820

		DEVICES    : 5

		bash-2.03$ ./whatgroup -host  tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1

		bash-2.03$ ./whatgroup -host   tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1






