Distributed Storage Management - Weekend Work plan – 10th Jan 2009

Distributed Storage Management - Weekend work plan: 10th Jan 2009
SAN Work Co-ordinator: Ashok Kumar Reddy 

Consisting of: 

1. SAN Zoning and Lun Masking Work for UK– Various Aperture tickets
2. SAN OPTIMISATION AND RECLAIMS
3. FI EMEA - REVERT FIREFDB1EUP/1EUC FROM COB










4. STORAGE SWITCH FOR MULTIFONDS










5. MOVE TIHBSMAP1LNP FROM 1ST TO 4TH FLR RDC










6. DB'S MIGRATION FROM EQZEUSDB TO EQDB CLUSTER(eqzeusdb1/2/3/4) - SPLIT/Establish
7. MS SQL SERVER CUMULATIVE PATCH 5 - KB943656 - LDNEQTSDDS600 and LDNEQTSDDS500DR - SPLIT/Establish
8. SECURE CISCO SWITCHES AND ADDITIONAL ISL LINK










9. INSTALL SP4 AND Q00SHF80 ON UKSECDRSD83 - SPLIT/Establish










10. POLAND - AXPOINT CENTERA NODE INSTALLATIONS










11. VTM 6852 INSTALLATION ON MS SQL SERVERS










12. DECOMMISSION OF EMC 19C STORAGE - EQKDB* 










13. A V UPDATE ON CNX MGRS IN RDC, CGC,EDC & IXE













14. IMPLEMENTING SIFT LOG ROTATION IN PRODUCTION









15. DISABLE MODEM ACCESS ON SYMMS 18C/R (REF)









Locations:
CGC/RDC/FDC
SAN Team members on site:

· ASHOK KUMAR REDDY
Conference Call Number: Freephone UK 0800 096 6674 DE 0800 096 6674 Pl 008001112878
Conference Code: 
0207 477 2477 (participant #  786012, Leader Pin # #### )  
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Version Control

	Date
	Version
	Reason for Change

	2/Mail/08


	v1.0
	1st Draft

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


1.0 Work Overview/Control Log

	Item Number – Description
	Reference: CR/VT/ART
	Date of Scheduled work
	Status
	Signed Off as complete

	
	For tickets sated below
	
	
	

	1. SAN Zoning and Lun Masking Work for UK– Various Aperture tickets
	
	
	
	

	2. SAN OPTIMISATION AND RECLAIMS
	
	
	
	

	3. FI EMEA - REVERT FIREFDB1EUP/1EUC FROM COB
	
	
	
	

	4. STORAGE SWITCH FOR MULTIFONDS
	
	
	
	

	5. MOVE TIHBSMAP1LNP FROM 1ST TO 4TH FLR RDC
	
	
	
	

	6. DB'S MIGRATION FROM EQZEUSDB TO EQDB CLUSTER(eqzeusdb1/2/3/4) - SPLIT/Establish
	
	
	
	

	7. MS SQL SERVER CUMULATIVE PATCH 5 - KB943656 - LDNEQTSDDS600 and LDNEQTSDDS500DR - SPLIT/Establish
	
	
	
	

	8. SECURE CISCO SWITCHES AND ADDITIONAL ISL LINK
	
	
	
	

	9. INSTALL SP4 AND Q00SHF80 ON UKSECDRSD83 - SPLIT/Establish
	
	
	
	

	10. POLAND - AXPOINT CENTERA NODE INSTALLATIONS
	
	
	
	

	11. VTM 6852 INSTALLATION ON MS SQL SERVERS
	
	
	
	

	12. DECOMMISSION OF EMC 19C STORAGE - EQKDB*
	
	
	
	

	13. A V UPDATE ON CNX MGRS IN RDC, CGC,EDC & IXE
	
	
	
	

	14. IMPLEMENTING SIFT LOG ROTATION IN PRODUCTION
	
	
	
	

	15. DISABLE MODEM ACCESS ON SYMMS 18C/R (REF)
	
	
	
	

	
	
	
	
	

	
	
	
	
	


	Overall Sign Off: 1 Page – To be returned to BAU on completion

Member of: SAN-BAU 

NAME: 

Date: 


Issues Found

Log of all issues found during weekend activities

	ITEM NUMBER
	ISSUE
	FOLLOW UP ACTION
	OWNER
	STATUS

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	


Section 1.1  : Pre-requisites checks

	SPECIFIC PRE-REQUISITES

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 5
	Business As usual
	DE Zone sets prepared
	See Weekend Schedule
	
	

	2. 6
	Business As usual
	UK Zone sets prepared
	See Weekend Schedule
	
	

	3. 7
	Business As Usual
	BAU COB TESTS Agreed
	See Weekend Schedule
	
	

	PRE-REQUISITE STATUS
	SELECTION

	Pre-Requisites complete – Proceed with work
	

	Pre-Requisites not complete – Postpone work
	

	EMEA SAN BAU Manager
Salauddin Ahmed

Date: 


Section 2.0 : 
SAN BAU and PIT  Weekend Work

	Step
	Time
	Owner
	Details
	Comment
	Applicable Appendix

	1. 
	14:00 
	BAU
	BAU Weekend Work – UK and DE Zoning
	 
	

	2. 
	14:00
	BAU
	Other work (See weekend Schedule for details)
	
	

	3. 
	15:00
	PIT
	SAN OPTIMISATION AND RECLAIMS
	
	

	
	
	
	
	
	

	EMEA SAN BAU Manager – Sign off: 

Salauddin Ahmed

Date: 
	
	
	16. SAN OPTIMISATION AND RECLAIMS


Section 2-1: Post Implementation Review
	

	Step
	Owner
	Details
	Comment
	Date Due
	Complete

	1. 
	BAU


	BAU Weekend Work – UK and DE Zoning
	
	
	

	2. 
	BAU
	Other work (See weekend Schedule for details)
	
	
	

	3. PIT
	PIT
	SAN OPTIMISATION AND RECLAIMS
	
	
	

	4. 
	
	
	
	
	

	
	

	EMEA Regional Storage and Backup Manager – Sign off.

Gary Battersby

Date: 


Contact List  

And escalation points with grey background, Gary Battersby details included if Salauddin and Javed, are unavailable 

	Company/Department
	Title
	Name
	Contact Number 1
	Contact Number 2
	Contact Email

	Citigroup – SAN
	Head of EMEA Open Storage
	Garry Battersby
	07724 333 312
	020 7500 3838
	Gary.battersby@citi.com

	Citigroup – BAU
	Team Leader SAN BAU
	Salauddin Ahmed
	07764 823 914
	020 7500 6566
	Salauddin.Ahmed@citi.com

	Citigroup – PIT
	Team Leader PIT
	Javed Dad
	07841 429 769
	020 7500 9757
	Javed.Dad@citi.com

	Citigroup – Command centre
	Command Centre
	Command Centre
	Xt 62020
	020 7986 2020
	 Operations, London

	Citigroup – BAU
	BAU – On Call Representative
	Paul Haynes
	07796 307 355
	020 7500 9686
	paul.haynes@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	David Coles
	07834 807 687
	020 7500 9686
	david.peter.coles@citigroup.com 

	Citigroup – BAU
	BAU – On Call Representative
	Tim Robinson
	07920 447 481
	020 7500 9686
	tim1.robsinson@citigroup.com 

	Citigroup – BAU/PIT
	BAU
	Thomas Weise
	00491723092778
	0049 213274523
	Thomas.weise@citigroup.com

	Citigroup – BAU
	BAU – On Call Representative
	Ashok Kumar Reddy
	0065 64263801
	0065 81188449
	Ashok.kumar1.reddy@citi.com

	Citigroup – BAU
	BAU – On Call Representative
	Krishnam Raju
	0065 64263830
	0065 93377459
	Krishnam.raju.vathsavai@citi.com

	Citigroup – PIT
	PIT
	Carl Williams
	07966 466 956
	020 7986 5693
	carl.patrick.williams@citigroup.com

	Citigroup – PIT
	PIT
	Simon Gibbs
	07966 104 118
	
	Simon.gibbs@citi.com

	Citigroup – NTSATS Projects
	EMEA Engineer
	Tom Hollinghurst
	02075006326
	
	Tom.hollinghurst@citigroup.com

	Citigroup –Oliver Cabling
	Team Leader
	Trevor Whelan
	07835 186 452
	020 7986 2596
	trevor.whelan@citigreoup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Paolo Sidoli
	N/A
	020 7986 9962
	paolo.sidoli@citigroup.com

	Citigroup –Oliver Cabling
	Site Engineer
	Carl Elrick
	N/A
	020 7986 9962
	carl.elrick@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Mark Matthews
	 07979 607 118
	020 7500 8025
	mark.a.matthews@citigroup.com

	Citigroup – DCSM – UK
	DCSM Manager
	Kevin Last
	 07778 814 088
	020 7986 2648
	kevin.last@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Matt Neill
	07971 008 665
	020 7500 8025 
	matthew.neill@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	Bob Coe
	N/A
	020 7986 2651
	bob.coe@citigroup.com

	Citigroup – DCSM – UK
	DCSM Representative
	John Mc Bride
	07710 419 677
	776754073 – Mobex
	john.mcbride@citigroup.com

	Citigroup – CRS – UK
	CRS
	CRS
	67788
	N/A
	 EMC CSA

	Citigroup – Security – CGC
	Security – CGC
	Security – CGC
	62400
	020 7986 2400
	 EMC CSA

	Citigroup – Security – RDC
	Security – RDC
	Security – RDC
	54393
	020 7500 4393
	 EMC CSA

	EMC
	SAM
	Graham Rodell
	07920 594 708
	N/A
	Rodell_Graham@emc.com

	EMC
	CE
	Terry Brister
	07713 505 896
	N/A
	brister_terry@emc.com

	EMC
	CE
	Patrick Caborn
	07801 214 303
	N/A
	caborn_patrick@emc.com

	EMC
	CE
	Jochen Terhaag
	00491774252592
	0049 213274522
	Terhaag_jochen@emc.com

	Faktor2
	Lead Engineer
	Stephan Klesel
	00491732935707
	
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ghazanfur Ali
	86864
	07951 488 935
	

	Citigroup – DCSI – UK
	DCSI Representative
	Anthony Carrelo
	62568
	07985 198 797
	

	Citigroup – DCSI – UK
	DCSI Representative
	Michael Curtis
	62568
	07795 053 926
	

	Citigroup – DCSI – UK
	DCSI Representative
	Aaron Fitt-Boyland
	54073
	07921 875 818
	

	Citigroup – DCSI – UK
	DCSI Representative
	Ray Gray
	87269
	07811 714 662
	

	Citigroup – DCSI – UK
	DCSI Representative
	Trevor Hawkins
	58179
	07976 854 113
	

	Citigroup – DCSI – UK
	DCSI Representative
	Linton Nelson
	50246
	07739 785 239
	

	Citigroup – DCSI – UK
	DCSI Representative
	Chris Quinn
	62568
	07957 575 077
	

	Citigroup – DCSI – UK
	DCSI Representative
	Jason Walsh
	50911
	07713 166 270
	


Appendix Matrix

	APPENDIX
	Comment
	Attachment

	A


	PIT Weekend Work plan Over View 
	
[image: image1.emf]Forsythe Reclaims  10-01-09.xls




	B
	SAN Weekend work sheet –DE 
	

	C
	SAN Weekend work sheet – UK 
	
[image: image2.emf]Host Workplan  10-01-09.xls




1/12

_1293038287.xls
Sheet1

														Reclaims for Saturday 10 Jan 2009

														Zones		Added		Removed		Members				Added		Removed

														CGC Red		0		0		CGC Red				0		0

														CGC Blue		0		0		CGC Blue				0		0

														RDC Red		0		0		RDC Red				0		0

														RDC Blue		0		0		RDC Blue				0		0

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				Zone & Disk ADDS

				ZONE REMOVES

				DISK ADDS

				DISK REMOVES

				gcopsdb1p		RDC				10000000c95f11dd				10000000c95f1797				2839										0258,025C,0260,0264,0268,026C,0270,0274,0278,027C,0280,0284,030C,0310,0314,0718,071C,0720,0724,0728,072C,0730,0734,0738				VR3640788

				gcopsdb1c		CGC				10000000c95f14bb				10000000c95f5c0b				2838										0258,025C,0260,0264,0268,026C,0270,0274,0278,027C,0280,0284,030C,0310,0314,0718,071C,0720,0724,0728,072C,0730,0734,0738				VR3640788

				fidptap1p		CGC				10000000c9312364				10000000c945dd71				1811										00AF,00B1,00B3,00B5,00B7,00B9,00BB,00BD,00BF,00C1,00CF,0195,0197,0199,019B,019D,019F
0539,053D,0541,0545,0549,054D,0845,0849,084D,0851,0881,08A1,08AD,08B1				VR3650330

				fidptap1c		RDC				10000000c93280c4				10000000c93a7a44				1819										00AF,00B1,00B3,00B5,00B7,00B9,00BB,00BD,00BF,00C1,00CF,0195,0197,0199,019B,019D,019F
0539,053D,0541,0545,0549,054D,0845,0849,084D,0851,0881,08A1,08AD,08B1				VR3650330

				firtap1p		CGC				10000000c940a762				10000000c940a7d0				296										0089,008D,0091,0095,0099				VR3646256

				firtap1c		RDC				10000000c93ffd0f				10000000c93ffaab				275										0089,008D,0091,0095,0099				VR3646256

				firtdb1p		CGC				10000000c940a9ba				10000000c940ab97				296										00B3,00B7,00BB,00BF,00C3,00C7,00CB,00CF,00D3,00D7,00DB,00DF,00E3,00E7,00EB,00EF
00F3,00F7,00FB,00FF,0103,0107,010B,010F,0113,0117,011B,013F,0165
0169,016D,0171,0175,0179,017D,0181,0185,0189,018D,0191,0195,01F5,01F9				VR3646270

				firtdb1c		RDC				10000000c940aa4a				10000000c940acb6				275										00B3,00B7,00BB,00BF,00C3,00C7,00CB,00CF,00D3,00D7,00DB,00DF,00E3,00E7,00EB,00EF
00F3,00F7,00FB,00FF,0103,0107,010B,010F,0113,0117,011B,013F,0165
0169,016D,0171,0175,0179,017D,0181,0185,0189,018D,0191,0195,01F5,01F9				VR3646270

				gccondb1d		RDC				10000000c95f5ef0				10000000c95afc9c				2839										05E8,05EC,05F0,05F4,05F8,05FC,0600,0604,0608,060C,0610,0614,0618,061C,0620,0624,0628,062C,0630,0634
0638,063C,0640,0644,0648,064C,0650,0654,0658,065C,0660,0664,0668,066C,0670,0674				VR3666366

				gcfindb1p		RDC				10000000c964b5f8				10000000c964b85f				2839										037C,0380,0384,0388,038C,0390,0394				VR3662215 & VR3662200

				gcfindb1c		CGC				10000000c95f0005				10000000c95f5cc2				2838										037C,0380,0384,0388,038C,0390,0394				VR3662215 & VR3662200

				gcflxdb1p		RDC				10000000c964b920				10000000c964b8b8				2839										039C,03A0,03A4,03A8,03AC,03B0,03B4,03B8,03BC,03C0,03C4,03C8,03CC,03D0,03D4
03D8,03DC,03E0,03E4,03E8,03EC,03F0,03F4,03F8,03FC,0400,0404				VR3665598

				gcflxdb1c		CGC				10000000c95f5896				10000000c95f6447				2838										039C,03A0,03A4,03A8,03AC,03B0,03B4,03B8,03BC,03C0,03C4,03C8,03CC,03D0,03D4
03D8,03DC,03E0,03E4,03E8,03EC,03F0,03F4,03F8,03FC,0400,0404				VR3665598

				eqkdb1p		CGC				10000000c9756a76				10000000c9756c23				940										0688,068C,0690,0694,0698,069C,06A0,06A4,06A8,06AC,06B0,06B4,06B8,06BC,06C0,06C4,06C8,06CC,06D0,
06D4,06D8,06DC,06E0,06E4,06E8,06EC,06F0,06F4,06F8,06FC,0700,0704,0708,070C,0710,0714,0718,071C,
0720,0724,0728,072C,0730,0734,0738,073C,0740,0744,0748,074C,0750,0754,0758,075C,0760,0764,0768,076C,0770,0774				VR3732746

				eqkdb2p		CGC				10000000c97565ed				10000000c97569a8				940										0688,068C,0690,0694,0698,069C,06A0,06A4,06A8,06AC,06B0,06B4,06B8,06BC,06C0,06C4,06C8,06CC,06D0,
06D4,06D8,06DC,06E0,06E4,06E8,06EC,06F0,06F4,06F8,06FC,0700,0704,0708,070C,0710,0714,0718,071C,
0720,0724,0728,072C,0730,0734,0738,073C,0740,0744,0748,074C,0750,0754,0758,075C,0760,0764,0768,076C,0770,0774				VR3732746

				eqkdbap1p		CGC				10000000c952fb20				10000000c952fbb4				940										0688,068C,0690,0694,0698,069C,06A0,06A4,06A8,06AC,06B0,06B4,06B8,06BC,06C0,06C4,06C8,06CC,06D0,
06D4,06D8,06DC,06E0,06E4,06E8,06EC,06F0,06F4,06F8,06FC,0700,0704,0708,070C,0710,0714,0718,071C,
0720,0724,0728,072C,0730,0734,0738,073C,0740,0744,0748,074C,0750,0754,0758,075C,0760,0764,0768,076C,0770,0774				VR3732746

				eqkdbap2p		CGC				10000000c952fca2				10000000c952fd7f				940										0688,068C,0690,0694,0698,069C,06A0,06A4,06A8,06AC,06B0,06B4,06B8,06BC,06C0,06C4,06C8,06CC,06D0,
06D4,06D8,06DC,06E0,06E4,06E8,06EC,06F0,06F4,06F8,06FC,0700,0704,0708,070C,0710,0714,0718,071C,
0720,0724,0728,072C,0730,0734,0738,073C,0740,0744,0748,074C,0750,0754,0758,075C,0760,0764,0768,076C,0770,0774				VR3732746

				10000000c975632c		CGC				10000000c975632c								940										0688,068C,0690,0694,0698,069C,06A0,06A4,06A8,06AC,06B0,06B4,06B8,06BC,06C0,06C4,06C8,06CC,06D0,06D4				VR3732746

				gcfindb1c		CGC				10000000c95f0005				10000000c95f5cc2				940										0258,025C,0260,0264,0268,026C,0270,0274,0278				VR3702439

				p550-cgc-gts-5vio1		CGC				10000000c96540a3				10000000c95485d8				940										0D0B,0D0F,0D13,0D17,0D1B,0D1F,0D23,0E57,0E5B,0E5F,0E63,0E67				VR3732056

				tcbamdb1c		CGC				10000000c95afe63				10000000c95f63b3				2838										0638,063C,0640,0644,0648				VR3674575

				tcbamdb1p		RDC				10000000c95f6298				10000000c9698d49				596										0C01,0C05,0C09,0C0D,0C11				VR3674574

				tcbamdb2p		RDC				10000000c967f2d1				10000000c95fbec7				596										0C01,0C05,0C09,0C0D,0C11				VR3674574

				tcetsap1c		CGC				10000000c94fd8f0				10000000c94f9868				294										0A25				VR3674571

				tcrepdb1u		RDC				10000000c9654160				10000000c9654169				300										0B4D,0B51,0B55,0B5D,0B61				VR3674578

				tcvocap1p		RDC				10000000c969b5d2				10000000c9656f49				300										0C79,0C7D,0C81				VR3674563

				tcvocap2p		RDC				10000000c9699ffb				10000000c9653dcc				300										0C45,0C49,0C4D				VR3674568

				fitetdb2p		CGC				10000000c9337431				10000000c9337315				1811										009B,009D,009F,00A1				VR3646278

				fitetdb2c		RDC				10000000c933a443				10000000c9313dbd				1819										009B,009D,009F,00A1				VR3646278

				Symm Configure

				EXTRA WORK





Sheet2

		bash-2.03$ ./whatgroup -host tcgppdb1p

		GROUP_NAME : tcgppdb1p_2839_2838

		DEVICES    : 4

		bash-2.03$ ./whatgroup -host tcrepdb1p

		GROUP_NAME : tcrepdb1p_1808_1820

		DEVICES    : 5

		bash-2.03$ ./whatgroup -host  tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1

		bash-2.03$ ./whatgroup -host   tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1
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														General SAN Workplan for Saturday 10th January  2009

														Zones		Added		Removed		Members				Added		Removed

														CGC Red		0		0		CGC Red				0		0

														CGC Blue		0		0		CGC Blue				0		0

														RDC Red		0		0		RDC Red				0		0

														RDC Blue		0		0		RDC Blue				0		0

				SYMMETRIX

				Hostname / Zone Alias		Site		Red				Blue				Storage		Symm #		Red				Blue				Device #s		Total		Request		NOTES		QA by

								Sw/Prt		HBA WWN		Sw/Prt		HBA WWN		required		required		FA		sw/pt		FA		sw/pt		required		Space		Number

				Server / Zone RENAMES

				LDNEQTSDDS501DR		CGC				10000000c954436c				10000000c9544329		SRDF		0125 / 6C		4aa				13ba				02af, 02b3, 02b7, 02bb, 02bf, 02c3, 02c7, 02cb, 02cf, 02d3, 02d7, 02db, 02df, 02ef, 02f3, 0303, 0307, 030b		600GB		081208083611		NEW HOSTNAME = LDNEQTSDRZ500DR.  Aperture already "clicked through" to asist SA with putting host into production		DPC

				Zone & Disk ADDS

				eqperf1u		RDC				10000000c973c4b8				10000000c973b978		Local		1136										00B7		33GB		81119053937		Configured waiting for Zone push		AJ

				eqemsap7u		RDC				10000000c9743d2b				10000000c9743d25		Local		1136										00B8,00B9,00BA		99GB		810240224172		Configured waiting for Zone push		AJ

				eqemsap5p		RDC				10000000c9742882				10000000c974284e		SRDF		1150		4da				13ca				03A2,03A3,03A4		99GB		0810240248262		To be configured from Friday onwards		AJ

				tiamlap2lnp		RDC				10000000c9742761				10000000c9756c58				1136										00a1,00a2,00a3,00a4,00a5,00a6		146GB		810081228592		Done		AJ

				eqemsap6p		RDC				10000000c975694e				10000000c9756a3a		SRDF		1150		4da				13ca				03A2,03A3,03A4		99GB		0810131121322		To be configured from Friday onwards		AJ

				eqemsap8u		RDC				10000000c9743d35				10000000c9743d27		Local		1136										00BB,00BC,00BD		99GB		0810240237391		Configured waiting for Zone push		AJ

				UKEBUUASW61		RDC				10000000c951b582				10000000c951b583		Local		1136										00BE,00BF		66GB		80327074308		Configured waiting for Zone push		AJ

				tctxmdb1c		CGC				10000000C95F5B6F				10000000C95F5F5A		SRDF		2839		3da				14ca				0364,0368,036C,0370,0374,0378		200GB		081229094405		To be configured from Friday onwards		AJ

				tctxmdb1p		RDC				10000000C95F64D7				10000000C95A8CE3		SRDF		2838		3da				14ca				0364,0368,036C,0370,0374,0378		200GB		081229094200		To be configured from Friday onwards		AJ

				tctxmdb1u		CGC				10000000C95F1232				10000000C95F60F9		Local														200GB		81229094005		To be configured from Friday onwards		AJ

				FITETDB1P		CGC				10000000c933a3fe				10000000c933a36a		SRDF		1150		3aa				14ba				0045		33GB		081202102640		To be configured from Friday onwards		AJ

				TCCARSDB1U		RDC				10000000c949382e				10000000c94939a4		Local														150GB		080131072404		To be configured from Friday onwards		AJ

				tiamlap1lnp		RDC				10000000c9756615				10000000c9756962				1136										009b,009c,009d,009e,009f,00a0		146GB		81008120038		Done		AJ

				tiamlap1lnu		RDC				10000000c9753e5b				10000000c9753e5b				1136										00a7,00a8,00a9,00aa,00ab,00ac		146GB		810081248402		Done		AJ

				TCRCXAP1P		CGC				10000000c954d526				10000000c954d541		SRDF		2838		7ba				10aa				08CF,08E8,08E9,08EA,08EB,08EC,0AC7,0AC8,0AC9		330GB		081106072344		To be configured from Friday onwards		AJ

				TCRCXAP1P		CGC				10000000c954d526				10000000c954d541		SRDF		2838		7ca				10ca				0AD0		330GB		081106072344		To be configured from Friday onwards		AJ

				TCRCXAP1C		RDC				10000000c954a63b				10000000c954d607		SRDF		2839		7ba				10aa				08CF,08E8,08E9,08EA,08EB,08EC,0AC7,0AC8,0AC9		330GB		081106072344		To be configured from Friday onwards		AJ

				TCRCXAP1C		RDC				10000000c954a63b				10000000c954d607		SRDF		2839		7ca				10ca				0AD0		330GB		081106072344		To be configured from Friday onwards		AJ

				UKFIPPSD04		RDC				10000000c96144ec				10000000c9614714		Local														574GB		081203075652		To be configured from Friday onwards		AJ

				eqemsap7p		CGC				10000000c9753e2a				10000000c9756a4d		SRDF		1067		4da				13ca				03A2,03A3,03A4		99GB		810131132202		To be configured from Friday onwards		AJ

				eqemsap8p		CGC				10000000c9756c12				10000000c9756a5a		SRDF		1067		4da				13ca				03A2,03A3,03A4		99GB		810131143271		To be configured from Friday onwards		AJ

				fisyb1s6c		CGC				10000000c956bf05				10000000c95910a1		Local		940 / 19C		7da				10da				0F37, 0F38		67GB		901071041101		To be configured from Friday onwards		DPC

				fisyb2c6p		RDC				10000000c9574552				10000000c95744a5		Local		1065 / 20R		7ba				10aa				0838, 0839		67GB		90107103947		To be configured from Friday onwards		DPC

				fisyb1c6p		RDC				10000000c9590f37				10000000c9568f29		Local		1065 / 20R		7ba				10aa				083A, 083B		67GB		90107103810		To be configured from Friday onwards		DPC

				FISYBDB1C		RDC				10000000c944429a				10000000c9464d01		Local		1065 / 20R		7ba				10aa				083C, 083D		67GB		90107103634		To be configured from Friday onwards		DPC

				fisybdb1p		CGC				10000000c9464794				10000000c946479f		Local		940 / 19C		7da				10da				0F39, 0F3A		67GB		90107103357		To be configured from Friday onwards		DPC
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				10695462		FI EMEA - REVERT FIREFDB1EUP/1EUC FROM COB																				AJ

				10695044		STORAGE SWITCH FOR MULTIFONDS																				AR		01/10/09 09:00  to 01/10/09 19:00

				10654027		MOVE TIHBSMAP1LNP FROM 1ST TO 4TH FLR RDC																				AR		01/09/09 17:00 to 01/12/09 08:00

				10676836		DB'S MIGRATION FROM EQZEUSDB TO EQDB CLUSTER(eqzeusdb1/2/3/4) - SPLIT/Establish																				AR		01/09/09 20:00 to 01/11/09 23:59

				10690817		MS SQL SERVER CUMULATIVE PATCH 5 - KB943656 - LDNEQTSDDS600 and LDNEQTSDDS500DR - SPLIT/Establish																				AR		01/09/09 18:30  to  01/12/09 23:59

				10695162		INSTALLATION OF SYMAVOID FILES (CGC)																				TIM		01/09/09 09:00 to  01/09/09 17:00

				10593972		SECURE CISCO SWITCHES AND ADDITIONAL ISL LINK																				AO08490		01/10/09 14:00 to 01/11/09 18:00

				10643516		INSTALL SP4 AND Q00SHF80 ON UKSECDRSD83 - SPLIT/Establish																				AR		01/10/09 08:00  to 01/12/09 23:59

				10649668		POLAND - AXPOINT CENTERA NODE INSTALLATIONS																				CW		01/10/09 09:00   to 01/11/09 18:00

				10691756		VTM 6852 INSTALLATION ON MS SQL SERVERS																				AR		01/10/09 08:00  to 01/11/09 23:59

				10692466		DECOMMISSION OF EMC 19C STORAGE - EQKDB*																				AR		01/10/09 09:00  to 01/10/09 23:55

				10695082		A V UPDATE ON CNX MGRS IN RDC, CGC,EDC & IXE																				AR		01/10/09 09:00  to 01/11/09 18:00

				10695459		IMPLEMENTING SIFT LOG ROTATION IN PRODUCTION																				AR		01/10/09 09:00 to 01/11/09 06:00

				10695536		DEPLOYING SCSU 4.4_C5 RELEASE TO PROD SERVERS																				AR		01/10/09 09:00 to 01/11/09 06:00

				10695566		DEPLOYMENT OF HP-AGENT IN THE PRODUCTION																				AR		01/10/09 06:00 to  01/12/09 06:00

				10695361		DISABLE MODEM ACCESS ON SYMMS 18C/R (REF)																				AJ
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		bash-2.03$ ./whatgroup -host tcgppdb1p

		GROUP_NAME : tcgppdb1p_2839_2838

		DEVICES    : 4

		bash-2.03$ ./whatgroup -host tcrepdb1p

		GROUP_NAME : tcrepdb1p_1808_1820

		DEVICES    : 5

		bash-2.03$ ./whatgroup -host  tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1

		bash-2.03$ ./whatgroup -host   tcvocap1p

		GROUP_NAME : tcvocap1p_1136_1081

		DEVICES    : 1






