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Regional Distributed Operations Infrastructure

EMEA
Storage and Capacity meeting

	Date/Time 16th February 2009 14:00
	Chair:


Paul Haynes

Minutes:

                Paul Haynes

	Attendees:
Gary Battersby (GB), Javed Dad (JD), Sal Ahmed

	Apologies:
Sal Ahmed (SA)

Distribution:
Gary Battersby(GB), Sal Ahmed, Javed Dad

	Meeting Room:
Telephone Conference

	Dial In:
020 7508 0485

	Conference Code:
587432


	 Storage Status

	Storage Platform
	Description
	Who

	Centera Storage Summary
	Country/Centera

Notes

Weeks Available

% Available

Sufficient Space

PL_01G / 0059 / Voice

No Space issues

102
53
Yes

PL_01S / 0293 / Voice

No Space issues

131
61
Yes

PL_02G / 0431 / AXSPoint

No Space issues

82
57
Yes

PL_02G / 0432 / AXSPoint

No Space issues

529
62
Yes

CH_01E / 0120 / Voice

No Space issues
65
39
Yes

CH_01R / 0163 / Voice

No Space issues

65
40
Yes

TK_01T / 0292 / Voice

No Space issues

19
19
Yes

TK_01Y / 0294 / Voice

No Space issues

19
18
Yes

UK_01R / 0567 / Voice

No Space issues

36
36
Yes

DE_01E / 0265 / Voice

No Space issues

87
46
Yes

DE_02E / 0592 / Voice

No Space issues

54
30
Yes

GB_02R / 0593 / Voice

No Space issues

91
38
Yes

Egg_PB4 / 0500 / Voice

Additional space required to maintain functions.

Very low.
20
No


	PH / CW / EMC

	Centera
	Move of Zurich Centera on-going.

PH to talk to Carl about a better way of working out remaining weeks available.
	On-going

	London CGC/RDC Storage Summary
	Summary Details

Closed

Open

CGC

Tier-1

7925

31986

 

Tier-2

4063

731

 

Tier-3

4386
6554

 

Tier-4

7526
6085
 

Tier-4 (inc VMW)

 

3904

RDC

Tier-1

7925

32019

 

Tier-2

101

27244
 

Tier-3

4352
6621

 

Tier-4

4996
-26281
 

Tier-4 (inc VMW)

 

-74281

	PH

	London CGC/RDC SAN
	1. Looking at rebining 19R to create around 50TB of local T4 storage in RDC. Details have been sent to Dave Westcott to review.
2. Completed requests have been reviewed and updated on the spreadsheet to reflect the current requirements. No details in last week sheet.
3. As per emails sent earlier in the week, there are number of requests not yet in the forecast sheet. Sal has been updated and is chasing the BUA guys to upload the details.

	PH


	Meerbusch Storage Summary
	Summary Details (GB)
EDC

Tier-1

136
 

Tier-2

-3224
IXE

Tier-1

646
 

Tier-2

-145

	

	Meerbusch SAN
	1. Storage required for Meerbusch as detailed in the table above.

2. Thomas Weise has asked when additional storage will be supplies to environment. This may come under the new FDC/RDC project.
3. Requests have been reviewed and updated on the spreadsheet to reflect the current requirements. – on-going process

	

	RDC/FDC Storage Summary
	Summary Details (GB)
FDC

Tier-3

33418
 

Tier-4

36246
RDC

Tier-3

33598
 

Tier-4

23134

	

	RDC/FDC SAN
	1. Requests have been reviewed and updated on the spreadsheet to reflect the current requirements.


	SA

	Warsaw Storage Summary (free storage)
	Summary Details (GB)
Raid 1

Raid 5

XP1024 – GOL

1012

1741

XP24 – SEN

368

0


	

	Warsaw Storage
	Details to come from Sal Ahmed Monday AM before the meeting.
	SA

	ECC
	The new version of ECC allows for Capacity planning reports to be produced. We need to look at what these reports can give us.
	PH


AOB
General

1 SAN BAU to ensure the SAN Actual files for each branch are updated by closing off tickets as they are completed, and by contacting the required SA/PM and updating where required. – Complete (On-going process)
2 SAN for SONAR is being requested at 14.5TB of storage. 
3 The FDC/RDC environment SAN inventory needs to be – Complete (On-going process)
4 Sal to obtain HP details for Warsaw Hardware and send to Paul Haynes for update to these minutes prior to meeting. Gary asked Sal to get HP to detail what reports can be produced for this meeting.
5 10TB of Global Consumer Group storage to migrate EDC/IXE storage to the RDC/FDC environment, Completion date to be confirmed. This will facilitate the outstanding requirements for EDC/IXE. Expectations to be relayed to business groups once to the dates have been confirmed.
6 EGG project Request has been raised (SR1146) for a total of 33.1TB from the HDS array in the Egg Hotel.
Projects/Migration (Forsythe) work

1 Migration of Local HP storage from frames 5c to 11c to rebined 19C – on-going
2 David Westcott working on plan to move the remaining storage from 5-11 c/r to alternate storage – on-going.
3 Looking at rebining 19R to create T4 storage in RDC. Servers requiring 2-way mir storage will be moved to alternate T2 storage on later symms. Servers requiring raid-5 will be moved to 10R them back to 19R once rebin is complete.
4 SYMM 11R is now empty of attached servers, and is waiting to be decom’ed. This is required to configure the third section of the HDS array.
5 5c should be cleared of storage in the next few weeks. The server is being moved to 19C on the new raid-5 storage. All 420 LUNs will be available from 18th February (will take a while to move around 14TB of storage).
· Only server on 5C is EMEFLXBU. This server also has 2-way mir storage on symms

· 10C

· 11C

· 14C

6 8c/r are close to being decomm’ed. The following servers are on this SYMM

· tcedldat1p/2p/1c – new storage given

· fxofxdat1p/2p/1c – new storage given

· ukctiprsd15/drsd15 – no new storage given (202GB)

· uksecprsd68/drsd68 – new storage given

· ukwarprsd05/drsd05 – no new storage given (101GB)

· eqtgdb1lnp/c – no new storage given (620GB)

7 Once EMEFLXBU has moved off 14C this will free up 5TB of 2-way storage that will help with the remaining closed fa storage migrations on symms 5-11.
8 Working quickly to clear 6C/R to clear symms out of the DC. The main problem with this pair of SYMMs is gtenfs2cgc/rdc. Have tasked Dave Westcott (Project Manager) with locating the various teams using this server so we can move it.
9 Agreement needed how to clear disks of Citi data before returning to EMC currently;
· 5R

· 11R
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