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Regional Distributed Operations Infrastructure

EMEA
Storage and Capacity meeting

	Date/Time 8th April 2009 14:00
	Chair:


Paul Haynes

Minutes:

                Paul Haynes

	Attendees:
Gary Battersby (GB), Javed Dad (JD)

	Apologies:

Distribution:
Gary Battersby(GB), Javed Dad

	Meeting Room:
Telephone Conference

	Dial In:
020 7508 0485

	Conference Code:
587432

	
	


	 Storage Status

	Storage Platform
	Description
	Who

	Centera Storage Summary
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Centera ID Weeks availableUsed capacity (GB)Free Capacity (GB)% available

centera_CH_01E -4.85340786 5811 6347 52.20430992

centera_CH_01R -5.127064188 5860.88 6360.69 52.04478639

centera_DE_01E -18.91045769 44655 51786 53.69707904

centera_DE_02E #N/A #N/A #N/A #N/A

centera_PL_01G -2.126884599 15125 19307 56.07283922

centera_PL_01S -2.111479288 16405.82 25792.01 61.12165009

centera_PL_02G -1.691898449 7849.49 16708.54 68.03697202

centera_PL_02S -1.652833858 7844.77 16713.26 68.0561918

centera_TK_01T -5.919071221 13549.75 6124.08 31.12805183

centera_TK_01Y -3.633230314 13732.58 5941.25 30.19874625

centera_UK_01R -6.837659537 36926.92 59951.12 61.88308517

centera_UK_02R -6.559693342 29916.95 22248.12 42.64945873

centera_EGG_PB #N/A #N/A #N/A #N/A


	PH / CW / EMC

	Centera
	1. Move of Zurich Centera on-going.

2. PH to talk to Carl about a better way of working out remaining weeks available.
3. Gary to look at the Costs for the Egg Centera upgrade – on-going for next week.
4. Egg Space not moving week on week. Email send to Mark Barnes, and Keith Bedborough to confirm status of their application. Email archiving has bee suspended due to support issue on the current version of the software in use.
5. Carl has produced a new procedure for production of figures using the details supplied by Graham Rodel on a weekly basis, hope to have this in place by the next meeting. PH Will be talking to Carl this week to get the procedure. PH has spoken to Carl, but the procedure does not produce all the details in a format that can be used correctly at the moment. Will continue to work solution with Carl in the coming week.
	On-going


	London CGC/RDC free storage summary.
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Tier CGC RDC

Tier-1 40946 40946

Tier-2 19282 29954

Tier-3 18104 18103

Tier-4 27576 9067


	PH

	London CGC/RDC SAN
	1. Looking at rebining 19R to create around 50TB of local T4 storage in RDC. Details have been sent to Dave Westcott to review.
2. Completed requests have been reviewed and updated on the spreadsheet to reflect the current requirements. No details in last week sheet.
3. Confirmation from BAU that the London database is up-to-date and includes all the VR storage requests as well.
4. Chase Tim to get the back end written for the VR reports section. New process working. PH working on the new Excel sheets to produce meaningful results. A large number of the tickets are being cancelled due to the new CMB process.
	PH


	Meerbusch Free storage summary
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Tier EDC IXE

Tier-1 340.3955 885.0234

Tier-2 110.3057 2507.212


	

	Meerbusch SAN
	1. Storage required for Meerbusch as detailed in the table above.

2. Thomas Weise has asked when additional storage will be supplies to environment. This may come under the new FDC/RDC project.
3. Requests have been reviewed and updated on the spreadsheet to reflect the current requirements. – on-going process
4. Will confirm details with Thomas


	BAU

	RDC/FDC free Storage Summary
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Tier FDC RDC

Tier-3 41258.57 40775.21

Tier-4 38392.91 23788.41


	

	RDC/FDC SAN
	1. Requests have been reviewed and updated on the spreadsheet to reflect the current requirements.


	BAU

	Warsaw Storage Summary (free storage)
	Summary Details (GB)
Raid 1

Raid 5

XP1024 – GOL

1012

1741

XP24 – SEN

368

0


	

	Warsaw Storage
	Details to come from Sal Ahmed Monday AM before the meeting.
PH to chase Javed and Sal about the number of days remaining in the HP contract to allow us to obtain these figures.
	SA

	ECC Reporting
	1. Awaiting the required Planview code so I can get the VMWare instance created.
2. Sample reports delivered on Friday. These are being checked by EMC.

3. Reports from EMC use version XI but the current SOE version seams to be 7 so I have requested updated software. Waiting for Mike Styles to approve the costs of the upgraded software. PH has been given the new software but it does not yet work because it needs a licence key!. Still waiting on key.
4. Still waiting for a PM to assign the project codes. – Project codes given to required personnel.
	PH


AOB
General

1 SAN BAU to ensure the SAN Actual files for each branch are updated by closing off tickets as they are completed, and by contacting the required SA/PM and updating where required. – Complete (On-going process)
2 SAN for SONAR is being requested at 14.5TB of storage. 
3 The FDC/RDC environment SAN inventory needs to be – Complete (On-going process)
4 Sal to obtain HP details for Warsaw Hardware and send to Paul Haynes for update to these minutes prior to meeting. Gary asked Sal to get HP to detail what reports can be produced for this meeting.
5 10TB of Global Consumer Group storage to migrate EDC/IXE storage to the RDC/FDC environment, Completion date to be confirmed. This will facilitate the outstanding requirements for EDC/IXE. Expectations to be relayed to business groups once to the dates have been confirmed.
6 EGG project Request has been raised (SR1146) for a total of 33.1TB from the HDS array in the Egg Hotel.

7 Having problems producing the expected storage requests as the data produced from the VRs is not in the format that can be easily used. Will be working with Tim when he returns to ensure this get resoved asap.
Projects/Migration (Forsythe) work

1 Migration of Local HP storage from frames 5c to 11c to rebined 19C – on-going
2 David Westcott working on plan to move the remaining storage from 5-11 c/r to alternate storage – on-going.
3 Looking at rebining 19R to create T4 storage in RDC. Servers requiring 2-way mir storage will be moved to alternate T2 storage on later symms. Servers requiring raid-5 will be moved to 10R them back to 19R once rebin is complete.
4 SYMM 11R is now empty of attached servers, and is waiting to be decom’ed. This is required to configure the third section of the HDS array.
5 5c should be cleared of storage in the next few weeks. The server is being moved to 19C on the new raid-5 storage. All 420 T4 LUNS are now allocated (will take a while to move around 14TB of storage).
· Only server on 5C is EMEFLXBU. This server also has 2-way mir storage on symms

· 10C

· 11C

· 14C

· EMEFLXBU has put in VR ticket for full reclaim of all T2 storage.

· This will mean that 5C will then have no storage allocated.

6 8c/r are close to being decomm’ed. The following servers are on this SYMM – VT have been rasied to move the storage migrations along.
· fxofxdat1p/2p/1c – no new storage given (800GB) – VT 18912526
· ukctiprsd15/drsd15 – no new storage given (202GB) – VT 18912599
· uksecprsd68/drsd68 – new storage given – VT 18912577
· ukwarprsd05/drsd05 – no new storage given (101GB) – VT 18914517
· eqtgdb1lnp/c – no new storage given (620GB) - VT18912637
7 Once EMEFLXBU has moved off 14C this will free up 5TB of 2-way storage that will help with the remaining closed fa storage migrations on symms 5-11.
8 Working quickly to clear 6C/R to clear symms out of the DC. The main problem with this pair of SYMMs is gtenfs2cgc/rdc. Have tasked Dave Westcott (Project Manager) with locating the various teams using this server so we can move it. Meeting with Dave Westcott and developers of gtenfs2-CGC has raised the fact they use around 4TB of storage but have 7TB allocated.  Server currently has 3TB of T1 storage allocated out of 12c/r that is not being used (VR has been requested to reclaim). They have been sent details of 11 LUNS on 9c/r that they are not currently used. These will replace the drives on 6c/r. All drives on 6/r will then have replacement storage to move to.
9 Agreements has been confirmed for the fully symm erasure process. Change has been raised for SYMM 5R and 11R to be erased from Thursday this week and through the weekend.  SYMM5C will be erased after the change freeze on the FA ports have been blocked. SYMMs 5R and 11R have been degaussed and are due to be remoived the dc on the 25th April. 
10 SYMM 5C will be degaussed and powered off the from 13th April.  
11 Hope to be moving in remaining servers from 11C over next month. Reconfiguring 3 FAs from open to closed on 19C to facilitate the move on the 18th April.

12 SYMMs 5R 5C and 11R are due to be removed from the DC on the 25th April. All changes have been raised. Apertures to be raised.
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