# EMEA SAN Storage Capacity Planning

| Day: | Monday | Date: | 11th January 2016 | Time: | 10-11am BST |
| --- | --- | --- | --- | --- | --- |

| #### Participants |  |  |  |
| --- | --- | --- | --- |

| #### OOO |  |  |  |
| --- | --- | --- | --- |
| Dominik Wojnarowski | Simon Gibbs | Harbinder Dhinsa | Zbigniew Klos |
| Krishnam Vathsavai | Krzysztof Andrzejewski | Nik Doshi | Jon Gonzales |

Figure 1 - EMC – VMAX Capacity - Pool Utilization

| Site |  | CGC | CGC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| VMAX |  | 0703 | 0705 | 0678 | 3286 | 3073 | 3696 | 4330 | 0347 | 0671 | 0689 | 0706 | 0704 | 0688 | 0699 | 0485 | 1144 | 529 |
| Enabled Pool Devices | Total GB | 224071 | 156194 | 181999 | 165766 | 389505 | 166078 | 124019 | 257887 | 209497 | 102197 | 102197 | 224071 | 156194 | 224071 | 190871 | 102197 | 314717 |
|  | Used GB | 133820.1 | 41649.7 | 39888.0 | 94842.2 | 106233.8 | 0.0 | 82582.2 | 136974.3 | 132064.2 | 72831.5 | 74933.8 | 129697.6 | 41671.9 | 103104.1 | 96709.2 | 47823.3 | 417.6 |
|  | % full | 59.72% | 26.67% | 21.92% | 57.21% | 27.27% | 0.00% | 66.59% | 53.11% | 63.04% | 71.27% | 73.32% | 57.88% | 26.68% | 46.01% | 50.67% | 46.80% | 0.13% |
| Thin Devices | # Devices | 6789 | 4573 | 2265 | 7020 | 6441 | 0 | 4772 | 8187 | 7469 | 3639 | 3555 | 7797 | 4573 | 7359 | 6822 | 3219 | 389 |
|  | Virtual Capacity GB | 228905 | 154188 | 76369 | 236693 | 217171 | 0 | 160898 | 276041 | 251832 | 122696 | 119864 | 262891 | 154188 | 248123 | 230017 | 108535 | 13116 |
|  | capacity threshold | 448142 | 312388 | 328000 | 330905 | 264264 | 328000 | 328000 | 328000 | 418993 | 204393 | 204393 | 448142 | 312388 | 448142 | 381742 | 109880 | 242664 |
|  | # Allocated | 6717 | 1692 | 1938 | 1608 | 6210 | 0 | 5206 | 7882 | 4405 | 2930 | 3477 | 7328 | 1692 | 7065 | 6799 | 3219 | 2605 |
|  | GB Allocated | 226477 | 57049 | 65344 | 54217 | 209383 | 0 | 175531 | 265757 | 148523 | 98791 | 117234 | 247078 | 57049 | 238211 | 229242 | 108535 | 87833 |
|  | subscription vs allocated | 101.07% | 36.52% | 35.90% | 32.71% | 53.76% | 0.00% | 141.54% | 103.05% | 70.90% | 96.67% | 114.71% | 110.27% | 36.52% | 106.31% | 120.10% | 106.20% | 27.91% |
|  | GB Mapped(First Port) | 223732 | 55664.3 | 66838.6 | 85552.1 | 231604 | 0 | 124152 | 267836 | 77900.7 | 98122.4 | 114482 | 247547 | 55510.5 | 224101 | 231835 | 97366 | 0 |
|  | subscription vs Mapped | 99.85% | 35.64% | 36.72% | 51.61% | 59.46% | 0.00% | 100.11% | 103.86% | 37.18% | 96.01% | 112.02% | 110.48% | 35.54% | 100.01% | 121.46% | 95.27% | 0.00% |
| BCV's |  | 0.00 | 35908.40 | 0.00 | 49597.40 | 0.00 | 0.00 | 0.00 | 16925.80 | 0.00 | 108720.00 | 0.00 | 0.00 | 0.00 | 20567.20 | 0.00 | 0.00 | 0.00 |
| Site |  | FDC | FDC | FDC | FDC | FDC | FDC | FDC | FDC | FDC | FDC | FDC | FDC | FDC | ZDC | ZDC | Total |  |
| VMAX |  | 0879 | 3004 | 2804 | 3875 | 4652 | 0349 | 0667 | 0710 | 0712 | 0709 | 0713 | 1124 | 0313 | 1383 | 0377 |  |  |
| Enabled Pool Devices | Total GB | 193029 | 438220 | 83039 | 83039 | 191618 | 323541 | 102197 | 209497 | 209497 | 328695 | 190871 | 207351 | 314717 | 59724 | 44121 | 6270683 |  |
|  | Used GB | 10711.0 | 135797.6 | 47269.8 | 0.0 | 129097.5 | 202257.4 | 68357.6 | 144846.0 | 142086.0 | 242208.1 | 95527.1 | 88060.3 | 41623.4 | 29183.3 | 19521.6 | 2731790.2 |  |
|  | % full | 5.55% | 30.99% | 56.92% | 0.00% | 67.37% | 62.51% | 66.89% | 69.14% | 67.82% | 73.69% | 50.05% | 42.47% | 13.23% | 48.86% | 44.25% | 43.56% |  |
| Thin Devices | # Devices | 647 | 9316 | 3600 | 0 | 7513 | 11778 | 3766 | 7313 | 7280 | 10703 | 6824 | 7219 | 997 | 2575 | 1618 | 166018 |  |
|  | Virtual Capacity GB | 21815 | 314108 | 121381 | 0 | 253316 | 397119 | 126978 | 246572 | 245460 | 360873 | 230085 | 243403 | 33616 | 86821 | 54554 | 5597629 |  |
|  | capacity threshold | 328000 | 264264 | 328000 | 328000 | 328000 | 328000 | 204393 | 418993 | 418993 | 657390 | 381742 | 109880 | 164000 | 119447 | 88241 | 10258748 |  |
|  | # Allocated | 519 | 8396 | 1477 | 0 | 3714 | 10986 | 3509 | 3647 | 5498 | 10643 | 6791 | 4724 | 997 | 2172 | 1582 | 138042 |  |
|  | GB Allocated | 17499 | 283088 | 49800 | 0 | 125225 | 370415 | 118313 | 122966 | 185376 | 358850 | 228972 | 159279 | 33616 | 73233 | 53340 | 4566226 |  |
|  | subscription vs allocated | 9.07% | 64.60% | 59.97% | 0.00% | 65.35% | 114.49% | 115.77% | 58.70% | 88.49% | 109.17% | 119.96% | 76.82% | 10.68% | 122.62% | 120.90% | 72.82% |  |
|  | GB Mapped(First Port) | 0 | 317065 | 94220.5 | 0 | 129594 | 298250 | 64358 | 102742 | 111136 | 353872 | 240038 | 73860 | 0 | 61297.2 | 42854.1 | 4091530.4 |  |
|  | subscription vs Mapped | 0.00% | 72.35% | 113.47% | 0.00% | 67.63% | 92.18% | 62.97% | 49.04% | 53.05% | 107.66% | 125.76% | 35.62% | 0.00% | 102.63% | 97.13% | 65.25% |  |
| BCV's |  | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 81729.60 | 0.00 | 0.00 | 98689.30 | 113390.00 | 0.00 | 0.00 |  | 0.00 | 0.00 | 525527.70 |  |

|  | 7-Dec | 30-Nov | 23-Nov | 16-Nov | 9-Nov | 2-Nov | 26-Oct | 21-Sep | 14-Sep |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total GB | 6270683 | 6270683 | 5955966 | 5955966 | 5944936 | 5883684 | 5820170 | 5820170 | 5820170 |
| Used GB | 2731790.2 | 2718018.7 | 2697939.5 | 2695939.6 | 2712701.7 | 2683128.9 | 2680460.7 | 2558413.9 | 2541359.9 |
| % full | 43.56% | 43.34% | 45.30% | 45.26% | 45.63% | 45.60% | 46.05% | 43.96% | 43.66% |
| # Devices | 166018 | 165202 | 165756 | 167905 | 170033 | 178124 | 178097 | 175668 | 175609 |
| Virtual Capacity GB | 5597629 | 5570116 | 5588795 | 5661253 | 5733003 | 6005807 | 6004897 | 5922998 | 5921009 |
| capacity threshold | 10258748 | 10258748 | 10258748 | 10258748 | 10236688 | 10236688 | 10239057 | 10239057 | 10239057 |
| # Allocated | 138042 | 137512 | 137376 | 138379 | 139011 | 136820 | 137725 | 135924 | 135833 |
| GB Allocated | 4566226 | 4548356 | 4543770 | 4577589 | 4598898 | 4525024 | 4555538 | 4494813 | 4491745 |
| subscription vs allocated | 72.82% | 72.53% | 76.29% | 76.86% | 77.36% | 76.91% | 78.27% | 77.23% | 77.18% |
| GB Mapped(First Port) | 4091530.4 | 4091530.4 | 4091530.4 | 4091530.4 | 4136864.7 | 4136864.7 | 4158141.1 | 4160292.4 | 4157325.4 |
| subscription vs Mapped | 65.25% | 65.25% | 68.70% | 68.70% | 69.59% | 70.31% | 71.44% | 71.48% | 71.43% |

- 20150417

  - 2 new arrays should be up and ready within May.

- 20150424

  - Tentative dates for 2 new arrays would be May 11.

  - Migration of servers seen on 2nd week of May (take off Flexcube on 2230/2231).

  - Fast tracked request refused for EMEA (300GB).

- 20150508

  - RDC 689 came into 70% physical utilization threshold as of last week.

  - New arrays would be ready within the next 2 weeks depending on EMC.

- 20150515

  - Recap of additionals to the thresholds

    - 689 – physical since 4/29

    - 706 – physical and virtual since 3/25

- 20150522

  - So we keep over-subscription (currently 128%)  / pool written (currently 73%) in check and be able support further growth allocations for all existing allocations  can we get one or two of these storage groups on 0706 migrated to new array pair 1144 (RDC) / 1124 (FDC)

    - gcfxlxora1p_2p

    - gctmtsamldb1lnp

    - rdcctssfewd11p_12p

    - rdcgdsdbcvd01p_2p

    - rdcgdstrhld01p02p

    - rdcgtsncsaa01p02p

    - rdcgtssfewd01p_02p

- 20150529

  - 706 out of the virtual threshold watch

  - Timeline for migration for 706 to new arrays within the June – July timeline

- 20150605

  - FDC 710 passed the 70% physical threshold

  - RDC 706 went under the 125% virtual threshold

- 20150626

  - 3 pairs of replicated arrays would need migration as the said arrays are on the 70% physical usage and may go into the 80% if not migrated.

  - Consider looking into 689/710 pair usage.

- 20150724

  - 2230 / 2231 – out of the picture, being decomed

  - 706 – out of the red

- 20150731

  - Further discussion with Len on his visit in UK (Monday) regarding FDC capacity probability of buying new arrays for non-rep, BAU growth, etc.

- 20150807

  - FDC non-rep capacity for PO (issues and Len wasn’t aware of it). ETC soon to be released.

- 20150814

  - FDC 2804 out of the virtual threshold watch.

- 20150824

  - RDC 3286 out of the physical threshold watch.

  - FDC 2804 out of the physical and virtual threshold watch.

  - FDC 710 out of the physical threshold watch.

- 20150907

  - RDC 706 is back on the red – physical threshold watch.

  - RDC 4330 is out of the physical threshold watch. – Was part of the migration for the past 2 weekends.

  - RDC 3073 / RDC 678 capacity migrated and cleaned up. 3 VMware clusters (1101, 001p-6p, 001u-011u).

  - RDC 678 – 1 cluster remains.

- 20150914

  - FDC 713 joined the virtual threshold watch. Possibly from technical migrations in lieu of new arrays. CATE into 200% (general guidelines, will take advise from SAN team if needed be) virtual boundary.

  - 52 migrations over the last weekend.

- 20151012

  - 25 servers over last weekend. No issues.

  - VMAX installs in FDC, needs updates.

- 20151026

  - RDC 689 – out of the physical threshold watch

  - FDC 709 – in of the physical threshold watch

  - VMAX3 done by EMC, ETC within November. Migrations lined once up and running, targeted this weekend.

  - 41++ migrations for the past 2 weeks.

- 20151102

  - RDC 689 – is back on the physical threshold watch

  - ZDC 377 – in on the virtual threshold watch

    - Followed up with EMC for the additional disks but to no avail!

  - 3875 need to be cleaned. ETC of reclamation as a whole within November.

  - Migrations made for the last weekend - +/- 60 migrations.

- 20151109

  - 3875 has been moved

- 20151116

  - 3875 ready for allocations

  - ND suggestion of monitoring the utilization of arrays (i.e. utilization). Mean numbers (for high and low) would need to be agreed on. For further discussion.

  - Migrate 2804 to 3875 (Leg2 array) (3875 out of warranty within 2016). Proposal of SRDF migration instead of host –based version. After which 2804 (Rainbow / Leg1 array) is to be decomed as it is already out of warranty (mid-August 2015).

- 20151123

  - On the physical reds:

    - Decrease in RDC(4330), FDC(4652)

    - Increase in RDC(689, 706), FDC(709)

  - On the virtual yellows:

    - Decrease in RDC(4330), FDC(713)

    - ZDC(377) – out of the watchlist

- 20151130

  - On the physical reds 4330 (RDC) and FDC (4652) are out

  - Additional array 529 in RDC – ready for provisioning (albeit closure of emails between build team)

  - Dec 5th – last migration weekend (around 15)

  - 35++ migration over the last weekend

- 20151207

  - Replicated pair – purchase in 2015 Q4? Or pushed to 2016 Q1?

  - Migrations to resume on 9th January 2016.

- 20160111

Figure 2 - EMC – VMAX Capacity - Pool Utilization – Totals per site and Overall Total

|  | CGC Non-Rep | CGC-Rep | RDC Non-Rep | RDC-Rep | FDC Non-Rep | FDC-Rep | ZDC Non-Rep | Total Rep | Total Non-Rep | Total Rep+Non-Rep |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total GB | 538788 | 258391 | 1783121 | 1233297 | 1474356 | 878885 | 103844 | 2370573 | 3900110 | 6270683 |
| Used GB | 175444 | 89473 | 613025 | 586986 | 686501 | 531657 | 48705 | 1208116 | 1523674 | 2731790 |
| % full | 32.56% | 34.63% | 34.38% | 47.59% | 46.56% | 60.49% | 46.90% | 50.96% | 39.07% | 43.56% |
| # Devices | 7786 | 7792 | 39260 | 38247 | 39268 | 29472 | 4193 | 75511 | 90507 | 166018 |
| Virtual Capacity GB | 262521 | 262723 | 1323729 | 1289574 | 1323999 | 993707 | 141375 | 2546004 | 3051625 | 5597629 |
| capacity threshold | 1077577 | 516781 | 3566242 | 2466594 | 2948713 | 1757771 | 207689 | 4741146 | 7800220 | 12541366 |
| # Allocated | 7714 | 4911 | 39827 | 24042 | 37335 | 20459 | 3754 | 49412 | 88630 | 138042 |
| GB Allocated | 260093 | 165584 | 1342847 | 810624 | 1258824 | 689816 | 126574 | 1666024 | 2988338 | 4654362 |
| subscription vs allocated | 48.27% | 64.08% | 75.31% | 65.73% | 85.38% | 78.49% | 121.89% | 70.28% | 76.62% | 74.22% |
| GB Mapped(First Port) | 223732 | 153030 | 1269762 | 629580 | 1209225 | 502051 | 104151 | 1284661 | 2806870 | 4091530 |
| subscription vs Mapped | 41.53% | 59.22% | 71.21% | 51.05% | 82.02% | 57.12% | 100.30% | 54.19% | 71.97% | 65.25% |

| Site | Unformatted Total (GB) | Formatted Total (GB) | configured Total (GB) | Usable | Used | free | Allocated | %Used | %allocated | # Frames |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total EMEA Sites | 19,531,870.24 | 17,811,091.67 | 15,927,758.04 | 10,915,770.91 | 5,290,923.97 | 5,624,846.94 | 7,664,304.54 | 48% | 70% | 87 |
| Swiss | 223,776 | 203,380 | 135,956 | 118,961 | 63,513 | 55,448 | 137,569 | 53% | 116% | 4 |
| FDC | 8,273,064 | 7,545,939 | 6,732,294 | 4,595,900 | 2,193,542 | 2,402,358 | 3,340,415 | 48% | 73% | 31 |
| RDC | 9,132,038 | 8,332,452 | 7,475,514 | 5,041,001 | 2,519,889 | 2,521,113 | 3,585,617 | 50% | 71% | 35 |
| CGC | 1,485,847 | 1,350,099 | 1,274,943 | 912,555 | 266,627 | 645,928 | 353,350 | 29% | 39% | 6 |
| Poland | 239,105 | 217,368 | 146,822 | 128,469 | 128,469 | 0 | 128,469 | 100% | 100% | 4 |
| Turkey DC | 114,341 | 103,946 | 104,321 | 89,930 | 89,930 | 0 | 89,930 | 100% | 100% | 3 |
| Russia DC | 63,699 | 57,909 | 57,909 | 28,954 | 28,954 | 0 | 28,954 | 100% | 100% | 4 |
| Site Total | 19,531,870.24 | 17,811,091.67 | 15,927,758.04 | 10,915,770.91 | 5,290,923.97 | 5,624,846.94 | 7,664,304.54 | 48% | 70% | 87 |

| Unformatted Total (TB) | Configured Total (TB) | Allocated (TB) | Free (TB) | Unformatted Total (PB) | Configured Total (PB) | Allocated (PB) | Free (PB) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 19,074.09 | 15,554.45 | 7,484.67 | 5,493.01 | 18.63 | 15.19 | 7.31 | 5.36 |

- 20160111

SRDF Capacity Summary

Only significant change since September 7th is 3875 allocated reduced to 20TB due to migrations

SRDF/A RDC R1

Serial    Pool       Allocated            Pool %

4330       121         152                         74

0689       100         103                         72

0706       100         114                         71

1144       100         74                           30

4330 is only Bi-Directional array. 152TB = 131 TB R1 + 21TB R2

SRDF/A FDC R1

2804       82           91                          59

3875       82           20                          14

0667       100         64                          35

2804 and 3875 are RAID6(14+2)

3875 is being migrated to 0677 hence low allocated/pool written

SRDF/S CGC <-> RDC

CGC 000295700705

RDC 000295700688

Pool                       156

Allocated            55

Pool Written      26

- 20150921

  - Make sure that clean-up is done after migrations.

- 20160111

Figure 3 - EMC – DMX Capacity

| Loc |  | Array | Used Cap (GB) | Free Cap | Total |
| --- | --- | --- | --- | --- | --- |
| FDC | Non-Rep | 000290103943 | 10,832 | 106,355 | 117,187 |
| FDC | Rep | 000290105349 | 10,018 | 3,841 | 13,859 |
| RDC | Rep | 000290103452 | 35,487 | 76,723 | 112,210 |
| RDC | Rep | 000290103720 | 6,620 | 53,480 | 60,100 |
| RDC | Rep | 000290105373 | 9,785 | 13,005 | 22,790 |

| Current Report |  |  |  | Last Report |  |
| --- | --- | --- | --- | --- | --- |
| SID | GB | TB |  | SID | Final Cap GB |
| 290103452 | 23,071.76 | 22.53 |  | 290103452 | 29,681.80 |
| 290103720 | 3,003.76 | 2.93 |  | 290103720 | 3,003.76 |
| 290103943 | 4,455.00 | 4.35 |  | 290103943 | 4,455.00 |
| 290105349 | 10,018.17 | 9.78 |  | 290105349 | 10,018.17 |
| 290105373 | 1,943.04 | 1.9 |  | 290105373 | 1,943.04 |

Action Items:

  - 20150424

    - Most DMX’s for decom within April 2015

  - 20160111

Figure 4 - HDS – USP-V and VSP’s– Capacity:

| Location | Array | Volumes | Allocated Capacity (TB) | % to Total | Unallocated Capacity (TB) | % to Total | Reserved Capacity (TB) | % to Total | Total | % Full Total | Total Less Reserved | % Full Less Reserved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC | HUSVM_GBOKH010N0204 | 974 | 33.15 | 45.57% | 1.36 | 1.87% | 38.23 | 52.56% | 72.74 | 98.13% | 34.51 | 45.57% |
| RDC | HUSVM_GBOQH010N0214 | 309 | 71.68 | 49.53% | 0.00035437 | 0.00% | 73.04 | 50.47% | 144.72 | 100.00% | 71.68 | 49.53% |
| RDC | VSP_GBOKH005N3518 | 2390 | 220.46 | 47.21% | 0.13256 | 0.03% | 246.43 | 52.77% | 467.02 | 99.97% | 220.59 | 47.21% |
| RDC | VSP_GBOKH006N5362 | 2675 | 174.71 | 50.86% | 0 | 0.00% | 168.8 | 49.14% | 343.51 | 100.00% | 174.71 | 50.86% |
| FDC | HUSVM_DEOLH010N0516 | 501 | 15.24 | 28.58% | 0.04442 | 0.08% | 38.04 | 71.34% | 53.32 | 99.92% | 15.28 | 28.58% |
| FDC | VSP_DEOLH004N7026 | 2858 | 246.42 | 54.52% | 0.06773 | 0.01% | 205.49 | 45.46% | 451.98 | 99.99% | 246.49 | 54.52% |
| FDC | VSP_DEOLH005N0365 | 4268 | 163.57 | 44.89% | 2.67 | 0.73% | 198.15 | 54.38% | 364.39 | 99.27% | 166.24 | 44.89% |

Update:

- 20150227

  - 75189 and 78998 should be off the list by the next meeting minutes.

- 20150417

  - Awaiting John Bachant’s team for updates.

- 20150424

  - Follow-up with John Bachant’s team for updates.

  - Most USPV’s for decom within April 2015

- 20150508

  - JG to follow up with John’s team.

- 20150529

  - JP of HDS will be sending some sample information. If found useful for capacity monitoring, it’ll be send from him on a regular sis.

  - Manual login would be made to update the HDS sheets. Process document would be made to be forwarded for action to Wipro.

- 20151102

  - To be updated using SRM reports within next week.

- 20151109

  - JG to reflect srm report on this part

- 20160111

Figure 5 – EMC - Clariion Capacity:

| Loc | Type | Array | Market Standard | Formatted | format Lost | Physical total | Parity Lost | Pool Usable | Pool Used | Pool Free | Spare | %Used | Host Allocations | %Allocated |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC | Clariion | rdc1-ax4-0082 | 4,079 | 3,976 | 103 | 3,708 | 1,720 | 1,988 | 1,720 | 268 | 268 | 87% | 1,720 | 87% |
| RDC | Clariion | rdc4-ac4-0576 | 20,877 | 18,979 | 1,898 | 18,979 | 8,964 | 10,015 | 10,015 | 0 | 1,051 | 100% | 10,015 | 100% |
| RDC | Clariion | rdc4-ax4-0006 | 7,863 | 7,416 | 447 | 7,148 | 3,440 | 3,708 | 3,440 | 268 | 268 | 93% | 3,440 | 93% |
| RDC | Clariion | rdc4-ax4-0007 | 7,646 | 7,219 | 427 | 6,951 | 3,243 | 3,708 | 3,708 | 0 | 268 | 100% | 3,708 | 100% |
| Russia DC | Clariion | pres-ax4-0062 | 23,003 | 20,911 | 2,091 | 20,911 | 10,456 | 10,456 | 10,456 | 0 | 0 | 100% | 10,456 | 100% |
| Russia DC | Clariion | prof-ax4-0054 | 23,003 | 20,911 | 2,091 | 20,911 | 10,456 | 10,456 | 10,456 | 0 | 0 | 100% | 10,456 | 100% |
| Russia DC | Clariion | prof-ax4-0127 | 8,847 | 8,043 | 804 | 8,043 | 4,021 | 4,021 | 4,021 | 0 | 0 | 100% | 4,021 | 100% |
| Russia DC | Clariion | prof-ax4-0103 | 8,847 | 8,043 | 804 | 8,043 | 4,021 | 4,021 | 4,021 | 0 | 0 | 100% | 4,021 | 100% |
|  | Total |  | 127,931 | 117,909 | 10,021 | 116,300 | 56,722 | 59,579 | 58,562 | 1,016 | 2,659 | 98% | 58,562 | 98% |

Note	Red – All hosts connected to the array are decommissioned. Array recommended for decommissioning.

Yellow – Some hosts connected to the array are decommissioned

Green – Hosts connected to the array are active

- 20160111

Figure 6 – Switch Utilisation and Capacity:

| Citigroup Distributed Fibre Switch Capacity Report (EMEA) for Sept 2014 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Site | San | Total Installed | Used Ports | Free Ports | % Free | Switch Count |
| Total All Sites |  | 18,496 | 11,637 | 6,859 | 37.1% | 106 |
| Citigroup Centre DC, London | Core (Tape) Cisco | 96 | 32 | 64 | 66.7% | 2 |
| Citigroup Centre DC, London | Core (Disk) Cisco | 408 | 182 | 226 | 55.4% | 2 |
| Citigroup Centre DC, London | Edge (Disk) Cisco | 1,296 | 433 | 863 | 66.6% | 6 |
| Citigroup Centre DC, London | Core SRDF Cisco | 144 | 20 | 124 | 86.1% | 2 |
| Total Site |  | 1,944 | 667 | 1,277 | 66% | 12 |
| Riverdale DC, London | Core (Tape) Cisco | 264 | 237 | 27 | 10.2% | 2 |
| Riverdale DC, London | Core (Disk) Cisco | 1,511 | 858 | 653 | 43.2% | 6 |
| Riverdale DC, London | Edge (Disk) Cisco | 5,824 | 3,870 | 1,954 | 33.6% | 34 |
| Riverdale DC, London | Core SRDF Cisco | 599 | 371 | 228 | 38.1% | 4 |
| Total Site |  | 8,198 | 5,336 | 2,862 | 35% | 46 |
| Frankfurt DC, Germany | Core (Tape) Cisco | 240 | 215 | 25 | 10.4% | 2 |
| Frankfurt DC, Germany | Core (Disk) Cisco | 1,831 | 1,290 | 541 | 29.5% | 10 |
| Frankfurt DC, Germany | Edge (Disk) Cisco | 5,437 | 3,759 | 1,678 | 30.9% | 22 |
| Frankfurt DC, Germany | Core SRDF Cisco | 360 | 121 | 239 | 66.4% | 2 |
| Total Site |  | 7,868 | 5,385 | 2,483 | 32% | 36 |
| Welle DC, Germany | Core (Tape) Cisco | 96 | 35 | 61 | 63.5% | 2 |
| Welle DC, Germany | Core SRDF Cisco | 108 | 32 | 76 | 70.4% | 2 |
| Total Site |  | 204 | 67 | 137 | 67% | 4 |
| Swiss DC Blwg, Switzerland | Core (Tape) Cisco | 48 | 4 | 44 | 91.7% | 2 |
| Swiss DC Blwg, Switzerland | Core (Disk) Cisco | 112 | 72 | 40 | 35.7% | 2 |
| Total Site |  | 160 | 76 | 84 | 53% | 4 |
| Swiss DC Colt, Switzerland | Core (Tape) Cisco | 48 | 40 | 8 | 16.7% | 2 |
| Swiss DC Colt, Switzerland | Core (Disk) Cisco | 74 | 66 | 8 | 10.8% | 2 |
| Total Site |  | 122 | 106 | 16 | 13% | 4 |
| Total All CTI Sites |  | 18,496 | 11,637 | 6,859 | 37.1% | 106 |

- 20160111

Figure 7 – EMC/HDS - Tech Refresh

Below full list of all EOL source arrays

| Location | Frame | Serial number | Vendor | Storage Tier | Replication Partner | Model |
| --- | --- | --- | --- | --- | --- | --- |
| RDC | Sym-290102819 | 290102819 | EMC | Non-Rep |  | Symmetrix DMX3-24 |
| RDC | Sym-290102839 | 290102839 | EMC | Replicated | Sym-290102838 | Symmetrix DMX3-24 |
| CGC | Sym-290102838 | 290102838 | EMC | Replicated | Sym-290102839 | Symmetrix DMX3-24 |
| CGC | Sym-290101868 | 290101868 | EMC | Non-Rep |  | Symmetrix DMX3-24 |
| FDC | fdchds02_18779 - Thin | 18779 | HDS | Replicated | RDCHDS02 - Thin | R600 |
| FDC | fdchds02_18779 - Thin |  | HDS | Non-Rep |  | R600 |
| RDC | RDCHDS02 | 18850 | HDS | Non-Rep |  | R600 |
| RDC | RDCHDS02 - Thin |  | HDS | Replicated | fdchds02_18779 - Thin | R600 |
| RDC | RDCHDS02 - Thin |  | HDS | Non-Rep |  | R600 |
| FDC | Sym-290103943 | 290103943 | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| CGC | Sym-290103336 | 290103336 | EMC | Replicated | Sym-290103471 | Symmetrix DMX4-24 |
| FDC | Sym-290103810 | 290103810 | EMC | Replicated | Sym-290103720 | Symmetrix DMX4-24 |
| RDC | Sym-290103720 | 290103720 | EMC | Replicated | Sym-290103810 | Symmetrix DMX4-24 |
| FDC | Sym-290103564 | 290103564 | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| FDC | Sym-290103550 | 290103550 | EMC | Replicated | Sym-290103471 | Symmetrix DMX4-24 |
| RDC | Sym-290103471 | 290103471 | EMC | Replicated | Sym-290103550 | Symmetrix DMX4-24 |
| FDC | Sym-290103544 | 290103544 | EMC | Replicated | Sym-290103452 | Symmetrix DMX4-24 |
| RDC | Sym-290103452 | 290103452 | EMC | Replicated | Sym-290103544 | Symmetrix DMX4-24 |
| RDC | Sym-290103452 |  | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| RDC | RDCHDS01 | 75189 | HDS | Non-Rep |  | R600 |

Below are Target arrays

To either non-replicated HDS Arrays:

1. RDC GBOKH006N5362 (BAU-TR VSP)

2. FDC DEOLH005N0365 (BAU-TR VSP)

or Replicated EMC Arrays:

3. RDC Rep 000292604330 (EMC VMAX)

4. FDC Rep 000292604652 (EMC VMAX)

Or new Non-rep EMC arrays:

5. RDC non-rep CK295700347 (EMC VMAX)

6. FDC non-rep CK295700349 (EMC VMAX)

Tech Refesh 2014

| Project | Source array | Capacity (TB) - 24Apr14 | Site | Fabric | Rep status | Target Array |
| --- | --- | --- | --- | --- | --- | --- |
| TR2014 | 78998 | 91.88 | RDC | McData | Non-Rep | 3518 (50 TB reserved) |
| TR2014 | 292600623 | 159.15 | CGC | McData/Cisco | Non-Rep |  |
| TR2014 | 292600745 | 27.06 | CGC | McData/Cisco | Rep |  |
| TR2014 | 292600552 | 61.06 | RDC | McData/Cisco | Rep |  |
| TR2014 | 292600678 | 236.07 | RDC | McData/Cisco | Non-Rep |  |
| TR2014 | 292600879 | 269.46 | FDC |  | Non-Rep |  |
| TR2014 | 292602230 | 166.51 | RDC |  | Rep | 295700689 (50TB reserved) |
| TR2014 | 292602231 | 7.72 | FDC |  | Rep | 295700710 (50TB reserved) |
| TR2014 | 292602262 | 55.84 | BLWG/ZURICH |  | Non-Rep |  |

Tech Refresh 2015

Source arrays – 3073 and 3004

Target arrays – Gold arrays

- 20150123

  - Change freeze for market in EMEA due to the Greece elections may dwindle the supposed 19 migrations to 0.

- 20150130

  - Postponed servers for the 1/24 and 1/31 weekends would be put off for the February weekends.

- 20150206

  - Looking into 60+ hosts this coming weekend.

- 20150213

  - Planning for 70++ hosts this coming weekend.

- 20150227

  - Planning for 100++ hosts, 50++ coming off from bumped off from last weekend.

- 20150306

  - Planning for 60 + 6 decoms.

- 20150417

  - Planning for 10++ migrations for the weekend.

- 20150424

  - Planning for 25++ (29) migrations for the weekend.

- 20150508

  - Planning for 20++ migrations for the weekend.

- 20150529

  - Planning for 25++ migrations for the weekend.

- 20150605

  - Planning for 20++ migrations for the weekend.

- 20150619

  - In order to tech refresh out of warranty  non-replicated  arrays 000292600879 &  000292603004 we require 72TB + 374 TB respectively so 446 TB in total

  - At time of writing we have ~150TB available to allocate thus ~300TB shortfall.

  - The 150TB is being used for growth and new requests hence in practice much less that 150TB as time goes by.

- 20150731

  - Planning for 7++ migrations for the weekend.

- 20150807

  - Finished around 12 migrations over the last weekend.

- 20150814

  - Finished around 7++ migrations over the last weekend.

- 20150907

  - Finished around 60 completed migrations last weekend (most VMware).

  - CISCO CGC (Jade) planned for the weekend, 8AM Saturday, September 12, 2015, ends by 6PM, same day.

- 20150921

  - 42 migrations over the last weekend.

  - Change freeze on the next 2 weekends, no migrations.

- 20151012

  - 25 migrations over the weekend.

- 20151026

  - Project team working on their priorities (with storage) and updates should come out within this week.

  - No change for 3875 (target array to be de allocated through host based migration). Reclaims need to be seen coming off from the migrations on the weekends. 3875 is candidate and lined up for lift and shift FDC migration.

- 20151102

  - Still target to clean up 3875.

  - Focus on FDC (in line with the lift and shift migration)

- 20151109

  - 3875 finished

- 20151207

  - Migrations to resume on 9th January 2016.

- 20160111

Figure 8 - “Archive” storage (KDB use only):

| Location | Array | Volumes | Allocated Capacity (TB) | % to Total | Unallocated Capacity (TB) | % to Total | Reserved Capacity (TB) | % to Total | Total | % Full Total | Total Less Reserved | % Full Less Reserved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC | HUSVM_GBOQH010N0214 | 309 | 71.68 | 49.53% | 0.00035437 | 0.00% | 73.04 | 50.47% | 144.72 | 100.00% | 71.68 | 49.53% |
| RDC | VSP_GBOKH005N3518 | 2390 | 220.46 | 47.21% | 0.13256 | 0.03% | 246.43 | 52.77% | 467.02 | 99.97% | 220.59 | 47.21% |

- 20150123

  - Request from SA’s in CGC/RDC for 5TB growth storage.

- 20150306

  - Will be worked in April.

- 20150410

  - Purchase on hold. This is being flagged as an issue.

- 20150424

  - HUSVM 214 is at 83%.

  - Pending purchase for additional capacity didn’t go through due to insufficient justification. Possible upcoming offering would have an archive option. Specific product needs to be mentioned.

- 20150508

  - Awaiting for another team’s roll-out for archive and mention to the KDB team.

- 20150529

  - Usage around 90%++.

- 20151012

  - 1.6TB left in CGC.

  - Q4 usage forecasted from KDB team.

  - Need forecast for 2016 needs.

- 20151026

  - KDB usage more than 90%.

  - Need forecast for further usage due to the 90% usage.

  - Need to engage the project team for funding for additional disk (for space). Else the option would be hosting the additional space needed in VMAX (and not using bronze storage).

- 20151102

  - KDB usage is exhausted (used up)

  - Funding needed in HUSVM for additional pools. Email has been sent out. Follow-up for reply on email.

- 20151109

  - Reach out to the backup team for “RFP | Release for Production: IBM Spectrum Archive EE (LTFS-EE) - Solutions Guide” for KDB options.

- 20151130

  - For follow-up.

- 20151207

  - CATE announcement to look into Spectrum Archive (tape mimicking filesystems).

  - Communicate with the KDB team for their options but leaning into the disk solution.

- 20160111

Figure 9 - “Bronze” Storage:

| Location | Array | Volumes | Allocated Capacity (TB) | % to Total | Unallocated Capacity (TB) | % to Total | Reserved Capacity (TB) | % to Total | Total | % Full Total | Total Less Reserved | % Full Less Reserved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC | HUSVM_GBOKH010N0204 | 974 | 33.15 | 45.57% | 1.36 | 1.87% | 38.23 | 52.56% | 72.74 | 98.13% | 34.51 | 45.57% |
| RDC | HUSVM_GBOQH010N0214 | 309 | 71.68 | 49.53% | 0.00035437 | 0.00% | 73.04 | 50.47% | 144.72 | 100.00% | 71.68 | 49.53% |
| FDC | HUSVM_DEOLH010N0516 | 501 | 15.24 | 28.58% | 0.04442 | 0.08% | 38.04 | 71.34% | 53.32 | 99.92% | 15.28 | 28.58% |

Target would be those with Tech refresh.

  - 20150123

    - 300GB growth allocated

  - 20150206

    - There’s a foreseen growth in bronze. Looking into FDC, non-rep.

    - Suggested storage forecasting with Nik, Satish and the capacity team.

  - 20150227

    - 214 and 516 are still fully utilized.

  - 20150417

    - Further updates needed.

  - 20150508

    - Direction needed for bronze.

  - 20151207

    - Projects are trying to look into but would need funding.

    - Need for a plan.

  - 20160111

Rainbow Project :-

- 20150130

  - Consolidation being sought amongst the SA teams.

- 20150206

  - Activities still on-going.

- 20150213

  - Migrations needed as additional capacity is being asked

- 20150227

  - Migrations are still on-going

- 20150410

  - Updates due by next week. Meetings with Karl Pelz needed.

  - Warranty ends in August.

- 20150417

  - Need to clean on the application’s owner’s side for reclamation.

- 20150424

  - MSC and replication consolidation (and migration) still underway. No refresh yet for Leg 1 (specifically 2804).

  - Array is out of warranty by August.

  - Has been flagged in management meetings.

- 20150508

  - Server reboots needed.

- 20150529

  - Still server reboots needed.

  - Need to be discussed with weekly meeting with the client, need to have Rob Martin’s buy in.

- 20150605

  - Project team rebooted a pair of servers from a total of about a hundred. Reclaim can be done on the rebooted hosts.

  - 2804 to expire on Q3 2015

  - 3875 to expire on Q4 2016

- 20150619

  - Migration related – lift and ship from FDC1A to FDC1B – project team’s way of having more storage with target date of 25th July.

- 20150731

  - Migrations from 3875 to 667 for this coming weekend (8/1 to 8/2).

- 20150807

  - Migrations on-going.

- 20150907

  - Migrations on-going.

- 20150914

  - Rainbow migrations, 18 done over the weekend. Currently ~ 40% done.

- 20150921

  - Rainbow migrations ~ approaching 21 out of 42 over the last weekend.

- 20151012

  - No moves from 3875 (move back of dates for migration – planning for the remaining 2015 Q4), needs update from rainbow team.

- 20151026

  - No movement on usage for 3875.

- 20151102

  - Targeting movement of 3875. It is crucial for the remaining host to be migrated within this week and to be cleaned up by Friday to be ready for the physical lift and shift on the weekend.

- 20151109

  - 3875 moved.

- 20151130

  - 3 “big” moves within 2016.

    - AIX to Redhat. (April).

    - Migration of SRDF to Dataguard.

    - GCG UAT’s only  to MWDC.

- 20151207

  - Awaiting for further updates from project team.

- 20160111

VMWARE

Pending allocation on RDC – 118TB
Pending allocation on FDC – 116TB

Figure 10 – VMware allocations

| Title | Date Entered | TCRS # | Reserved & allocated | RDC Non-replicated total(TB) | FDC Non-replicated total (TB) |
| --- | --- | --- | --- | --- | --- |
| EMEA VMware storage allocations - RDC | 10/9/2012 | CAP0025219 | Allocation completed | 3 | 0 |
| EMEA VMware storage allocations - RDC | 1/30/2013 | CAP0025885 | Allocation completed | 18 | 80 |
| EMEA VMware storage allocations - RDC | 1/30/2013 | CAP0025889 | Allocation completed | 0 | 18 |
| VMWARE Storage Request - GP RDC Cluster | 2/21/2013 | CAP0027327 | Allocation completed | 9 | 0 |
| EMEA VMware storage allocations - FDC | 2/21/2013 | CAP0026751 | Allocation completed | 0 | 3 |
| VMWARE Storage Request - GP FDC Cluster | 2/21/2013 | CAP0027369 | Allocation completed | 0 | 9 |
| VMware Infrastructure - RDC LVM Add-on | 2/27/2013 | CAP0025231 | Allocation completed | 18 | 0 |
| VMWARE Storage Request - LVM – OnTrack | 3/18/2013 | CAP0027823 | Allocation completed | 6 | 0 |
| VMware Infrastructure - EMEA AV Scanne | 4/4/2013 | CAP0027926 | Allocation completed | 3 | 3 |
| VMware - Additional LVM Capactity Request | 7/9/2013 | CAP0029978 | Allocation completed | 35 | 0 |
| VMware Infrastructure - Turkey | 5/31/2013 | CAP0025142 |  | 19 | 1 |
| VM Cluster / ESX Server |  | CAP0031616 |  | 90 | 90 |
| VM Cluster / ESX Server |  | CAP0031615 |  | 0 | 21 |
|  |  | CAP0030542 |  | 9 | 5 |
|  |  |  | Total | 210 | 229 |
|  |  | Pending Allocations |  | 118 | 116 |

- 20150123

  - Migrations with January migrating to XIV. Sign-offs for VCenter needed from VMware teams.

- 20150130

  - 3 clusters for vmotion (migration) to XIV scheduled for this weekend.

- 20150206

  - Activities from last weekend postponed and will be rescheduled for 1 cluster. Other 2 completed. Reclamation will be done on the 14th for the completed clusters.

- 20150213

  - Reclaiming 1 cluster this weekend.

- 20150227

  - Pending migrations due to utilization of XIV’s.

- 20150306

  - 3 clusters for reclaim – last lot for the moment.

- 20150313

  - Awaiting for the purchase of additional storage.

- 20150417

  - No more allocations until purchase specifically for this.

- 20150508

  - RDC 347, a possible candidate.

- 20150529

  - Possibility of XIV but not finalized, currently being discussed.

- 20150814

  - Awaiting for the XIV’s to be put into production.

- 20150907

  - Proposed using only XIV’s but the direction is to leave those working in other arrays as is. Only new ones are being directed to the XIV’s.

- 20150914

  - Awaiting VMware team to proceed in FDC.

  - Meeting within the week of 20150914 for the migration scheduling.

- 20150921

  - FDC migration started last Friday 20150919. Updated information to follow.

- 20151026

  - FDC, VMAX’s is being waited upon for migration for the biggest chunk (110TB++). Targeting to complete migration 3073 within 2015 (retargeting within January or Q1 2016), but unlikely due to priorities of the apps within the frames.

- 20151102

  - Migration from 347 to XIV – backed to 349 due to the XIV future usage to be used for the first cluster. 3004, 709, HDS VSP’s and new VMAX3 to be utilized for the other cluster.

- 20151109

  - 349 allocated. 115TB, awaiting for the new VMAX3. FW rules for FDC already raised by KA (for further update/s), for further testing.

- 20151116

  - FDC – 347 and VMAX3 provisioned to the clusters – still in progress. For further for ETC from the VMware team.

- 20151123

  - Migrations (FDC) are on-going, ETC within January. RDC, planning stage until within January.

- 20151130

  - Errors encountered where data were not copied. Awaiting for vendor to revert back to the issues, pending the migrations (which may be put off for January due to lack of time due to the upcoming change freeze).

- 20151207

  - VMware migrations on hold due to errors.

- 20160111

XIV

Figure 11

| System Name | Location | Pool Name | Hard Volume Total (TB) | Used Volumes (TB) | Percentage Used (%) | Soft Volume Total (TB) | Volumes Allocated (TB) | Percentage Used (%) | Snapshots reserved (GB) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEOLI001N1188 | FDC | 7861188_SATA3TB | 243.4 | 17.3 | 7.11% | 243.4 | 71.6 | 29.42% | 0 |
| GBOKI001N1239 | RDC | 7861239_SATA3TB | 241 | 0 | 0.00% | 241 | 0 | 0.00% | 0 |

- 20150213

  - 1 cluster has been migrated

- 20150227

  - Both XIV’s are almost 100% utilized

- 20150410

  - Purchase needed. Need to converse with Nik, re tech refresh / migrations. SG to converse with Nik.

- 20150522

  - 2 new arrays to be bought within Q2

- 20150619

  - No final decision yet at least for the current quarter.

- 20150626

  - Possible purchase but no confirmation as of the moment.

- 20150731

  - New XIV’s being brought up, on-going.

- 20150807

  - New XIV’s on-going for being brought up.

- 20150814

  - Configuration on going. Looking into September 2015 timeframe for ETC.

- 20150914

  - FDC array online.

  - RDC array – component replacement needs to be done by IBM.

- 20150921

  - RDC fully configured as of evening of 20150919. Finalizing formality (documentation) in Aperture systems etc.

- 20151012

  - New XIV’s are installed and live. Allocations made in FDC. Need update in RDC.

  - Some allocations to be made were halted for the incoming projections for next year. Will be looking into the VMAX’s for the array.

- 20151026

  - Allocation were already made and clean-ups need to be performed.

- 20160111

# Announcements / Recent Issues / Guidelines

- 20150123

  - JG / SG / ND – Talks about gaps in TCRS approvals, NAM allocations, soon to be FTSM for further discussions.

- 20150130

  - SM – need inputs for automation

- 20150206

  - Over subscription on 375

  - 500GB growth in 0204

  - 67TB – possible Vmware for XIV

- 20150213

  - Nik – 168TB needed for XIV on both RDC and FDC

- 20150306

  - Movements within the global SAN team

  - Aperture tickets for migration are being done and some are finished

- 20150417

  - Exchange team wants to expand their capacity for snapshots in the FDC VNX arrays as they have budget now compared to a year ago.

- 20150508

  - Awaiting completion of exchange team action items.

- 20150529

  - All EMC disk arrays lined for decom completed. HDS to follow suit.

- 20150626

  - Meeting to be moved 30 minutes earlier starting next week.

- 20150731

  - Discrepancies on devices with regards to aperture i.e. entries in aperture says its decomed whereas it is still in production and otherwise.

- 20150807

  - SG issues in logging in.

- 20150814

  - Solutioning team should be consulted with the regards to capacity requirements as they collaborate with OCC(?).

  - Concerns of EMC re-issuing PO as the EMC Germany contact is out of office and has impeded the activities.

- 20150914

  - Jade fabric has been migrated over the last weekend. Jade fabric subject for decom. Suggested to be decomed after Ruby has been migrated. For the meantime, Jade ports should be switched off.

  - It is noted that extreme caution is to be done during the migration / decom as the probability of someone plugging in to the supposed to be decomed ports.

- 20150921

  - Approved unconfirmed VMAX40K / VMAX3 with no specifications (200/300TB) as of the moment in RDC (non-rep), with other information including Zurich.

  - Need to double check what was approved, product and specs with internal Citi and vendor.

- 20151012

  - ZK to include DW in DL

  - For FDC migration -> need input / info for the P-series migration (ports)

- 20151026

  - New VMAX3 is being delivered, for power up for the coming weekend (Build Team responsibility). Build Team needs to be properly introduced.

  - Need to be wary about network changes that bypass the SAN team’s approvals.

- 20151102

  - Need to know the requirements for capacity requirements for 2016.

  - SG to send details for the storage requirements to DW.

- 20151109

  - Rules in ESRS in FDC (313) is in green, will be asking EMC to check the status.

- 20151116

  - JG to update HDS from HCS.

- 20151207

  - Resume capacity meeting by 11th January 2016.

- 20160111

| #### Next Meeting: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day: | Monday | Date: | 18th January 2016 | Time: | 10:00 – 11:00hrs GMT |