# Meeting Agenda / Minutes

| Meeting: | CTI EMEA DS SAN Projects and Integration |
| --- | --- |

| Day: | Tuesday | Date: | 29th July 2014 | Time: | 10-11pm (BST) |
| --- | --- | --- | --- | --- | --- |

| #### Participants |  |  |  |
| --- | --- | --- | --- |
| Ashok Reddy (AR) | Simon Gibbs (SG) | Krishnam Raju (KR) | Harbinder Dhinsa (HD) |
| Zbigniew (ZK) | James Gonzales (JG) | Pawel | Nigel Chilcott (NC) |

| #### Apologies |  |  |  |
| --- | --- | --- | --- |
|  | Salauddin Ahmed (SA) |  |  |

TEAM ROTA – for PRC/Project Kick off/RFC Scrub Meeting

| From | To | Primary | Secondary |
| --- | --- | --- | --- |
| 05/05/14 | 30/05/14 | James | Harbinder |
| 02/06/14 | 27/06/14 | Harbinder | Krishnam |
| 30/06/14 | 31/07/14 | Krishnam | Simon |
| 04/08/14 | 29/08/14 | Simon | Zbigniew |
| 01/09/14 | 26/09/14 | Zbigniew | James |
| 29/09/14 | 31/10/14 | James | Ashok |

L3 On-Call Rota:

| Week Commencing 28/07/14 |  |
| --- | --- |
| Ashok Reddy | Primary |
| Harbinder Dhinsa | Secondary |
| Week Commencing 04/08/14 |  |
| Harbinder Dhinsa | Primary |
| Zbigniew Klos | Secondary |
| Week Commencing 11/08/14 |  |
| Zbigniew Klos | Primary |
| Krishnam Raju Vathsavai | Secondary |

| Agenda Items |  |  |
| --- | --- | --- |
| Details | Action | Owner |

| Weekend Work |  |  |
| --- | --- | --- |
| Planned Project Details | Action | Owner |
| McData Migration | SAN gmt.. moving from McData to Cisco | SA/SG |

| GDSE Release Announcements for Review |  |  |
| --- | --- | --- |
| Description and Date | Feedback | Reviewer |
| Alert ¦ HDS USPV 60-08-23 Data Unavailability 11th June 2014 | Action Required: Yes. HDS USPV arrays running microcode below 60-08-23 requires an update to 60-08-48 CATE Storage and Backup Engineering (CSBE) is publishing an alert for enterprise storage administrators that a data unavailable condition may transpire if a replicated array loses one or more RAID groups in a pool. This issue applies to HDS USPV arrays with microcode below 60-08-23. The specific fix is for replicated systems (HUR / TC / ShadowImage), however the update is recommended for all USPVs as it incorporates other repairs to the microcode and keeps all USPVs at Citi running the same version of code. 29/07/14 – All microcode upgrades completed for USPVs | SA / KV |
| UAC disabled issue remediation – SAN | As per CATE statement all Windows 2008 and Windows 2012 should have UAC security setting enabled. LDNCTISVHM002, FFTCTISVHM002DR, LDNCTISANAV001, LDNCTISAHDS001, LDNCTISANAV002, FFCTISANAV001, FFTCTISAHDS001, FFCTISANAV002 FFTCTISPA001, LDNCTISPA001 05/04/14 – UAC policy added to above hosts. Now going through testing phase. 07/05/14 – All tested and no issues experienced. Close. 20/05 – Item to be re-opened as there is issues with logging into HDS Tuning Manager for both RDC and FDC. Issue now with HDS to see if there is any workaround. HD and KV following up. 29/07/14 – HD will login and will confirm 05/08/2014 – no Issues | CLOSED / Re-Open |
| Release For Production: HDS VSP Microcode 70-06-13 | Yes – Schedule upgrades when possible. CATE Storage and Backup Engineering are releasing the HDS VSP Microcode 70-06-13 for production. Note: HDS is well aware that Apache should not be upgraded as part of upgrade due to OpenSSL bug. Weekend of 17th May – planned for FDC – 29/05/14 07/05/14 – Awaiting on confirmation on go ahead. 20/05/14 – Awaiting on go ahead from HDS 19/06/14 – Have now go ahead from HDS – however, upgrade of USP-V’s now a priority due to current VTM. 29/07/14 – VSP need to be start | SA/KR |

| VTM Management |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Any CATE releases/Vendor Field Alerts identified for implementation need to be tracked via the table below |  |  |  |  |  |  |
| Description | Criticality | Target Date defined by CATE | MTR (Missed Target Rationale) Required | Status of Rollout or MTR from M.Styles/A.Grant | Points of Vulnerability | Names of Entities affected |
| EOL for Connectrix Manager. EOSL – 31/07/13 RDC – completed CGC- on going |  | 31st March 2014 31st August 2014 |  | iCAP # 556190 |  |  |
| Cisco NX 5.2.8(d) |  | 30th Nov 2014 |  |  |  |  |
| Windows 2003 Server |  |  |  |  |  | All ESRS and ECC Mgmt w/s. |
| HDS USPV 60-08-23 Data Unavailability ( completed ) | High | 31st July 2014 |  |  |  | All HDS-USP-V’s |
| VNX Code Miss-match | Medium | TBC |  | Awaiting RE to be raised |  | VNX arrays |

| Issue Tracking |  |  |  |  |
| --- | --- | --- | --- | --- |
| Issues where by SAN Projects have been requested to assist SAN BAU Operations***** |  |  |  |  |
| Item | Description | Ref/Person | Vendor Ref | Criticality |
| See: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/CISHIA/PERFMAN/Performance%20Management/L3%20Distributed%20Storage%20Services/L3%20SAN%201/EMEA%20SAN%20Huddle%20Issues%20List.xlsx |  |  |  |  |

Tasks for RFC Scheduling

Link to Forward planning Calendar

Useful DL’s *CTI GLOBAL EX CIS HIA L3 SAN 1 (EMEA SAN L3 Team) *GT EU DS SAN (EMEA SAN L2 and L3 Team) *CTI GLOBAL CIS HIA L2 OPS 6 SAN (SAN L2 Team) ServiceNow Queue : CTI GL EX CIS HIA L3 SAN 1 Aperture Group Name: EMEA SAN Management Group Service Now Chg Group: EUDSSANA and EUDSSANM EMEA L3 Team Information Page https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/CISHIA/DSS/SitePages/TeamInfoL3SanTeam1.aspx Installation Checklist URL: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/EMEA_DOI/san/Shared%20Documents/Forms/General.aspx?RootFolder=%2Fsites%2FEMEA%5FDOI%2Fsan%2FShared%20Documents%2FAudit%20inventory%2FInstall%5FDecom%5FCheck%5FLists ServiceNow Training: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/ctiglobs/GPA/change/Change%20Documentation/ServiceNow%20ChM%20Demo%2004-Jul-13.wmv Installs Tracker Spreadsheet: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/EMEA_DOI/spit/Shared%20Documents/Admin/Project%20Tracking/EMEA%20SAN_Installs_Tracker_2014.xlsx

| PRC and Kick Off Meetings |  |  |
| --- | --- | --- |
| Project Details | Action | Owner |
| Zurich D/C move. Colin Mead, is PM | 29/04/14 – EMC have sent for new arrays. Also, looking at loan arrays. SOW meeting held with EMC on 12th May to discuss work and activities required. Once all queries and analysis of work has been completed – EMC will forward SOW by 16th May 2014. 20/05/14 – No updates 01/07/14 – PO for procurement going through 29/07/14 – Target delivery date 18th Aug 14 6th Oct will be ready ( #2267 will replace with by Vmax 10k ) | NC/SG |
| Jade and Ruby Switch Refresh for RDC-FDC | 9148s and 9710 to replace 9513 5/8/14 – Krishnam will raise the apertures in CGC 5/8/14 – RDC-FDC : pending hardware delivery. No formal information from EMC. | KV/ZK |
| ESRS | 29/07/14 - Need to raise a CMP for to open inbound/outbound firewall ports - 2 ports required for Symm to SMTP & 10 ports from ESRS to symm | HD |

Projects Updates – Refer to Tracking Sheet

Link to the Projects Integration tracker

| Planned Absence Approved Absences Document https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/EMEA_DOI/san/Shared%20Documents/SAN%20Team%20Meeting/SAN%20Approved%20Absences/SAN%20Approved%20Absences.xls |  |
| --- | --- |
| Person | Detail |
| NC |  |
| SG | December w/c 15th (5 days) |
| ZK |  |
| AR | 8th August & 29th August 2014 |
| KV |  |
| DO |  |
| HD |  |
| JG |  |
| SA | 15th August 2014 (TOIL and A/Leave) |

| AOB |  |  |
| --- | --- | --- |
| No. | Item | Owner |

| #### Next Meeting: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day: | Tuesday | Date: | 5th August 2014 (Chair by Ashok) | Time: | 11:00 – 12:00hrs BST |