# Meeting Agenda / Minutes

| Meeting: | CTI EMEA DS SAN Projects and Integration |
| --- | --- |

| Day: | Tuesday | Date: | 29th July 2014 | Time: | 10-11pm (BST) |
| --- | --- | --- | --- | --- | --- |

| #### Participants |  |  |  |
| --- | --- | --- | --- |
| Salauddin Ahmed (Chair) | Simon Gibbs (SG) | Krishnam Vathsavai (KV) | Harbinder Dhinsa (HD) |
| Ashok Reddy (AR) |  |  |  |

| #### Apologies |  |  |  |
| --- | --- | --- | --- |
| Nigel Chilcott (NC) | Salauddin Ahmed (SA) | James Gonzales (JG) |  |

TEAM ROTA – for PRC/Project Kick off/RFC Scrub Meeting

| From | To | Primary | Secondary |
| --- | --- | --- | --- |
| 05/05/14 | 30/05/14 | James | Harbinder |
| 02/06/14 | 27/06/14 | Harbinder | Krishnam |
| 30/06/14 | 31/07/14 | Krishnam | Simon |
| 04/08/14 | 29/08/14 | Simon | Zbigniew |
| 01/09/14 | 26/09/14 | Zbigniew | James |
| 29/09/14 | 31/10/14 | James | Ashok |

L3 On-Call Rota:

| Week Commencing 28/07/14 |  |
| --- | --- |
| Ashok Reddy | Primary |
| Harbinder Dhinsa | Secondary |
| Week Commencing 04/08/14 |  |
| Harbinder Dhinsa | Primary |
| Zbigniew Klos | Secondary |
| Week Commencing 11/08/14 |  |
| Zbigniew Klos | Primary |
| Krishnam Raju Vathsavai | Secondary |

| Agenda Items |  |  |
| --- | --- | --- |
| Details | Action | Owner |

| Weekend Work |  |  |
| --- | --- | --- |
| Planned Project Details | Action | Owner |

| GDSE Release Announcements for Review |  |  |
| --- | --- | --- |
| Description and Date | Feedback | Reviewer |
| Alert ¦ HDS USPV 60-08-23 Data Unavailability 11th June 2014 | Action Required: Yes. HDS USPV arrays running microcode below 60-08-23 requires an update to 60-08-48 CATE Storage and Backup Engineering (CSBE) is publishing an alert for enterprise storage administrators that a data unavailable condition may transpire if a replicated array loses one or more RAID groups in a pool. This issue applies to HDS USPV arrays with microcode below 60-08-23. The specific fix is for replicated systems (HUR / TC / ShadowImage), however the update is recommended for all USPVs as it incorporates other repairs to the microcode and keeps all USPVs at Citi running the same version of code. | SA / KV |
| UAC disabled issue remediation - SAN | As per CATE statement all Windows 2008 and Windows 2012 should have UAC security setting enabled. LDNCTISVHM002, FFTCTISVHM002DR, LDNCTISANAV001, LDNCTISAHDS001, LDNCTISANAV002, FFCTISANAV001, FFTCTISAHDS001, FFCTISANAV002 FFTCTISPA001, LDNCTISPA001 05/04/14 – UAC policy added to above hosts. Now going through testing phase. 07/05/14 – All tested and no issues experienced. Close. 20/05 – Item to be re-opened as there is issues with logging into HDS Tuning Manager for both RDC and FDC. Issue now with HDS to see if there is any workaround. HD and KV following up. | CLOSED / Re-Open |
| Release For Production: HDS VSP Microcode 70-06-13 | Yes – Schedule upgrades when possible. CATE Storage and Backup Engineering are releasing the HDS VSP Microcode 70-06-13 for production. Note: HDS is well aware that Apache should not be upgraded as part of upgrade due to OpenSSL bug. Weekend of 17th May – planned for FDC – 29/05/14 07/05/14 – Awaiting on confirmation on go ahead. 20/05/14 – Awaiting on go ahead from HDS 19/06/14 – Have now go ahead from HDS – however, upgrade of USP-V’s now a priority due to current VTM. | SA |

| VTM Management |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Any CATE releases/Vendor Field Alerts identified for implementation need to be tracked via the table below |  |  |  |  |  |  |
| Description | Criticality | Target Date defined by CATE | MTR (Missed Target Rationale) Required | Status of Rollout or MTR from M.Styles/A.Grant | Points of Vulnerability | Names of Entities affected |
| EOL for Connectrix Manager. EOSL – 31/07/13 |  | 31st March 2014 31st August 2014 |  | iCAP # 556190 |  |  |
| Cisco NX 5.2.8(c) |  | 30th Nov 2014 |  |  |  |  |
| Windows 2003 Server |  |  |  |  |  | All ESRS and ECC Mgmt w/s. |
| HDS USPV 60-08-23 Data Unavailability | High | 31st July 2014 |  |  |  | All HDS-USP-V’s |

| Issue Tracking |  |  |  |  |
| --- | --- | --- | --- | --- |
| Issues where by SAN Projects have been requested to assist SAN BAU Operations***** |  |  |  |  |
| Item | Description | Ref/Person | Vendor Ref | Criticality |
| See: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/CISHIA/PERFMAN/Performance%20Management/L3%20Distributed%20Storage%20Services/L3%20SAN%201/EMEA%20SAN%20Huddle%20Issues%20List.xlsx |  |  |  |  |

Tasks for RFC Scheduling

Link to Forward planning Calendar

Useful DL’s *CTI GLOBAL EX CIS HIA L3 SAN 1 (EMEA SAN L3 Team) *GT EU DS SAN (EMEA SAN L2 and L3 Team) *CTI GLOBAL CIS HIA L2 OPS 6 SAN (SAN L2 Team) ServiceNow Queue : CTI GL EX CIS HIA L3 SAN 1 Aperture Group Name: EMEA SAN Management Group Service Now Chg Group: EUDSSANA and EUDSSANM EMEA L3 Team Information Page https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/CISHIA/DSS/SitePages/TeamInfoL3SanTeam1.aspx Installation Checklist URL: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/EMEA_DOI/san/Shared%20Documents/Forms/General.aspx?RootFolder=%2Fsites%2FEMEA%5FDOI%2Fsan%2FShared%20Documents%2FAudit%20inventory%2FInstall%5FDecom%5FCheck%5FLists ServiceNow Training: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/ctiglobs/GPA/change/Change%20Documentation/ServiceNow%20ChM%20Demo%2004-Jul-13.wmv Installs Tracker Spreadsheet: https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/EMEA_DOI/spit/Shared%20Documents/Admin/Project%20Tracking/EMEA%20SAN_Installs_Tracker_2014.xlsx

| PRC and Kick Off Meetings |  |  |
| --- | --- | --- |
| Project Details | Action | Owner |
| Zurich D/C move. Colin Mead, is PM | 29/04/14 - EMC have sent for new arrays. Also, looking at loan arrays. SOW meeting held with EMC on 12th May to discuss work and activities required. Once all queries and analysis of work has been completed – EMC will forward SOW by 16th May 2014. 20/05/14 – No updates 01/07/14 – PO for procurement going through | NC/SG |
| Jade and Ruby Switch Refresh for RDC-FDC | 9148s and 9710 to replace 9513 |  |

Projects Updates – Refer to Tracking Sheet

Link to the Projects Integration tracker

| Planned Absence Approved Absences Document https://globalconsumer.collaborationtools.consumer.citigroup.net/sites/EMEA_DOI/san/Shared%20Documents/SAN%20Team%20Meeting/SAN%20Approved%20Absences/SAN%20Approved%20Absences.xls |  |
| --- | --- |
| Person | Detail |
| NC | July 7-11th – Poland. July 14-25th Dallas. |
| SG | 22nd and 23rd July – HDS Training. August 15th and December w/c 15th (5 days) |
| ZK | 14th and 15th July – HDS Training. 21st July – 1st Aug (A/Leave) |
| AR |  |
| KV |  |
| DO |  |
| HD | 24th and 25th July – HDS Training. |
| JG |  |
| SA | 22nd and 23rd – HDS Training. 24th July – 15th August 2014 (TOIL and A/Leave) |

| AOB |  |  |
| --- | --- | --- |
| No. | Item | Owner |

| #### Next Meeting: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day: | Tuesday | Date: | 5th August 2014 (Chair by Ashok) | Time: | 11:00 – 12:00hrs BST |