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Technology

· EMEA DS SAN:  39 hosts migration completed successfully this week. STAR replication hosts migration on hold until agreement is reached with the business (30 hosts). Flexcube hosts on hold until SA return from leave (50 hosts). Issues - 21 hosts postponed by the SA due to lack of approvals from the business. Activities planned for next 1-3 weeks - 70 hosts planned for the 10th of August.

Risk & Controls 

· EMEA DS SAN - Thin Provisioning Summary
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· EMEA DS SAN - EMC V-MAX Disk Array Utilisation Summary
· CGC Subscription
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· CGC Allocation
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· CGC Used
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· RDC Subscription
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· RDC Allocation
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· RDC Used
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· FDC Subscription
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· FDC Allocation
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· FDC Used
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· ZDC Subscription
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· ZDC Allocation
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· ZDC Used
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· EMEA DS SAN - Hitachi Data Systems Disk Array Utilisation Summary
· HDS02 Subscription

[image: image15]
· HDS02 Used
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· HDS03 Subscription
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· HDS03 Used

[image: image18]
· HDS04 Subscription
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· HDS04 Used
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· RDC VSP Subscription
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· RDC VSP Used
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· FDC VSP Subscription
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· FDC VSP Used
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· EMEA DS SAN - FDCHDS02 utilisation becoming critically high. The critical pool was monitored closely during the week and cleared down in the green zone. The pool is back at a safe level and monitoring will continue as standard.

· EMEA DS SAN - HDS Thin usage reporting has not been updating. The automatic script that runs the feeds has been failing and is under investigation.
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