| # EMEA SAN Weekly Team Meeting |  |  |  |
| --- | --- | --- | --- |
| # Date | # 15th April 2013 |  |  |
| # Chair | # Nigel Chilcott | # Minutes | # Ashok Kumar Reddy |
| # Next Meeting | # 26th April 2013 | # Minutes Locations | # Alistairs SharePoint # STGCTL Drive # Minutes must be uploaded to both sites |

| # Conference Bridge # (Local Dial Numbers) | GlobalMeet Dial-In-Numbers x80487 View a List UK +44 (0) 20 3364 5725 / 0800 368 06 34 SG +65 6654 9700 / no toll free number DE +49 (0) 69 22221 0762 / 0800 320 2296 SW +41 (0) 44 580 1021 / 0800 740 344 | # PIN | Passcode: 399 269 8510 Moderator Security Code:83469148 |
| --- | --- | --- | --- |

Attendance

|  | Nigel |  | Paul |  | Andy |  | Ashok |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Krishnam Raju |  | Dave |  | Mark C |  | Thomas |
|  | Courtney |  | James |  | John |  | Sal |
|  | Harbinder |  | Simon |  | Ali |  | Steve M |
|  | Sarah |  | Pawel |  | Klaudiusz |  | Ferenc |
|  | Steve B |  |  |  |  |  |  |

| Team Meeting Minutes Rota |  |  |  |
| --- | --- | --- | --- |
| DATE | Minutes By | Status | Guests/Presentations |
| January 3, 2013 | JG | Complete |  |
| January 10, 2013 | PH | Complete |  |
| January 17, 2013 | AJ | Complete |  |
| January 24, 2013 | JM | Complete |  |
| January 31, 2013 | KJ | Complete |  |
| February 7, 2013 | PK | Complete |  |
| February 14, 2013 | JO | Complete |  |
| February 28, 2013 | JG | Complete |  |
| March 7, 2013 | SA | Complete |  |
| March 14, 2013 | No Meeting | Complete |  |
| March 21, 2013 | CM | Complete |  |
| March 28, 2013 | KR | Complete |  |
| April 11, 2013 | AR | Complete |  |
| April 18, 2013 | TW |  |  |
| April 25, 2013 | SA |  |  |
| May 2, 2013 | DPC |  |  |
| May 9, 2013 | HD |  |  |
| May 16, 2013 | JG |  |  |
| May 23, 2013 | SG |  |  |
| May 30, 2013 | PH |  |  |
| June 6, 2013 | KJ |  |  |
| June 13, 2013 | PK |  |  |
| June 20, 2013 | CM |  |  |
| June 27, 2013 | JO |  |  |
| July 4, 2013 | AR |  |  |
| July 11, 2013 | KR |  |  |
|  | TW |  |  |

| Report Name | Next Due Date | Responsibility |
| --- | --- | --- |
| Billing report | April 08, 2013 | AR-PK/KJ |
| MOR | April 15, 2013 | DPC |
| Single Path Hosts | TBD | TBD |
| SPC2 Reports | Weekly | AJ |
| SRDF Reports | Daily | As per BAU Rota |

Controls Updates

Audit reviews/meetings are on-going w/c 25th March, scheduled in April for the storage Team, Submission of report in June.

ICAP review for Powerbroker log review Issue – Sal is looking into and will update

Andy Johnstone is currently looking into potential replistor EOL issues

Audit - follow-up discussions are going with the auditors

Team need to review the Inventory and resolve issues with EOL/EOS devices

Nigel has reminded everyone in team to ensure all ResolveIT Tasks to be completed properly i.e. each step in task is answered individually.  If wordings are not clear on task then this should be addressed.

Next ETRAD submission is due by 03rd May

Etrad rota for 2013

Jan         Ashok and John

Feb        John and James

Mar        James and Krishnam

Apr         Krishnam and Paul

May       Paul and Dave

Jun         Dave and Sal

Jul           Sal and Zbigniew

Aug        Zbigniew and Andy

Sep        Andy and Ashok

Oct         Ashok and NR1

Nov        NR1 and John

Dec        John and NR2

NR = new recruit

Management Updates

Staff to make sure GTMTS profiles and Goals are updated Nigel will publish SAN Team goals by this weekend and the team need to add them into their GTMS. ETRAD updates needs improving Hungary Rainbow go-live 13th/14April Nigel has escalated issue re lack of resources for Rainbow Project Goal settings, VOE

Activities/ Movements

Mike Styles and Tom Robinson will visit Dallas next week Rich Greenbaum Global Town Hall - Wednesday, March 27 7:30am to 9:00am ET

Meeting Agenda

Changes Review - No Major Changes planned for this weekend 30th/31st March - Extra due diligence/checks on All changes for Citi Mortgage - Q1 Change Freeze Monday 25th March – 02nd April 2013 Regular Items - Personal profiles update in GTMS – Complete - Submission of Goals in GTMS – Due by 31st Mar 2013 - BTB and RTB figures to send to Nigel Chilcott – Complete - Vendor Issues - Vendor Issues Register use this link to report issues we are having with the vendors - Firewall rules RFC setup on 15th April - to resolve the log review issue - Sal - EMS, Resolve IT and Virtual Change will be replaced with new ‘Service Now’ application. Action: Team need logon and use - Plenty of online training available - Group chat IM – going well but all team need to participate - EMC Tier 3 &Tier 4 – Ongoing CATE to respond regarding drive/RAID configuration orders to be placed by 05th April - Andy to visit Poland in May to commence training of new graduates - Peter Kemp (EMC) - new Technical Consultant replacing Mahmood Asbari - HDS –HUS VM “Lunch and Learn” scheduled on 17th April - EMC Lunch and Learn for VMAX 40K to be scheduled after Easter holiday - Cisco training - Hitachi and VSP trainings - Installation checklist - HDS Provisioning issues – Discussions to take place concerning handing out low impact tasks in the future, in order to reduce the amount of time the SAN team take to rectify mistakes

| ### Key Event Calendar |  |
| --- | --- |
| Date | Details |
| 2013 | COB Test Calendar - CGC – 13th/14th April 2013 Steve Barbor to provide list of outstanding CMPs - RDC – 08th June 2013 Any will be requesting additional resources from NA SAN Team to support. |
| 2013 | EMC drive replacement ongoing |
| 2013 | Change Freeze - 2013 EMEA Significant Change Calendar and Freeze Calendar Q1 - Friday 25nd March - Friday 2nd April 2013 Q2 - Friday 21st June - Friday 5th July 2013 Q3 - Friday 27th September - Friday 4th October |
| 2013 | RCSA Dates Catalyst will not be required going forward and replaced with monthly attestation of MIR |
| AOB | - Rate Card for Bronze is due to be released - Replistor EOSL – Migration to be done with aid of SAN team - Steve Barbor - Onboading complete - Ali Cairns to provide Easter cover - SPC2 Flags - AJ to propose course of action - SRDF Reports – Need to be supplied - BAU Team to review daily checks and discuss in daily BAU Meetings in case of any issues - CGC Annual COB test - Rainbow Hungary cutover - cache-balance issues on NA but not reporting anything on EMEA and ASPAC |
| Upcoming OOO dates |  |
| 29th March is PH in Singapore 29thMar/01st are Apr PH in London and Germany 01st April is PH in Poland 28th/29th Mar are PH in Philippines |  |

## *** END ***