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Citi Technology Infrastructure

	EMEA SAN Weekly Team Meeting

	Date
	29 July 2013

	Chair
	Sal Ahmed
	Minutes
	Ashok Reddy

	Next Meeting
	1 Aug 2013
	Minutes Locations
	Alistairs SharePoint
STGCTL Drive
Minutes must be uploaded to both sites



	Conference Bridge
(Local Dial Numbers)
	GlobalMeet  Dial-In-Numbers x80487
View a List
UK  +44 (0) 20 3364 5725 / 0800 368 06 34
SG  +65 6654 9700 / no toll free number
DE  +49 (0) 69 22221 0762 / 0800 320 2296
SW +41 (0) 44 580 1021 / 0800 740 344

	PIN
	
Passcode: 399 269 8510 
Moderator Security Code:83469148





	Attendance



	
	Nigel 
	
	
James
	
	Andy
	
	Ashok

	
	Krishnam Raju
	
	Simon 
	
	Mark C
	
	Thomas

	

	Courtney
	
	 Dawid
	
	John
	
	Sal

	
	Zbigniew
	
	 Chris
	
	Ali
	
	Steve M

	
	Sarah
	
	Klaudius
	
	HD
	
	Laslo

	
	Steve B
	
	Pawel
	
	
	
	























	Team Meeting Minutes Rota

	DATE
	Minutes By
	Status
	Guests/Presentations

	January 3, 2013
	JG
	Complete
	 

	January 10, 2013
	PH
	Complete
	 

	January 17, 2013
	AJ
	Complete
	 

	January 24, 2013
	JM
	Complete
	 

	January 31, 2013
	KJ
	Complete
	 

	February 7, 2013
	PK
	Complete
	 

	February 14, 2013
	JO
	Complete
	 

	February 28, 2013
	JG
	Complete
	 

	March 7, 2013
	SA
	Complete
	 

	March 14, 2013
	No Meeting
	Complete
	 

	March 21, 2013
	CM
	Complete
	 

	March 28, 2013
	KR
	Complete
	 

	April 11, 2013
	AR
	Complete
	 

	April 18, 2013
	TW
	Complete
	 

	April 25, 2013
	SA
	Complete
	 

	May 2, 2013
	DPC
	Complete
	 

	May 9, 2013
	HD
	
	 

	May 16, 2013
	AJ
	Complete
	 

	May 23, 2013
	NC
	Complete
	 

	May 30, 2013
	NC
	
	 

	June 6, 2013
	No Meeting
	
	 

	June 13, 2013
	JG
	Complete
	

	June 20, 2013
	SG
	Complete
	 Rota changed due to PH off sick 

	June 27, 2013
	DO
	Complete
	 

	July 4, 2013
	KS
	Complete
	 

	July 11, 2013
	JO
	Complete
	 

	July 21, 2013
	AR
	Complete
	

	July 25, 2013
	[bookmark: _GoBack]KR
	
	 

	
	TW
	
	

	
	
	
	



	Report Name
	Next Due Date
	Responsibility

	Billing report
	Jul 5, 2013
	AR-DO/KS

	MOR
	Jul 15, 2013
	AR

	GCG Report
	Jul 15,2013
	AR

	Single Path Hosts
	TBD
	TBD

	SPC2 Reports
	Weekly 
	AJ

	SRDF Reports
	Daily
	Rota

	EMEA SAN Capacity Reports for SMART

	Weekly
	KV/AR




	Controls Updates 



Etrad rota for 2013

Jan         Ashok and John
Feb        John and James
Mar        James and Krishnam
Apr         Krishnam and Paul
May       Paul and Dave 
Jun         Dave and Sal
Jul           Sal and Zbigniew
Aug        Zbigniew and Andy
Sep        Andy and Ashok
Oct         Ashok and NR1
Nov        NR1 and John
Dec        John and NR2


SMART report rota

DO – 09/07/2013
KS – 16/07/2013
KS – 23/07/2013
Klaudius  – 30/07/2013
DO – 06/08/2013

	Management Updates 

	
No Management updates
=========================
Global team meeting – work in progress (reorganization in North America, Wipro)
Mid-year performance review – Goals 
Wipro recruiting quality people – waiting for the instruction on plan 



	Activities/ Movements

	
Risk and Controls:

Etrad - Template need to complete in 10th of the following each month
icap - Connectrix manager is not configured on SEMS
Audit – On going ( Finished )

MCA UPDATE

· Etrust icap closure evidence is under review and will be finished today.

ISSUES AND FAILURES






	





	
Meeting Agenda

	Changes Review
None
Updates:

1. Passwords – reminder sent re no sharing of passwords policy
2. Recruitment updates 
      – Polish NR1 confirmed start by Sept
       - 4 new members are going to join in Sept or October 2013 
3. Rainbow – Again PM is changing the UAT requirement
4. Change Freeze – Next will be September
5. SRDF reporting – need to discuss with Simon Gibbs 
6. tech refresh status updates/issues / Wipro will going to take care over
7. gsf/usf – EMC scripts are working / HDS is having issue – Ashok/ Zbyszek are working..
8. SMART Reporting rules / guidelines need to follow
9. Collecting Connectrix manager manual logs for CGC/RDC – John is working
10. CGC Blue fabric is having issues on software – Andy/Terry/Zbigniew is working
11. GSF/USF – Updated in all Management stations 
                     EMC Scripts are working
                     Testing in progress for HDS Scripts 
12. Microcode upgrade – Simon Gibbs is working



Ongoing issues: 

· Possible Network Delays CTI - STI  [ poor SAN responses ]

1. EMEA_NICE4.1: -Russia CAP - 7x RDC:  (1x from NPI, 6x delivered)servers racked & stacked, HBA installed, cabling completed; ILO is available. OS installed.
0. SAN Team to provision the storage.
0. LDNCCTISCVP010 	1307120816480003
0. LDNCTIAPPVR010 	1307120816210003
0. LDNCTIAPPVR011 	1307120816250003
0. LDNCTISQLVR010 	130712081540
0. LDNCTISQLVR011 	1307120815510003

· Replacement of directors 11 and 6 in FDCVMAX04_2804_A on 27th July 2013 













	









	
Key Event Calendar

	Date
	Details

	

	2013

	Change Freeze - 2013 EMEA Significant Change Calendar and Freeze Calendar

Q3 -  Friday 27th September - Friday 4th October

	

	
	

	AOB
	1) Raise a ticket regarding Sharepoint is slow
2) 

	

	Upcoming OOO dates

	
NC OOO 25th July to 12th August
KS OOO 27th July to 11th August
DO OOO 27th July to 4th August
JTO 000 22nd July to 26th July





*** END ***



[image: msoDD48][image: msoDD48][image: msoDD48]
	1
	


EMEA SAN Team Meeting
Page 1 of 6

image1.wmf

image2.wmf

image3.png




image4.png
citi




