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Upcoming Events

· EMEA DS SAN - Zurich SAN: Following many changes by local CTI, a design for the Zurich SAN deployment has now been completed by EMEA DS SAN, and reviewed by CATE, this is due for CDA submission and representation on September 6th.

Technology

· EMEA DS SAN - TSM EDC Exit Project - 15 TB done last week, 2 (large) nodes still to go. Upgrade still on hold until decision if the currecnt export process will hit the targetdate or if we need to create a third TSM instance in FDC

· EMEA DS SAN - Swiss Centera move
Centera array in Bleicherweg data hall (Zurich) was pysically moved from its current rack in order to free up space within the data hall for further deployments, Array was taken offline and powered down, moved and back up in around 4 hours, with no impact to users.

· EMEA DS SAN - EDC exit - 18.5TB storage allocated and replicated to enable testing for migration of Data Warehouse from EDC to RDC

· EMEA DS SAN - Exchange 2010 Project - All required storage allocated to required servers both in London and Germany. Replication Manager license has been requested from EMC. EMC require the server's Serial Number, Server name, and MAC address for the server that will run the Replication Manager application.

Risk & Controls 

· EMEA DS SAN - V-Max summary charts

· Allocated
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· Subscription rate
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· EMEA DS SAN - Hitachi Data Systems array summary charts

· HDS02 arrays

· Usage
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· HDS03 arrays

· Usage
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· HDS04 array

· Usage
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· EMEA DS SAN - Centera usage summary
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· EMEA DS SAN - Thin provisioning summary
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