# EMEA SAN Storage Capacity Planning

| Day: | Friday | Date: | 30th August 2013 | Time: | 11-12pm BST |
| --- | --- | --- | --- | --- | --- |

| #### Participants |  |  |  |
| --- | --- | --- | --- |

Figure 1 - EMC – VMAX and DMX Capacity - Pool Utilization

| Site |  | CGC | CGC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| VMAX |  | 0623 | 0745 | 0552 | 0678 | 3286 | 3073 | 2230 | 3696 | 4330 | 0347 |
| Enabled Pool Devices | Total GB | 143393 | 150517 | 150517 | 181999 | 165454 | 132133 | 170969 | 165454 | 92412 | 215267 |
|  | Used GB | 46567.7 | 79461.1 | 80684.9 | 147629.1 | 116888.9 | 58802.4 | 93316.7 | 23503.8 | 33098.5 | 754.7 |
|  | % full | 32.48% | 52.79% | 53.61% | 81.12% | 70.65% | 44.50% | 54.58% | 14.21% | 35.82% | 0.35% |
| Thin Devices | # Devices | 5870 | 3333 | 3330 | 9457 | 8432 | 15703 | 7403 | 9599 | 4073 | 6399 |
|  | Virtual Capacity GB | 197919 | 112379 | 112278 | 318862 | 284302 | 529458 | 249607 | 323649 | 137329 | 215755 |
|  | capacity threshold | 164000 | 109880 | 109880 | 328000 | 330905 | 264264 | 242664 | 328000 | 328000 | 328000 |
|  | # Allocated | 5484 | 2789 | 2802 | 8327 | 3899 | 13672 | 6276 | 564 | 2625 | 450 |
|  | GB Allocated | 184904 | 94037 | 94475 | 280761 | 262925 | 460979 | 144174 | 19016 | 88507 | 15173 |
|  | subscription | 128.95% | 62.48% | 62.77% | 154.27% | 158.91% | 348.88% | 84.33% | 11.49% | 95.77% | 7.05% |

| Site |  | FDC | FDC | FDC | FDC | FDC | FDC | FDC | ZDC | ZDC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| VMAX |  | 0879 | 3004 | 2804 | 2231 | 3875 | 4652 | 0349 | 2262 | 0377 |
| Enabled Pool Devices | Total GB | 193029 | 132133 | 82727 | 275755 | 82727 | 188982 | 215267 | 55151 | 33091 |
|  | Used GB | 159187.9 | 52559.6 | 60086.0 | 168633.8 | 12215.8 | 58625.6 | 33401.9 | 11980.8 | 5866.1 |
|  | % full | 82.47% | 39.78% | 72.63% | 61.15% | 14.77% | 31.02% | 15.52% | 21.72% | 17.73% |
| Thin Devices | # Devices | 9092 | 11763 | 4356 | 10027 | 4799 | 7192 | 6399 | 2480 | 1570 |
|  | Virtual Capacity GB | 306555 | 396613 | 146871 | 338080 | 161808 | 242493 | 215755 | 83618 | 52936 |
|  | capacity threshold | 328000 | 264264 | 328000 | 352965 | 328000 | 328000 | 328000 | 110302 | 66181 |
|  | # Allocated | 8164 | 10763 | 4046 | 7585 | 1012 | 2366 | 2981 | 1402 | 907 |
|  | GB Allocated | 275266 | 362896 | 136419 | 255743 | 34122 | 79774 | 100510 | 47271 | 30581 |
|  | subscription | 142.60% | 274.64% | 164.90% | 92.74% | 41.25% | 42.21% | 46.69% | 85.71% | 92.42% |

Figure 2 - HDS – USP-V and VSP’s– Capacity:

Figure 3 – EMC - Clariion Capacity:

| Site | Array | Alias | Total Raw Capacity (TB) | Free Raw Capacity (TB) | Total Usable Capacity(TB) | Free Capacity (TB) |
| --- | --- | --- | --- | --- | --- | --- |
| Riverdale DC | CKM00091100696 | rdc4-cx4-0696 | 131.79 | 0.73 | 83.43 | 0.45 |
|  | CKM00101000576 | rdc4-ac4-0576 | 44.02 | 25.48 | 22.52 | 12.74 |
|  | FCNMM092500021 | rdc1-ax4-0021 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500023 | rdc1-ax4-0023 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500024 | rdc1-ax4-0024 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500026 | rdc1-ax4-0026 | 8.22 | 1.19 | 4.31 | 0.79 |
|  | FCNMM092500033 | rdc1-ax4-0033 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500034 | rdc1-ax4-0034 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500040 | rdc1-ax4-0040 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500042 | rdc1-ax4-0042 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM111600082 | rdc1-ax4-0082 | 5.50 | 1.88 | 2.88 | 0.94 |
|  | SL7EA102100006 | rdc4-ax4-0006 | 10.73 | 3.75 | 5.50 | 1.88 |
|  | SL7EA102100007 | rdc4-ax4-0007 | 10.73 | 3.75 | 5.50 | 1.88 |
| Frankfurt DC | FCNMM092200023 | fdc1a-ax4-0023 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM111100069 | fdc1a-ax4-0069 | 5.50 | 1.88 | 2.88 | 0.94 |
|  | SL7E1090800045 | fdc1a-ax4-0045 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1090800055 | fdc1a-ax4-0055 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091600092 | fdc1a-ax4-0092 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091700038 | fdc1a-ax4-0038 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091900060 | fdc1a-ax4-0060 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091900096 | fdc1a-ax4-0096 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091900118 | fdc1a-ax4-0118 | 7.96 | 0.80 | 4.05 | 0.40 |
|  | SL7EA101700033 | fdc1a-ax4-0033 | 10.73 | 3.75 | 5.50 | 1.88 |
|  | SL7EA101700039 | fdc1a-ax4-0039 | 10.73 | 3.75 | 5.50 | 1.88 |
| Turkey DC | SL7E1093200048 | Turkey_AX4 | 4.44 | 0.53 | 2.48 | 0.33 |
| Russia DC | SL7E9101300054 | prof-ax4-0054 | 14.40 | 0.00 | 10.47 | 0.00 |
|  | SL7E9101300062 | pres-ax4-0062 | 14.53 | 0.00 | 10.60 | 0.00 |
|  | FCNMM113000127 | prof-ax4-0127 | 8.25 | 0.00 | 4.32 | 0.00 |
|  |  | Total | 402.66 | 58.63 | 230.23 | 29.66 |

Figure 4 – EMC - Centera Capacity:

| Country | Type | Array | Approx number of weeks Available | Total Storage on Centera - (Available + Used Capacity) | % Available | Used Capacity | Available Space |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Poland | Voice | PL_01G CK200053810059 | 35.75 | 57124 | 15.07 | 48517 | 8607 |
|  |  | Used per Week |  |  |  |  | 84 |
|  | Voice | PL_01S CK200054900293 | 90.9 | 77266 | 34.18 | 50856 | 26410 |
|  |  | Used per Week |  |  |  |  | 53 |
|  | AXSPnt | PL_02G CK200042100431 | 207.88 | 40003 | 63.63 | 14549 | 25454 |
|  |  | Used per Week |  |  |  |  | 20 |
|  | AXSPnt | PL_02S CK200042100432 | 182.65 | 40002 | 63.63 | 14547 | 25455 |
|  |  | Used per Week |  |  |  |  | 21 |
| Switzerland | Voice | CH_01E CK200053010120 | 52.3 | 46080 | 71.11 | 13312 | 32768 |
|  |  | Used per Week |  |  |  |  | 0 |
|  | Voice | CH_01R CK200054900163 | 242.82 |  |  | . | 28672 |
|  |  | Used per Week |  |  |  |  | 0 |
| Turkey | Voice | TK_01T CK200054900292 | 5.07 | 50509 | 6.31 | 47323 | 3186 |
|  |  | Used per Week |  |  |  |  | 2601 |
|  | Voice | TK_01Y CK200054900294 | 28.66 | 49835 | 18.12 | 40806 | 9029 |
|  |  | Used per Week |  |  |  |  | 83 |
| UK/DE | Voice | UK_01R CK200061900567 | 58.52 | 245070 | 37.15 | 154031 | 91039 |
|  |  | Used per Week |  |  |  |  | 378 |
|  | Voice | DE_01E CK200061900265 | 59.7 | 248112 | 37.89 | 154094 | 94018 |
|  |  | Used per Week |  |  |  |  | 478 |
|  | Voice | DE_02E CK200062000592 | 75.51 | 99475 | 27.69 | 71935 | 27540 |
|  |  | Used per Week |  |  |  |  | 0 |
|  | Voice | UK_02R CK200062000593 | 91.95 | 105496 | 29.35 | 74530 | 30966 |
|  |  | Used per Week |  |  |  |  | -271 |
| RDC/FDC | CEEMEA | rdccentera01 CK200113804158 | 304.47 | 25595 | 83.86 | 4130 | 21465 |
|  |  | Used per Week |  |  |  |  | 28 |
|  | CEEMEA | fdccentera01 CK200113804159 | 123.24 | 25604 | 67.92 | 8214 | 17390 |
|  |  | Used per Week |  |  |  |  | 55 |

Figure 5 – Switch Utilisation and Capacity:

| DC | Switches Type | Switches: # Fabrics | Switches: # Switch Ports | Switches: # Free Ports | Switches: # ISL Ports | Switches: # Ports to Hosts/HBAs | Switches: # Ports to Storage | Switches: # Ports to Unidentified | Total ports Used |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FDC | McDATA | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| RDC. | McDATA | 29 | 3279 | 1416 | 318 | 782 | 129 | 634 | 1863 |
| CGC | McDATA | 19 | 1856 | 464 | 216 | 271 | 32 | 873 | 1392 |
|  |  | 48 | 5135 | 1880 | 534 | 1053 | 161 | 1507 | 3255 |

| DC | Switches Type | Switches: # Fabrics | Switches: # Switch Ports | Switches: # Free Ports | Switches: # ISL Ports | Switches: # Ports to Hosts/HBAs | Switches: # Ports to Storage | Switches: # Ports to Unidentified | Total ports Used |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FDC | Cisco | 95 | 4188 | 1460 | 350 | 1417 | 444 | 517 | 2728 |
| RDC | Cisco | 85 | 5076 | 1818 | 388 | 1793 | 431 | 646 | 3258 |
| CGC | Cisco | 37 | 3432 | 1778 | 118 | 200 | 39 | 1297 | 1654 |
|  |  | 217 | 12696 | 5056 | 856 | 3410 | 914 | 2460 | 7640 |

Figure 6 – EMC/HDS - Tech Refresh

Below full list of all EOL source arrays

| Location | Frame | Serial number | Vendor | Storage Tier | Replication Partner | Model |
| --- | --- | --- | --- | --- | --- | --- |
| RDC | Sym-290102819 | 290102819 | EMC | Non-Rep |  | Symmetrix DMX3-24 |
| RDC | Sym-290102839 | 290102839 | EMC | Replicated | Sym-290102838 | Symmetrix DMX3-24 |
| CGC | Sym-290102838 | 290102838 | EMC | Replicated | Sym-290102839 | Symmetrix DMX3-24 |
| CGC | Sym-290101868 | 290101868 | EMC | Non-Rep |  | Symmetrix DMX3-24 |
| FDC | fdchds02_18779 - Thin | 18779 | HDS | Replicated | RDCHDS02 - Thin | R600 |
| FDC | fdchds02_18779 - Thin |  | HDS | Non-Rep |  | R600 |
| RDC | RDCHDS02 | 18850 | HDS | Non-Rep |  | R600 |
| RDC | RDCHDS02 - Thin |  | HDS | Replicated | fdchds02_18779 - Thin | R600 |
| RDC | RDCHDS02 - Thin |  | HDS | Non-Rep |  | R600 |
| FDC | Sym-290103943 | 290103943 | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| CGC | Sym-290103336 | 290103336 | EMC | Replicated | Sym-290103471 | Symmetrix DMX4-24 |
| FDC | Sym-290103810 | 290103810 | EMC | Replicated | Sym-290103720 | Symmetrix DMX4-24 |
| RDC | Sym-290103720 | 290103720 | EMC | Replicated | Sym-290103810 | Symmetrix DMX4-24 |
| FDC | Sym-290103564 | 290103564 | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| FDC | Sym-290103550 | 290103550 | EMC | Replicated | Sym-290103471 | Symmetrix DMX4-24 |
| RDC | Sym-290103471 | 290103471 | EMC | Replicated | Sym-290103550 | Symmetrix DMX4-24 |
| FDC | Sym-290103544 | 290103544 | EMC | Replicated | Sym-290103452 | Symmetrix DMX4-24 |
| RDC | Sym-290103452 | 290103452 | EMC | Replicated | Sym-290103544 | Symmetrix DMX4-24 |
| RDC | Sym-290103452 |  | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| RDC | RDCHDS01 | 75189 | HDS | Non-Rep |  | R600 |

Below are Target arrays

To either non-replicated HDS Arrays:

1. RDC GBOKH006N5362 (BAU-TR VSP)

2. FDC DEOLH005N0365 (BAU-TR VSP)

or Replicated EMC Arrays:

3. RDC Rep 000292604330 (EMC VMAX)

4. FDC Rep 000292604652 (EMC VMAX)

Or new Non-rep EMC arrays:

5. RDC non-rep CK295700347 (EMC VMAX)

6. FDC non-rep CK295700349 (EMC VMAX)

Project Objective

The migration of data from 16 older frames to EMC/HDS Storage Arrays:

•             Total Frames: 18 (including HDS03 transferred from Smart421)

•             Total Servers: 1376

•             Thick to Thin

Summary of Migration Progress

| EMEA |  |
| --- | --- |
| For Week of Aug 19-25 |  |
| Scheduled this week | 75 |
| Migration Completed | 51 |
| Migration Incomplete | 2 |
| Provisioned |  |
| Cancelled | 22 |
| For Week of Aug 26-1 |  |
| Scheduled this week | 30 |
| Scheduled other weeks | 60 |
| Left to Schedule | 736 |
| Incomplete | 826 |
| EMEA |  |
| Total Hosts | 1376 |
| Completed | 550 |
| Left to do as of July 28 | 826 |

=================

FDC VSP_7026

Actual: 205 TB

Configured: 316 TB

Actual Allocated: 262 TB

Actual Used: 39 TB (19%)

FDC VSP_0365

Actual: 198 TB

Configured: 234 TB

Actual Allocated: 179 TB

Actual Used: 112 TB (56%)

RDC VSP_5362

Actual: 168 TB

Configured: 227 TB

Actual Allocated: 175 TB

Actual Used: 74 TB (44%)

RDC VSP_3518 (not the latest figures, awaiting update)

Actual: 243 TB

Configured: 312 TB

Actual Allocated: 102 TB

Actual Used: 40 TB

==========================

0365 in FDC is only 90% allocated but is already 56% utilised. This is far higher utilisation than all other arrays. Would we still allocate 125% on this array?

If not, I think we are 20TB’s away from hitting capacity constrains in FDC (non-rep) as 7026 is already 125% utilised.

Figure 7 - “Archive” storage (KDB use only):

| Description | Configuration | Usable | Type | S.No |  | Application | Used (TB) | Available (TB) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC Archive | 32 x 3TB | 73.63 | VSP upgrade | 53518 |  | KDBRDC | 52 | 21.63 |
| CGC Equities | 32 x 3TB | 73.63 | HUS-VM | 10214 |  | KDBCGC | 52 | 21.63 |

Figure 8 - “Bronze” Storage:

| Description | Configuration | Usable | Type | S.No |  | Application | Used (TB) | Available (TB) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC Non-Rep Bronze | 96 x 600GB | 43.37 | HUS-VM | 10204 |  |  | 0 | 43.37 |
| FDC Non-Rep Bronze | 96 x 600 | 44 | HUS-VM | 10516 |  |  | 0 | 44 |

Rainbow Project :-

- Poland cut-over is on 21st July 2013 and they are requesting buffer capacity of 2TB on emergency purpose

- Rainbow Project requirements - Rainbow PM confirmed by below forecast capacity for 2013

    - Leg1 28tb

    - Leg2 15tb

    - Non rep – RDC 18tb

    - FDC 0tb

In summary:

Leg 1:

  - CK292602804 – FDC  – Current capacity 82.6TB usable

Convert to RAID1 and increase (add new disks) usable capacity to 113.2TB – net 30.9TB usable increase

Cost to Citi - $480,906

  - CK292603286 – RDC – Current capacity 165.29TB usable

Convert to RAID1 and increase (add new disks) usable capacity to 226.4TB – net 61.11TB usable increase

Cost to Citi - $933,129

Leg 2:

  - CK292603875 – FDC – Current capacity 82.6TB usable

Convert to RAID1 and increase (add new disks) usable capacity to 88TB – net 5.4TB usable increase

Cost to Citi - $324,419

  - CK292603696 – RDC – Current capacity 165.29TB usable

Convert to RAID1 and increase (add new disks) usable capacity to 186.67TB – net  21.38TB usable increase

Cost to Citi - $428,490

EMC services to assure successful RAID migrations

Cost to Citi - $166,414

Total Cost to Citi:  $2,333,358

Note – Alternative option considered was to refresh all 4 arrays (Leg1/Leg2) to EMC VMAX40K – the cost of this option was greater than 3 times the cost of the upgrading the current array to RAID1.  Conversion from RAID6 protection level to RAID1 - on the Backend of all Rainbow arrays (both Leg 1 and 2) – will bring the arrays in line with new CATE standard for Replicated arrays.

# Announcements / Recent Issues

- Tier 4 allocations on V-Max 3073 & 3004 are now subject to the same allocations restrictions as V-Max 0678 & 0879 – i.e.

- V-Max 3073 & 3004 – No NEW allocations, growth of existing data-sets only.

All NEW allocations to be reserved on VSP (restrictions apply)

- More guidelines (restrictions?) have been imposed upon Storage allocations

- All new replicated requests will be allocated on EMC only (no other option available).

- Clustered datasets will be allocated as follows:

  - Single dataset on replicated clusters will be allocated on a single EMC array

  - Single dataset on non-replicated clusters will be allocated on an HDS or EMC single array.

  - Two or more separate data sets on non-replicated clusters can be allocated on both, provided every dataset is kept to one vendor.

- A host that has been allocated non-replicated HDS and replicated EMC is certified.

- A multi-host environment that has been allocated PROD/COB on EMC and DEV/UAT on HDS is certified.

- Any host supporting cloning (i.e. Flexcube) will be allocated on EMC only.

- CITISWITCH. Prod, COB, UAT and Development will be allocated on EMC only (SM directive).

- VMware – all new T4 to be allocated on HDS wherever possible

- 4 FA ports to be used for all VMAX allocations

Please note: The above guidelines apply to SILVER storage ONLY.  There are currently no specific guidelines for GOLD, BRONZE or ARCHIVAL storage.

Action Items:

As per Figure 1 -– What to do with the highlighted in red / yellow? Move hosts to other arrays. Which hosts? What is the impact?

- Frame 678 – Pool Utilization is ~80% and over subscription is 152%

- Frame 879 - Pool Utilization is ~85% and over subscription is 142%

- Frame 3073 - Pool Utilization is ~45% and over subscription is 350%

- Frame 3004 - Pool Utilization is ~43% and over subscription is 285%

- Frame 2804 - Pool Utilization is ~69% and over subscription is 164%

- Frame 3286 - Pool Utilization is ~67% and over subscription is 158%

- For 678 , 879, 3073 & 3004 – Action Plan

  - identify Unused devices and perform reclaims

  - Need to move some of the hosts to other newly installed frames

  - Recommends to raise a separate project and migrate the hosts to other Array

- For 2804 & 3286 – Action Plan

  - Rainbow PM confirmed there is no reclaims on Leg1 frmae

  - Rainbow team is planning to move some of hosts from Leg1 to Leg2 frame

Bronze Storage:  To be offered to  “Tech refresh” and “new allocation” customers only

  - Rate Card needs updating include this type of storage.

  - TCRS needs updating

  - A document – compiled by SAN team – will be created to make potential customers aware of the differences in storage performance & capabilities between so-called “non-Replicated” and “Bronze”

McData Migration:

The following arrays are attached to the McData fabric in RDC.

- RDCHDS01

- RDCVMAX01

- RDCHDS04

- DMX SYMM21R

- DMX SYMM22R

- GBOKH005N3518-(rdchds05) – used for migrations

- GBOKH006N5362-(rdchds06) – used for migrations

Reports:-

Host Billing Report : Completed

MOR Report : Completed

GCG Allocation Reports - Completed

New Installations / Decommissions  / Physical Location Limitations

AOB & Updates:

- If the pool utilization is more than 70% then mark as RED

- If over-subscription is between 130% to 150% then mark as Amber

- If over-subscription is more than 150% then mark as RED

- There is no way we can add additional drives on frame #678. So need to perform reclaims or migrate the disks to new frames

- Need to run ZSR on BCVs to reduce the pool utilization on Rainbow COB frame # 3286

- Move the High I/O LUNs  to SATA disks are not recommended as per the CATE as it is a non-standard on EMEA Rainbow frame#2804

- Need to amend the installed capacity on #347 as it is showing wrongly

- Had a discussion to include vnx arrays info

- Clariion capacity is not required to display as it is not going increase

- Bronze rate card is not ready

| Date | Task | Assigned To | Status |
| --- | --- | --- | --- |
| 21/08/2013 | Bronze storage documentation | Krishnam/Nigel |  |
| 21/08/2013 | Archival storage capacity need to update | Ashok | updated |
| 21/08/2013 | Turkey centera capacity issue | Ashok/Sal |  |
| 21/08/2013 | update the No of weeks available - Centera capacity | Ashok |  |
| 21/08/2013 | Tech refresh migration status | Ashok/Nick | updated |
| 21/08/2013 | 678 , 879, 3073 & 3004–plan of action to release/migrate the disks to new frames | Ashok/Sal |  |

| #### Next Meeting: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day: | Friday | Date: | 6th Sept 2013 | Time: | 11:00 – 12:00hrs GMT |