# EMEA SAN Storage Capacity Planning

| Day: | Wednesday | Date: | 31st July 2013 | Time: | 11-12pm BST |
| --- | --- | --- | --- | --- | --- |

| #### Participants |  |  |  |
| --- | --- | --- | --- |
| Salauddin Ahmed (SA) | James Gonzales (JG) | Ashok Reddy (AR) | Simon Gibbs (SG) |

Figure 1 - EMC – VMAX and DMX Capacity

Pool Utilization

| Site |  | CGC | CGC | RDC | RDC | RDC | RDC | RDC | RDC | RDC | RDC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| VMAX |  | 0623 | 0745 | 0552 | 0678 | 3286 | 3073 | 2230 | 3696 | 4330 | 0347 |
| Enabled Pool Devices | Total GB | 143393 | 150517 | 150517 | 181999 | 165454 | 132133 | 170969 | 165454 | 92412 | 215267 |
|  | Used GB | 45701.9 | 78962.0 | 80443.0 | 145162.6 | 114309.6 | 56691.9 | 91873.2 | 22708.4 | 20868.5 | 571.9 |
|  | % full | 31.87% | 52.46% | 53.44% | 79.76% | 69.09% | 42.91% | 53.74% | 13.72% | 22.58% | 0.27% |
| Thin Devices | # Devices | 5870 | 3333 | 3330 | 9457 | 8432 | 15703 | 7403 | 9599 | 4073 | 6399 |
|  | Virtual Capacity GB | 197919 | 112379 | 112278 | 318862 | 284302 | 529458 | 249607 | 323649 | 137329 | 215755 |
|  | capacity threshold | 164000 | 109880 | 109880 | 328000 | 330905 | 264264 | 242664 | 328000 | 328000 | 328000 |
|  | # Allocated | 5469 | 2789 | 2820 | 8255 | 3895 | 13600 | 6200 | 548 | 1238 | 300 |
|  | GB Allocated | 184398 | 94037 | 95082 | 278334 | 262655 | 458551 | 141611 | 18477 | 41742 | 10115 |
|  | subscription | 128.60% | 62.48% | 63.17% | 152.93% | 158.75% | 347.04% | 82.83% | 11.17% | 45.17% | 4.70% |
| Site |  | FDC | FDC | FDC | FDC | FDC | FDC | FDC | ZDC | ZDC |  |
| VMAX |  | 0879 | 3004 | 2804 | 2231 | 3875 | 4652 | 0349 | 2262 | 0377 |  |
| Enabled Pool Devices | Total GB | 193029 | 132133 | 82727 | 275755 | 82727 | 188982 | 215267 | 55151 | 33091 |  |
|  | Used GB | 157858.6 | 64973.4 | 58690.6 | 166478.1 | 11814.7 | 34844.3 | 35019.1 | 11746.9 | 5658.3 |  |
|  | % full | 81.78% | 49.17% | 70.95% | 60.37% | 14.28% | 18.44% | 16.27% | 21.30% | 17.10% |  |
| Thin Devices | # Devices | 9097 | 12295 | 4356 | 10027 | 4799 | 7192 | 6399 | 2000 | 1250 |  |
|  | Virtual Capacity GB | 306724 | 414551 | 146871 | 338080 | 161808 | 242493 | 215755 | 67434 | 42146 |  |
|  | capacity threshold | 328000 | 264264 | 328000 | 352965 | 328000 | 328000 | 328000 | 110302 | 66181 |  |
|  | # Allocated | 8169 | 11146 | 4042 | 7509 | 996 | 1311 | 2415 | 1114 | 523 |  |
|  | GB Allocated | 275434 | 375810 | 136284 | 253181 | 33582 | 44203 | 81427 | 37561 | 17634 |  |
|  | subscription | 142.69% | 284.42% | 164.74% | 91.81% | 40.59% | 23.39% | 37.83% | 68.11% | 53.29% |  |

Figure 2 - HDS – USP-V and VSP’s– Capacity:

|  | Lookup | 18850_1 | 18850_2 | 18850_22 | 18779_1 | 18779_2 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Site |  | Riverdale DC | Riverdale DC | Riverdale DC | Frankfurt DC | Frankfurt DC |  |
| Array Alias |  | RDCHDS02 |  |  | FDCHDS02 |  |  |
| Serial # |  | 18850 | 18850 | 18850 | 18779 | 18779 |  |
| PoolID |  | 1 | 2 | 22 | 1 | 2 |  |
| Tier |  | 3 | 4 | 4 | 3 | 4 |  |
| Enabled Pool Devices | Total GB | 12,184 | 20,667 | 61,536 | 12,184 | 82,668 |  |
|  | Used GB | 5,811.9 | 17,217.9 | 20,444.3 | 4,862.0 | 73,285.7 |  |
|  | % full | 47.70% | 83.31% | 33.22% | 39.90% | 88.65% |  |
| Thin Devices | # Devices | 681 | 1,076 | 1,992 | 681 | 2,660 |  |
|  | Virtual Capacity GB | 22,474 | 43,115 | 90,004 | 22,474 | 122,051 |  |
|  | Threshold capacity | 24,368 | 41,334 | 56,582 | 24,368 | 121,652 |  |
|  | # Allocated (Est) | 409 | 755 | 1,456 | 398 | 2,351 |  |
|  | GB Allocated | 13,044 | 31,971 | 35,905 | 12,670 | 111,338 |  |
|  | subscription | 107.06% | 154.70% | 58.35% | 103.99% | 134.68% |  |
|  | Lookup | 78378_1 | 78378_2 | 78398_1 | 78398_2 | 78398_22 | 78998_20 |
| Site |  | Riverdale DC | Riverdale DC | Frankfurt DC | Frankfurt DC | Frankfurt DC | Riverdale DC |
| Array Alias |  | RDCHDS03 |  | FDCHDS03 |  |  | RDCHDS04 |
| Serial # |  | 78378 | 78378 | 78398 | 78398 | 78398 | 78998 |
| PoolID |  | 1 | 2 | 1 | 2 | 22 | 20 |
| Tier |  | 3 | 4 | 3 | 4 | 4 | 4 |
| Enabled Pool Devices | Total GB | 31,940 | 15,031 | 31,940 | 37,577 | 39,390 | 142,778 |
|  | Used GB | 6,346.9 | 8,389.6 | 7,078.1 | 13,815.7 | 13,332.3 | 82,597.4 |
|  | % full | 19.87% | 55.82% | 22.16% | 36.77% | 33.85% | 57.85% |
| Thin Devices | # Devices | 1,439 | 901 | 1,462 | 1,630 | 1,354 | 3,896 |
|  | Virtual Capacity GB | 48,095 | 31,256 | 47,312 | 64,316 | 66,712 | 130,640 |
|  | Threshold capacity | 46,507 | 30,141 | 46,507 | 75,153 | 56,249 | 213,518 |
|  | # Allocated (Est) | 375 | 346 | 443 | 486 | 926 | 3,310 |
|  | GB Allocated | 11,191 | 12,003 | 11,973 | 24,630 | 17,449 | 92,944 |
|  | subscription | 35.04% | 79.86% | 37.48% | 65.55% | 44.30% | 65.10% |
|  | Lookup | 90365_20 | 97026_20 | 53518_20 | 53518_50 | 55362_20 |  |
| Site |  | Frankfurt DC | Frankfurt DC | Riverdale DC | Riverdale DC | Riverdale DC |  |
| Array Alias |  | DEOLH005N0365 | DEOLH004N7026 | GBOKH005N3518 |  | GBOKH006N5362 |  |
| Serial # |  | 90365 | 97026 | 53518 | 53518 | 55362 |  |
| PoolID |  | 20 | 20 | 20 | 50 | 20 |  |
| Tier |  | 4 | 4 | 4 | 4 | 4 |  |
| Enabled Pool Devices | Total GB | 202,908 | 210,428 | 172,852 | 76,591 | 172,852 |  |
|  | Used GB | 65,731.1 | 32,914.1 | 9,956.3 | 32,481.1 | 53,819.2 |  |
|  | % full | 32.39% | 15.64% | 5.76% | 42.41% | 31.14% |  |
| Thin Devices | # Devices | 1,630 | 1,354 | 681 | 1,076 | 1,992 |  |
|  | Virtual Capacity GB | 64,316 | 66,712 | 22,474 | 43,115 | 90,004 |  |
|  | Threshold capacity | 75,153 | 56,249 | 345,703 | 153,182 | 56,582 |  |
|  | # Allocated (Est) | 3,972 | 926 | 2,004 | 1,015 | 1,456 |  |
|  | GB Allocated | 145,554 | 220,446 | 68,364 | 41,000 | 100,876 |  |
|  | subscription | 71.73% | 104.76% | 39.55% | 53.53% | 58.36% |  |

Figure 3 – EMC - Clariion Capacity:

| Site | Array | Alias | Total Raw Capacity (TB) | Free Raw Capacity (TB) | Total Usable Capacity(TB) | Free Capacity (TB) |
| --- | --- | --- | --- | --- | --- | --- |
| Riverdale DC | CKM00091100696 | rdc4-cx4-0696 | 131.79 | 0.73 | 83.43 | 0.45 |
|  | CKM00101000576 | rdc4-ac4-0576 | 44.02 | 25.48 | 22.52 | 12.74 |
|  | FCNMM092500021 | rdc1-ax4-0021 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500023 | rdc1-ax4-0023 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500024 | rdc1-ax4-0024 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500026 | rdc1-ax4-0026 | 8.22 | 1.19 | 4.31 | 0.79 |
|  | FCNMM092500033 | rdc1-ax4-0033 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500034 | rdc1-ax4-0034 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500040 | rdc1-ax4-0040 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM092500042 | rdc1-ax4-0042 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM111600082 | rdc1-ax4-0082 | 5.50 | 1.88 | 2.88 | 0.94 |
|  | SL7EA102100006 | rdc4-ax4-0006 | 10.73 | 3.75 | 5.50 | 1.88 |
|  | SL7EA102100007 | rdc4-ax4-0007 | 10.73 | 3.75 | 5.50 | 1.88 |
| Frankfurt DC | FCNMM092200023 | fdc1a-ax4-0023 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | FCNMM111100069 | fdc1a-ax4-0069 | 5.50 | 1.88 | 2.88 | 0.94 |
|  | SL7E1090800045 | fdc1a-ax4-0045 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1090800055 | fdc1a-ax4-0055 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091600092 | fdc1a-ax4-0092 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091700038 | fdc1a-ax4-0038 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091900060 | fdc1a-ax4-0060 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091900096 | fdc1a-ax4-0096 | 8.22 | 0.80 | 4.31 | 0.40 |
|  | SL7E1091900118 | fdc1a-ax4-0118 | 7.96 | 0.80 | 4.05 | 0.40 |
|  | SL7EA101700033 | fdc1a-ax4-0033 | 10.73 | 3.75 | 5.50 | 1.88 |
|  | SL7EA101700039 | fdc1a-ax4-0039 | 10.73 | 3.75 | 5.50 | 1.88 |
| Turkey DC | SL7E1093200048 | Turkey_AX4 | 4.44 | 0.53 | 2.48 | 0.33 |
| Russia DC | SL7E9101300054 | prof-ax4-0054 | 14.40 | 0.00 | 10.47 | 0.00 |
|  | SL7E9101300062 | pres-ax4-0062 | 14.53 | 0.00 | 10.60 | 0.00 |
|  | FCNMM113000127 | prof-ax4-0127 | 8.25 | 0.00 | 4.32 | 0.00 |
|  |  | Total | 402.66 | 58.63 | 230.23 | 29.66 |

Figure 4 – EMC - Centera Capacity:

| Country | Type | Array | Approx number of weeks Available | Total Storage on Centera - (Available + Used Capacity) | % Available | Used Capacity | Available Space |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Poland | Voice | PL_01G CK200053810059 | 35.75 | 57124 | 15.07 | 48517 | 8607 |
|  |  | Used per Week |  |  |  |  | 84 |
|  | Voice | PL_01S CK200054900293 | 90.9 | 77266 | 34.18 | 50856 | 26410 |
|  |  | Used per Week |  |  |  |  | 53 |
|  | AXSPnt | PL_02G CK200042100431 | 207.88 | 40003 | 63.63 | 14549 | 25454 |
|  |  | Used per Week |  |  |  |  | 20 |
|  | AXSPnt | PL_02S CK200042100432 | 182.65 | 40002 | 63.63 | 14547 | 25455 |
|  |  | Used per Week |  |  |  |  | 21 |
| Switzerland | Voice | CH_01E CK200053010120 | 52.3 | 46080 | 71.11 | 13312 | 32768 |
|  |  | Used per Week |  |  |  |  | 0 |
|  | Voice | CH_01R CK200054900163 | 242.82 |  |  | . | 28672 |
|  |  | Used per Week |  |  |  |  | 0 |
| Turkey | Voice | TK_01T CK200054900292 | 5.07 | 50509 | 6.31 | 47323 | 3186 |
|  |  | Used per Week |  |  |  |  | 2601 |
|  | Voice | TK_01Y CK200054900294 | 28.66 | 49835 | 18.12 | 40806 | 9029 |
|  |  | Used per Week |  |  |  |  | 83 |
| UK/DE | Voice | UK_01R CK200061900567 | 58.52 | 245070 | 37.15 | 154031 | 91039 |
|  |  | Used per Week |  |  |  |  | 378 |
|  | Voice | DE_01E CK200061900265 | 59.7 | 248112 | 37.89 | 154094 | 94018 |
|  |  | Used per Week |  |  |  |  | 478 |
|  | Voice | DE_02E CK200062000592 | 75.51 | 99475 | 27.69 | 71935 | 27540 |
|  |  | Used per Week |  |  |  |  | 0 |
|  | Voice | UK_02R CK200062000593 | 91.95 | 105496 | 29.35 | 74530 | 30966 |
|  |  | Used per Week |  |  |  |  | -271 |
| RDC/FDC | CEEMEA | rdccentera01 CK200113804158 | 304.47 | 25595 | 83.86 | 4130 | 21465 |
|  |  | Used per Week |  |  |  |  | 28 |
|  | CEEMEA | fdccentera01 CK200113804159 | 123.24 | 25604 | 67.92 | 8214 | 17390 |
|  |  | Used per Week |  |  |  |  | 55 |

Figure 5 – Switch Utilisation and Capacity:

Figure 6 – EMC/HDS - Tech Refresh

Below full list of all EOL source arrays

| Location | Frame | Serial number | Vendor | Storage Tier | Replication Partner | Model |
| --- | --- | --- | --- | --- | --- | --- |
| RDC | Sym-290102819 | 290102819 | EMC | Non-Rep |  | Symmetrix DMX3-24 |
| RDC | Sym-290102839 | 290102839 | EMC | Replicated | Sym-290102838 | Symmetrix DMX3-24 |
| CGC | Sym-290102838 | 290102838 | EMC | Replicated | Sym-290102839 | Symmetrix DMX3-24 |
| CGC | Sym-290101868 | 290101868 | EMC | Non-Rep |  | Symmetrix DMX3-24 |
| FDC | fdchds02_18779 - Thin | 18779 | HDS | Replicated | RDCHDS02 - Thin | R600 |
| FDC | fdchds02_18779 - Thin |  | HDS | Non-Rep |  | R600 |
| RDC | RDCHDS02 | 18850 | HDS | Non-Rep |  | R600 |
| RDC | RDCHDS02 - Thin |  | HDS | Replicated | fdchds02_18779 - Thin | R600 |
| RDC | RDCHDS02 - Thin |  | HDS | Non-Rep |  | R600 |
| FDC | Sym-290103943 | 290103943 | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| CGC | Sym-290103336 | 290103336 | EMC | Replicated | Sym-290103471 | Symmetrix DMX4-24 |
| FDC | Sym-290103810 | 290103810 | EMC | Replicated | Sym-290103720 | Symmetrix DMX4-24 |
| RDC | Sym-290103720 | 290103720 | EMC | Replicated | Sym-290103810 | Symmetrix DMX4-24 |
| FDC | Sym-290103564 | 290103564 | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| FDC | Sym-290103550 | 290103550 | EMC | Replicated | Sym-290103471 | Symmetrix DMX4-24 |
| RDC | Sym-290103471 | 290103471 | EMC | Replicated | Sym-290103550 | Symmetrix DMX4-24 |
| FDC | Sym-290103544 | 290103544 | EMC | Replicated | Sym-290103452 | Symmetrix DMX4-24 |
| RDC | Sym-290103452 | 290103452 | EMC | Replicated | Sym-290103544 | Symmetrix DMX4-24 |
| RDC | Sym-290103452 |  | EMC | Non-Rep |  | Symmetrix DMX4-24 |
| RDC | RDCHDS01 | 75189 | HDS | Non-Rep |  | R600 |

Below are Target arrays

To either non-replicated HDS Arrays:

1. RDC GBOKH006N5362 (BAU-TR VSP)

2. FDC DEOLH005N0365 (BAU-TR VSP)

or Replicated EMC Arrays:

3. RDC Rep 000292604330 (EMC VMAX)

4. FDC Rep 000292604652 (EMC VMAX)

Or new Non-rep EMC arrays:

5. RDC non-rep CK295700347 (EMC VMAX)

6. FDC non-rep CK295700349 (EMC VMAX)

Project Objective

The migration of data from 16 older frames to EMC/HDS Storage Arrays:

•             Total Frames: 18 (including HDS03 transferred from Smart421)

•             Total Servers: 1376

•             Thick to Thin

Current Status

- 40 hosts migrated this week

- Citi to make decision on the cost options of migrating hosts that are connected to the McData Fabric (93 hosts)

- STAR replication hosts on hold until agreement is reached with the business (30 hosts)

Issues

- 24x hosts postponed by the SA due to lack of approval from the business

Activities planned for next 1-3 weeks

- 50 hosts planned for the 3rd of July.

Summary of Migration Progress

| Scope |  |
| --- | --- |
| Total Number of Servers | 1376 |
| Servers to be, assumed or decommissioned | 87 |
| Hosts connected to McData | 93 |
| Total Number of Servers To Be Migrated | 767 |
| Number of Servers Migrated | 429 |

Figure 7 - “Archive” storage (KDB use only):

| Description | Configuration | Usable | Type | S.No |  | Application | Used (TB) | Available (TB) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC Archive | 32 x 3TB | 73.63 | VSP upgrade | 53518 |  | KDBRDC | 40 | 33.63 |
| CGC Equities | 32 x 3TB | 73.63 | HUS-VM | 10214 |  | KDBCGC | 40 | 33.63 |

Figure 8 - “Bronze” Storage:

| Description | Configuration | Usable | Type | S.No |  | Application | Used (TB) | Available (TB) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RDC Non-Rep Bronze | 96 x 600GB | 43.37 | HUS-VM | 10204 |  |  | 0 | 43.37 |
| FDC Non-Rep Bronze | 96 x 600 | 44 | HUS-VM | 10516 |  |  | 0 | 44 |

Rainbow Project :-

- Poland cut-over is on 21st July 2013 and they are requesting buffer capacity of 2TB on emergency purpose

- Rainbow Project requirements - Rainbow PM confirmed by below forecast capacity for 2013

    - Leg1 28tb

    - Leg2 15tb

    - Non rep – RDC 18tb

    - FDC 0tb

# Announcements / Recent Issues

- Tier 4 allocations on V-Max 3073 & 3004 are now subject to the same allocations restrictions as V-Max 0678 & 0879 – i.e.

- V-Max 3073 & 3004 – No NEW allocations, growth of existing data-sets only.

All NEW allocations to be reserved on VSP (restrictions apply)

- More guidelines (restrictions?) have been imposed upon Storage allocations

- All new replicated requests will be allocated on EMC only (no other option available).

- Clustered datasets will be allocated as follows:

  - Single dataset on replicated clusters will be allocated on a single EMC array

  - Single dataset on non-replicated clusters will be allocated on an HDS or EMC single array.

  - Two or more separate data sets on non-replicated clusters can be allocated on both, provided every dataset is kept to one vendor.

- A host that has been allocated non-replicated HDS and replicated EMC is certified.

- A multi-host environment that has been allocated PROD/COB on EMC and DEV/UAT on HDS is certified.

- Any host supporting cloning (i.e. Flexcube) will be allocated on EMC only.

- CITISWITCH. Prod, COB, UAT and Development will be allocated on EMC only (SM directive).

- VMware – all new T4 to be allocated on HDS wherever possible

- 4 FA ports to be used for all VMAX allocations

Please note: The above guidelines apply to SILVER storage ONLY.  There are currently no specific guidelines for GOLD, BRONZE or ARCHIVAL storage.

Action Items:

As per Figure 1 -– What to do with the highlighted in red / yellow? Move hosts to other arrays. Which hosts? What is the impact?

- Frame 678 – Pool Utilization is ~80% and over subscription is 152%

- Frame 879 - Pool Utilization is ~85% and over subscription is 142%

- Frame 3073 - Pool Utilization is ~45% and over subscription is 350%

- Frame 3004 - Pool Utilization is ~43% and over subscription is 285%

- Frame 2804 - Pool Utilization is ~69% and over subscription is 164%

- Frame 3286 - Pool Utilization is ~67% and over subscription is 158%

- For 678 , 879, 3073 & 3004 – Action Plan

  - identify Unused devices and perform reclaims

  - Need to move some of the hosts to other newly installed frames

  - Recommends to raise a separate project and migrate the hosts to other Array

- For 2804 & 3286 – Action Plan

  - Rainbow PM confirmed there is no reclaims on Leg1 frmae

  - Rainbow team is planning to move some of hosts from Leg1 to Leg2 frame

Bronze Storage:  To be offered to  “Tech refresh” and “new allocation” customers only

  - Rate Card needs updating include this type of storage.

  - TCRS needs updating

  - A document – compiled by SAN team – will be created to make potential customers aware of the differences in storage performance & capabilities between so-called “non-Replicated” and “Bronze”

McData Migration:

The following arrays are attached to the McData fabric in RDC.

- RDCHDS01

- RDCVMAX01

- RDCHDS04

- DMX SYMM21R

- DMX SYMM22R

- GBOKH005N3518-(rdchds05) – used for migrations

- GBOKH006N5362-(rdchds06) – used for migrations

Reports

Host Billing Report : HUSvm Arrays are not discovered by scripts – Pending

MOR Report

New Installations / Decommissions  / Physical Location Limitations

AOB & Updates:

- If the pool utilization is more than 70% then mark as RED

- If over-subscription is between 130% to 150% then mark as Amber

- If over-subscription is more than 150% then mark as RED

- There is no way we can add additional drives on frame #678. So need to perform reclaims or migrate the disks to new frames

- Need to run ZSR on BCVs to reduce the pool utilization on Rainbow COB frame # 3286

- Move the High I/O LUNs  to SATA disks are not recommended as per the CATE as it is a non-standard on EMEA Rainbow frame#2804

- Need to amend the installed capacity on #347 as it is showing wrongly

- Had a discussion to include vnx arrays info

- Clariion capacity is not required to display as it is not going increase

- Bronze rate card is not ready

| #### Next Meeting: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day: | Wednesday | Date: | 31st July 2013 | Time: | 11:00 – 12:00hrs GMT |